SCHEDULE G – TRANSITION IN AND OUT

Bidder must provide a detailed transition-in plan and transition-out plan, including any roles or responsibilities expected of the State. The plan must demonstrate the steps to migrate services between Bidder and a third-party or the State. BIDDER RESPONSE: Transition In: KPMG will review the current data and processes of the current state to evaluate and implement the Unique Identifier Solution. This analysis will be done as part of our Requirements and Design Specification phase so that the capabilities can be built to support your processes as you transition into the new technology services. Transition responsibilities, change management, and training / Knowledge Transfer to MDE-CEPI stakeholders are covered in our Rollout Project Plan. Please refer to the attached Project Plan for more details. Transition Out: Transition Out can happen in two scenarios: - State decides to implement another solution. Refer to Software Transition Out Section (below) for more details. - State decides to give the Maintenance and Support Contract to another provider. Refer to Services Transition Out (below) for more details. Software Transition Out: If the State decides to transition out of SailPoint IdentityIQ based Unique Person Identifier Solution, an evaluation of capabilities, current and future and interoperability to support data migration will need to be done. Schedule and Effort estimates will depend upon the future solution the State has picked. A detailed transition / migration plan can only be developed at that point of time. With that in mind, the proposed Unique Identifier solution will leverage open industry standards when it comes to framework and protocol to reduce vendor/product lock-in risks. Please note that our pricing does not include support required for Software Transition Out. Services Transition Out: KPMG’s knowledgeable team performs a structured transition, at an agreed upon date, to prepare MDE and CEPI resources to seamlessly and effectively provide maintenance and support services, should the MDE and CEPI decide not to exercise the maintenance and support option, or upon conclusion of the contract period. We leverage our experience in executing transition plans to refine our transition and support processes, reducing the risks of transition between implementation and support for the MDE and CEPI. We work in collaboration with the MDE and CEPI for knowledge transfer from the implementation team to the support team that meets the MDE and CEPI support requirements to lower transition risk. We use this same collaborative approach to transition from implementation project to post-implementation support. The transition tasks and deliverables, as shown in the table that follows, are an important component of transitioning from the implementation project team to the maintenance and support team. We complete task and activity assignments to individual team members during the initial transition planning and preparation activity. The following graphic represents our holistic approach to transition planning. Following is a list of the tasks and deliverables involved in KPMG’s transition process. Tasks; Deliverables. - Perform transition planning - Establish transition governance - Establish and test integrated support processes and tools - Orient support team to service level requirements - Perform knowledge transfer - Confirm support performance capability - Close-off transition; - Transition plan (including knowledge transfer plan) - Governance structure updated - Support processes and tools - Support scope confirmed - Knowledge transfer initiated - Support organization ready to perform support - Transition completed. Knowledge transfer to MDE and CEPI staff is a key component of our transition activities. KPMG provides knowledgeable and skilled personnel to provide knowledge transfer services, including training classes for MDE and CEPI employees and contractors. Please note that our pricing includes services transition out provided the state transitions to the new service provider within the support and maintenance contract period (Year 2 – 5 and optionally Year 6 – 10)