| Meeting / Committee | Purpose | Frequency / Period | Attendees |
| --- | --- | --- | --- |
| Project Kickoff Meeting | Review overall project organization chart, project plan - schedule and assignments, risks / issues at initiation, goals and objectives. | As scheduled | MDHHS Program Stakeholders, MDHHS Project Manager, MDHHS Key Program Staff, CMI Project Manager, CMI Account Manager, CMI Training Lead, |
| Program Rollout Leadership Meeting | Program implementation and rollout review/optimization | Bi-weekly through Production Go-live | MDHHS Project Manager, MDHHS Key Program Staff, CMI Project Manager, CMI Training Lead |
| Program Training and Knowledge Transfer Steering Committee | Program training development, rollout, and optimization | Weekly through Production Go-live | MDHHS Project Manager, MDHHS Key Program Staff, CMI Project Manager, CMI Training Lead |
| Program / Platform Steering Committee | Platform measurement review, recommendation, and adaption approval | Bi-weekly through Production Go-live. Monthly after Go-live | MDHHS Project Manager, MDHHS Key Program Staff, CMI Project Manager |
| Weekly Project Team Meeting | Project status and planning review | Weekly through Warranty Period | MDHHS Project Manager, CMI Project Manager, CMI Training Lead |
| Monthly Program Leadership Meeting | Program operations review | Monthly through duration of contract | MDHHS Program Stakeholders, MDHHS Project Manager, MDHHS Key Program Staff, CMI Project Manager |
| Quarterly Program Executive Meeting | Program objectives review | Quarterly through duration of contract | MDHHS Program Stakeholders, MDHHS Project Manager, MDHHS Key Program Staff, CMI Project Manager |
| Project Milestone Initiation Meeting | Review WBS effort tasks, assignments, schedule, and milestone success criteria | As scheduled | MDHHS Project Manager, CMI Project Manager |
| Project Milestone Closeout Meeting | Review WBS completion against milestone success criteria | As scheduled | MDHHS Project Manager, CMI Project Manager |