SCHEDULE G – TRANSITION IN AND OUT

BIDDER INSTRUCTIONS Bidder must provide a detailed transition-in and transition-out plan, including any roles or responsibilities expected of the State. The plan must demonstrate the steps to migrate services between Bidder and a third-party or the State. BIDDER RESPONSE: Transition-In Plan: - Initial Assessment: Conduct a comprehensive assessment of the current system and data to understand the existing infrastructure, data formats, and user requirements. Identify key stakeholders and establish a communication plan for the transition process. - Planning and Preparation: Develop a detailed transition plan, including timelines, milestones, and resource allocation. Stand up the project team comprising NUVIEW and State representatives to oversee the transition process. - Environment Setup: Roles and Responsibilities of the State: Provide access to existing systems and data sources. Assign State personnel to work with the NUVIEW project team for coordination and support. NUVIEW Responsibilities: Set up a private instance of the NUVIEW platform in AWS. Configure S3 storage buckets, databases, and other necessary components. - Data Migration: Roles and Responsibilities of the State: Ensure all data and metadata are available and accessible for migration. NUVIEW Responsibilities: Execute the data migration process as outlined in the data migration plan. Validate the integrity and completeness of the migrated data. - System Integration: Roles and Responsibilities of the State: Provide information and access for integrating with existing systems, including Single Sign-On (SSO) and other third-party solutions. NUVIEW Responsibilities: Integrate NUVIEW’s platform with the State’s IT environment and third-party solutions. Configure user roles and permissions. - Testing and Validation: Conduct thorough testing of the integrated system to ensure functionality and performance. Address any issues identified during testing. - Training and Support: Provide comprehensive training for both end-users and administrators. Offer go-live support to ensure a smooth transition to the new system. - Go-Live and Monitoring: Launch the NUVIEW platform and monitor its performance. Provide ongoing support to address any post-go-live issues. Transition-Out Plan: - Planning and Coordination: Develop a detailed transition-out plan, including timelines, milestones, and resource allocation. Establish a transition-out project team comprising NUVIEW and State representatives. - Data Export and Transfer: Roles and Responsibilities of the State: Identify the third-party solution and provide requirements for data export. NUVIEW Responsibilities: Export data from the NUVIEW platform in the required formats. Ensure the integrity and completeness of the exported data. - Environment Decommissioning: Roles and Responsibilities of the State: Provide guidance on the decommissioning process and any compliance requirements. NUVIEW Responsibilities: Decommission the NUVIEW environment in a secure and compliant manner. Ensure all data is securely deleted from NUVIEW’s systems. - System Integration and Transition: Roles and Responsibilities of the State: Coordinate with the third-party solution provider for integration. NUVIEW Responsibilities: Assist in the integration process with the third-party solution. Provide documentation and support during the transition. - Final Validation and Handover: Conduct a final validation to ensure all data and functionalities have been successfully transitioned. Handover all relevant documentation and provide necessary training to the new solution provider. - Post-Transition Support: Offer post-transition support for a defined period to address any residual issues or questions. By following this comprehensive transition-in and transition-out plan, NUVIEW ensures a smooth and efficient migration process, maintaining data integrity and minimizing disruptions to the State’s operations.