MIDASH Solution Proposal

Response to RFP# 220000001798
Schedule B: Pricing

Prepared for:

Michigan Department of Health and Human Services (MDHHS)

Division of HIV and STD Programs (DHSP)

Constitution Hall

525 West Allegan Street

Lansing, MI 48909-7973

Prepared by:

Kunz, Leigh & Associates

28081 Southfield Road

Lathrup Village, MI 48076-2816

V1.1

July 20, 2022

(Back of title page.)

# Schedule B: Pricing

Development & Implementation, Maintenance & Support, and Training & Documentation

Price proposals must be firm-fixed quotes and include all Solution costs for implementation (e.g., development, configuration, customization, migration, integration, testing, etc., i.e., the “Implementation Fees”), support, maintenance, training, and documentation. The resulting contract will state Implementation Fees will be awarded based on a firm fixed fee. However, for price evaluation purposes, Bidder must provide a detailed breakdown of how Implementation Fees were calculated.

Post Production Warranty

The Contractor must provide a 180 calendar days postproduction warranty at no cost to the State.  The postproduction warranty will meet all requirements of the contract, including all Support Services identified in Schedule D.

## Table 1: Cost Summary

| Base Years 1-5 | Cost $ | Comments |
| --- | --- | --- |
| Development & Implementation Enter total from Table 2, Line 1. | $14,805,808.00 |  |
| Training & Documentation Enter total from Table 2, Line 2. | $- | Included in development and implementation cost |
| Maintenance & Support Enter total from Table 2, Line 3. | $1,632,999.45 |  |
| Base Years Total | $16,438,807.45 |  |
| Option Years 6-10 |  |  |
| Maintenance & Support Enter total from Table 3. | $3,744,000.00 |  |
| Base Plus Option Years Total | $20,182,807.45 |  |

## Table 2: Cost Summary by Year: Years 1-5

| Service | Cost ($) |  |  |  |  | Total | Comments |
| --- | --- | --- | --- | --- | --- | --- | --- |
|  | Year 1 | Year 2 | Year 3 | Year 4 | Year 5 |  |  |
| 1. Development & Implementation | $6,005,808.00 | $6,600,000.00 | $2,200,000.00 | - | - | $14,805,808.00 |  |
| 2. Training & Documentation | - | - | - | - | - | $0.00 | Included in development and implementation cost |
| 3. Maintenance & Support | - | - | $135,399.45 | $748,800.00 | $748,800.00 | $1,632,999.45 |  |
| TOTAL | $6,005,808.00 | $6,600,000.00 | $2,335,399.45 | $748,800.00 | $748,800.00 | $16,438,807.45 |  |

## Table 3: Cost Summary by Year: Years 6-10

| Service | Cost ($) |  |  |  |  | Total | Comments |
| --- | --- | --- | --- | --- | --- | --- | --- |
|  | Year 6 | Year 7 | Year 8 | Year 9 | Year 10 |  |  |
| Maintenance & Support | $748,800.00 | $748,800.00 | $748,800.00 | $748,800.00 | $748,800.00 | $3,744,000.00 |  |

## Table 4: Detailed 10-Year Pricing Breakdown

Itemize all Solution tasks, deliverables, timeline, and costs for implementation (e.g., development, configuration, customization, migration, integration, testing, etc., i.e., the “Implementation Fees”), support, maintenance, training, and documentation associated with each milestone or phase.

| Milestone | Task Name | Estimated Start Date | Estimated End Date | Price |
| --- | --- | --- | --- | --- |
| Project Kickoff | Project Kickoff | October 2022 | October 2022 | $230,808.00 |
| Phase 1 - Discovery (Sprint 0) | Sprint 0.1 | October 2022 | November 2022 | $275,000.00 |
|  | Sprint 0.2 | November 2022 | November 2022 | $275,000.00 |
|  | Sprint 0.3 | November 2022 | December 2022 | $275,000.00 |
|  | Sprint 0.4 | December 2022 | December 2022 | $275,000.00 |
|  | Sprint 0.5 | December 2022 | January 2023 | $275,000.00 |
|  | Sprint 0.6 | January 2023 | January 2023 | $275,000.00 |
| Phase 2 - Baseline Application Development | Phase 2 Sprint 1 | January 2023 | February 2023 | $275,000.00 |
|  | Phase 2 Sprint 2 | February 2023 | February 2023 | $275,000.00 |
|  | Phase 2 Sprint 3 | February 2023 | March 2023 | $275,000.00 |
|  | Phase 2 Sprint 4 | March 2023 | March 2023 | $275,000.00 |
|  | Phase 2 Sprint 5 | March 2023 | April 2023 | $275,000.00 |
|  | Phase 2 Sprint 6 | April 2023 | April 2023 | $275,000.00 |
|  | Phase 2 Sprint 7 | May 2023 | May 2023 | $275,000.00 |
|  | Phase 2 Sprint 8 | May 2023 | June 2023 | $275,000.00 |
|  | Phase 2 Sprint 9 | June 2023 | June 2023 | $275,000.00 |
|  | Phase 2 Sprint 10 | June 2023 | July 2023 | $275,000.00 |
|  | Phase 2 Sprint 11 | July 2023 | July 2023 | $275,000.00 |
|  | Phase 2 Sprint 12 | July 2023 | August 2023 | $275,000.00 |
|  | Phase 2 Sprint 13 | August 2023 | August 2023 | $275,000.00 |
|  | Phase 2 Sprint 14 | August 2023 | September 2023 | $275,000.00 |
|  | Phase 2 Sprint 15 | September 2023 | September 2023 | $275,000.00 |
|  | Phase 2 Sprint 16 | September 2023 | October 2023 | $275,000.00 |
|  | Phase 2 Sprint 17 | October 2023 | October 2023 | $275,000.00 |
|  | Phase 2 Sprint 18 | October 2023 | November 2023 | $275,000.00 |
|  | Phase 2 Sprint 19 | November 2023 | November 2023 | $275,000.00 |
|  | Phase 2 Sprint 20 | November 2023 | December 2023 | $275,000.00 |
|  | Phase 2 Sprint 21 | December 2023 | December 2023 | $275,000.00 |
|  | Phase 2 Sprint 22 | December 2023 | January 2024 | $275,000.00 |
|  | Phase 2 Sprint 23 | January 2024 | January 2024 | $275,000.00 |
|  | Phase 2 Sprint 24 | January 2024 | February 2024 | $275,000.00 |
|  | Phase 2 Sprint 25 | February 2024 | February 2024 | $275,000.00 |
|  | Phase 2 Sprint 26 | February 2024 | March 2024 | $275,000.00 |
|  | Phase 2 Sprint 27 | March 2024 | March 2024 | $275,000.00 |
|  | Phase 2 Sprint 28 | April 2024 | April 2024 | $275,000.00 |
|  | Phase 2 Sprint 29 | April 2024 | May 2024 | $275,000.00 |
|  | Phase 2 Sprint 30 | May 2024 | May 2024 | $275,000.00 |
|  | Phase 2 Acceptance | May 2024 | May 2024 | $275,000.00 |
| Phase 3 - Integration and Migration | Phase 3 Sprint 31 | May 2024 | June 2024 | $275,000.00 |
|  | Phase 3 Sprint 32 | June 2024 | June 2024 | $275,000.00 |
|  | Phase 3 Sprint 33 | June 2024 | July 2024 | $275,000.00 |
|  | Phase 3 Sprint 34 | July 2024 | July 2024 | $275,000.00 |
|  | Phase 3 Sprint 35 | July 2024 | August 2024 | $275,000.00 |
|  | Phase 3 Sprint 36 | August 2024 | August 2024 | $275,000.00 |
|  | Phase 3 Sprint 37 | August 2024 | September 2024 | $275,000.00 |
|  | Phase 3 Sprint 38 | September 2024 | September 2024 | $275,000.00 |
|  | Phase 3 Sprint 39 | September 2024 | October 2024 | $275,000.00 |
|  | Phase 3 Sprint 40 | October 2024 | November 2024 | $275,000.00 |
|  | Phase 3 Sprint 41 | November 2024 | November 2024 | $275,000.00 |
|  | Phase 3 Sprint 42 | November 2024 | December 2024 | $275,000.00 |
|  | Phase 3 Sprint 43 | December 2024 | December 2024 | $275,000.00 |
|  | Phase 3 Sprint 44 | December 2024 | January 2025 | $275,000.00 |
|  | Phase 3 Sprint 45 | January 2025 | January 2025 | $275,000.00 |
|  | Phase 3 Acceptance | January 2025 | January 2025 | $275,000.00 |
| Post Production Warranty | Maintenance and Support (free of charge) of Break/Fix and/or Documented Bugs (Days 0-180) | January 2025 | July 2025 | $0.00 |
| Project Subtotal |  |  |  | $14,805,808.00 |
| Maintenance & Support | Year 1 | October 2022 | September 2023 | $0.00 |
|  | Year 2 | October 2023 | September 2024 | $0.00 |
|  | Year 3 | October 2024 | September 2025 | $135,399.45 |
|  | Year 4 | October 2025 | September 2026 | $748,800.00 |
|  | Year 5 | October 2026 | September 2027 | $748,800.00 |
|  | Year 6 | October 2027 | September 2028 | $748,800.00 |
|  | Year 7 | October 2028 | September 2029 | $748,800.00 |
|  | Year 8 | October 2029 | September 2030 | $748,800.00 |
|  | Year 9 | October 2030 | September 2031 | $748,800.00 |
|  | Year 10 | October 2031 | September 2032 | $748,800.00 |
| Maintenance Subtotal |  |  |  | $5,376,999.45 |
| Ten-Year Total |  |  |  | $20,182,807.45 |

## Table 5: Rate Card for Ancillary Professional Services

Price proposals must include a fixed-price hourly-rate rate card for ancillary professional services (e.g., future enhancement configuration services) broken down by role (e.g., Solution design architect).  If Bidder differentiates between on-site and remote services, provide pricing for both. The labor rates in the table below will apply to ancillary professional services purchased during the life of the contract.

| Staffing Category | Onsite Hourly Rate ($) | Offsite Hourly Rate ($) |
| --- | --- | --- |
| Key Personnel |  |  |
| Project Manager | $195.00 | $195.00 |
| HIV/STI Functional Lead | $175.00 | $175.00 |
| Agile Team Lead | $175.00 | $175.00 |
| Technical Lead | $175.00 | $175.00 |
| QA Test Lead | $175.00 | $175.00 |
| Training Lead | $175.00 | $175.00 |
| Production Support Engineer | $175.00 | $175.00 |
| HCD / User Experience (UX) Design Lead | $200.00 | $200.00 |
| Organizational Change Management Lead | $175.00 | $175.00 |
| Security Officer / Lead | $200.00 | $200.00 |
| Data Migration / Conversion Lead | $175.00 | $175.00 |
| Integration / Interface Lead | $175.00 | $175.00 |
| Business Analyst Lead | $175.00 | $175.00 |
| Non-Key Personnel |  |  |
| Business Analyst | $145.00 | $145.00 |
| Consultant | $225.00 | $225.00 |
| Contract Administrator | $170.00 | $170.00 |
| Data Architect | $175.00 | $175.00 |
| Database Administrator/Developer | $150.00 | $150.00 |
| Developer/Programmer | $145.00 | $145.00 |
| Functional Lead | $175.00 | $175.00 |
| GIS Specialist | $200.00 | $200.00 |
| Help Desk Technician | $95.00 | $95.00 |
| Network Engineer | $170.00 | $170.00 |
| Organizational Change Management Support | $150.00 | $150.00 |
| Production Support Engineer | $175.00 | $175.00 |
| Program Manager | $250.00 | $250.00 |
| Project Director / Partner | $400.00 | $400.00 |
| QA Tester | $130.00 | $130.00 |
| Scrum Master | $175.00 | $175.00 |
| Service Manager | $175.00 | $175.00 |
| Solution Architect | $225.00 | $225.00 |
| Sr. Consultant | $300.00 | $300.00 |
| Subject Matter Expert | $200.00 | $200.00 |
| Technical Architect | $175.00 | $175.00 |
| Technical Writer | $125.00 | $125.00 |
| Trainer | $130.00 | $130.00 |

Open Source or Third-Party Products

The Contractor must identify any open source or third-party products that will be used in connection with the proposed Solution and will require the State to pay a separate licensing fee. Do not include these costs in the tables above. The State intends to procure any such items directly. Any proprietary frameworks or software provided by the Contractor will be considered part of the solution and the State will own / require full rights to the proprietary software / frameworks. The State intent is to use products and frameworks available in the public domain.

| Product | Price |
| --- | --- |
| KLA Core | $0* |

*KLA Core is an internally developed software accelerator that allows us to build common functionality faster and at a lower cost to our clients than starting from scratch.  KL&A is granting the State a free perpetual license for exclusive use within the MIDASH Solution.  If KL&A adds additional features/functionality to KL&A Core, the State is welcome to those changes at no additional cost other than MIDASH Solution specific implementation fees.  KL&A will retain 100% ownership of KL&A Core.

Additional Pricing Terms

The Contractor is encouraged to offer quick payment terms.  The number of days must not include processing time for payment to be received by the Contractor's financial institution.

Quick payment terms: ____0___ % discount off invoice if paid within ____N/A__ days after receipt of invoice.

If Contractor reduces its prices, or offers a lower price to any other entity, private or public, for any of the software or services during the term of this Contract, the State shall have the immediate benefit of such lower prices for new purchases.  Contractor shall send notice to the State’s Contract Administrator with the reduced prices within fifteen (15) Business Days of the reduction taking effect.

Travel and Expenses

The State does not pay for overtime or travel expenses.