## Proposal Instructions

Department of Technology, Management, and Budget on behalf of Environment, Great Lakes, and Energy

EGLE Grant Management Solution RFP

Request for Proposal No. 220000003114

Solicitation Manager Name: Sarah Platte

Direct Phone: 517-219-2406

Email: PlatteS3@michigan.gov

Main Phone: 1-855-MI-PURCH 1-855-647-8724

This is a Request for Proposal (RFP) for:

A Grant Management System that will standardize processes and provide a consistent approach to outgoing grant and loan administration.

RFP Timeline

| Event | Time | Date |
| --- | --- | --- |
| RFP issue date | 3:00 p.m. Eastern | Tuesday, September 13, 2022Tuesday, September 13, 2022 |
| Deadline for bidders to submit questions about this RFP | 3:00 p.m. Eastern | Monday, September 26, 2022Monday, September 26, 2022 |
| Anticipated date the State will post answers to bidder questions on www.michigan.gov/SIGMAVSS | 5:00 p.m. Eastern | Friday, October 14, 2022Friday, October 14, 2022 |
| Proposal deadline* | 3:00 p.m. Eastern | Thursday, November 3, 2022Thursday, November 3, 2022 |
| Anticipated contract begin date | N/A | Monday, January 16, 2023Monday, January 16, 2023 |

*A bidder’s proposal received at 3:00:01 p.m. Eastern is late and subject to disqualification.

This RFP is subject to change. Check www.michigan.gov/SIGMAVSS for current information.

RESPONSE REQUIREMENT: Download this RFP Word document, insert responses directly into the locations provided, referencing any external attachments, save under a new name and upload with any attachments. DO NOT BREAK UP SOLICITATION. Please upload completed Pricing Schedule separately.

- PROPOSAL PREPARATION. The State recommends reading all RFP materials prior to preparing a proposal, particularly these Proposal Instructions and the Vendor Questions Worksheet. Bidders must follow these Proposal Instructions and provide a complete response to the items indicated in the table below. References and links to websites or external sources may not be used in lieu of providing the information requested in the RFP within the proposal. Include the bidder’s company name in the header of all documents submitted with your proposal. Note that all documents and information submitted as part of a proposal will become public record immediately upon receipt by the State.  Proposals received by the State may be posted on the State’s publicly available website after bidders are notified of the award recommendation.

RFP Structure and Documentation

| Document | Description | Bidder Response Instructions |
| --- | --- | --- |
| Cover Page | Provides RFP title and number, important dates, and contact information for Solicitation Manager | Informational |
| Proposal Instructions | Provides RFP instructions to bidders | Informational |
| Confidential Treatment Form | Required verification on whether bidder’s proposal contains confidential information | Bidder must complete and submit by proposal deadline |
| Vendor Questions Worksheet | Questions to bidders on background and experience | Bidder must complete and submit by proposal deadline |
| Attachment 1, Resume Templates | Key Personnel Resume Template | Bidder must complete and submit by proposal deadline |
| Software Terms and Conditions | This document provides the Contract Terms for any contract awarded from this solicitation | Deemed accepted by Bidder unless information required in the Evaluation Process section of this document is submitted by the proposal deadline. |
| Schedule A – Statement of Work | Statement of Work details | Bidder must complete and submit by proposal deadline |
| Schedule A, Table 1 Business Specification Worksheet | Business requirements | Bidder must complete and submit by proposal deadline |
| Schedule B – Pricing | Pricing for goods and services sought by the State through this RFP | Bidder must complete and submit by proposal deadline |
| Schedule C – Insurance | This document provides the Contract Insurance Requirements for any contract awarded from this solicitation. | Deemed accepted by Bidder unless information required in the Evaluation Process section of this document is submitted by the proposal deadline. |
| Schedule D - Service Level Agreement | This document provides the Service Level Agreement for any contract awarded from this solicitation. | Deemed accepted by Bidder unless written exceptions in accordance with the Evaluation Section are provided to State with Bidder’s proposal. |
| Schedule E – Data Security Requirements | This document provides the Data Security Requirements for any contract awarded from this solicitation. | Deemed accepted by Bidder unless written exceptions in accordance with the Evaluation Section are provided to State with Bidder’s proposal. |
| Schedule F - Disaster Recovery Plan | This schedule is a placeholder for the Bidder to provide their as Disaster Recovery Plan as Schedule G - Disaster Recovery Plan. | To be provided by Bidders and subject to negotiation. |
| Schedule G – Transition In and Out Plan | This document provides the Transition in and Out Plan from the Contractor for any contract awarded from this. | To be provided by Bidders and subject to negotiation. |
| Attachment 2, EGLE Grant Inventory Form Examples | These separately attached documents are various forms EGLE uses in the Grant Management process. | Informational |

CONTACT INFORMATION FOR THE STATE.  The sole point of contact for the State concerning this RFP is listed on the Cover Page.  Contacting any other State personnel, agent, consultant, or representative about this RFP may result in Bidder disqualification.

MODIFICATIONS. The State may modify the Solicitation any time. Modifications will be posted on www.michigan.gov/SIGMAVSS . This is the only method by which the RFP may be modified.

QUESTIONS. Bidder questions about this RFP must be emailed to the Solicitation Manager or posted on www.michigan.gov/SIGMAVSS, no later than the time and date specified on the Cover Page. In the interest of transparency, only written questions are accepted. Answers to questions will be posted on www.michigan.gov/SIGMAVSS. Submit questions using the format below; a Microsoft Excel format or similar is suggested.

| Q # | Document and Section | Page # | Bidder Question |
| --- | --- | --- | --- |

DELIVERY OF PROPOSAL.

Electronic – The bidder must submit its proposal, all attachments, and any modifications or withdrawals electronically through www.michigan.gov/SIGMAVSS. The price proposal should be saved separately from all other proposal documents. The bidder should submit all documents in a modifiable (native) format (examples include but are not limited to Microsoft Word or Excel and Google Docs or Sheets). In addition to submitting documents in a modifiable format, the bidder may also submit copies of documents in PDF. Attachment file size is limited to 6 MB per document. Bidder’s failure to submit a proposal as required may result in disqualification. The proposal and attachments must be fully uploaded and submitted prior to the proposal deadline. Do not wait until the last minute to submit a proposal, as the SIGMA VSS system requires the creation of an account and entry of certain information, in addition to uploading and submitting the materials. The SIGMA VSS system will not allow a proposal to be submitted after the proposal deadline identified in the solicitation Closing On/Closing Date fields (Summary view/Detail view), even if a portion of the proposal has been uploaded.

Questions on how to submit information or how to navigate in the SIGMA VSS system can be answered by calling (517) 284-0540 or (888) 734-9749. The Solicitation Manager will not provide assistance related to the submittal of the proposal and all attachments on the day of the proposal deadline. Responsibility for a complete submission lies with the bidder.  Note that all documents and information submitted in any manner as part of a proposal will become public record immediately upon receipt by the State.  Proposals received may be posted by the State on the State’s publicly available website after bidders are notified of the award recommendation.

MANDATORY MINIMUM REQUIREMENTS.  To avoid disqualification, the Bidder must provide documentation to support the following:

|  | Minimum Requirements |
| --- | --- |
| 1. | The system must be in production and currently used by a state or federal government for grants management. |
| 2. | System must have a current implementation where at least 10 different grant programs are being managed. |
| 3. | If the system is bid by an implementor or service provider, vendor must demonstrate experience implementing the system in a similar size and scope environment as EGLE. |

Only those proposals that meet the mandatory minimum requirements will be considered for evaluation.

EVALUATION PROCESS.  The State will evaluate each proposal based on the following factors:

|  | Technical Criteria Name | Weight |
| --- | --- | --- |
| 1. | Schedule A - Statement of Work | 20 |
| 2. | Schedule A - Business Specification Worksheet | 40 |
| 3. | Vendor Questions Worksheet | 20 |
| 4. | Attachment 1, Bidder Resumes | 20 |
|  | Total | 100% |

Proposals receiving 80 or more evaluation points will have pricing evaluated and be considered for award.

The State may utilize all Bidder information, without regard to a proposal’s technical score, to determine fair market value for goods or services sought. The State is not obligated to accept the lowest price proposal. If applicable, the State’s evaluation will include consideration of a bidder’s qualified disabled veterans/service-disabled veteran owned business(QDV/SDVOB) status under MCL 18.1261(8). Additional information on the SDVOB preference is available at: Michigan.gov/SDVOB.

The State strongly encourages strict adherence to the Contract Terms and Schedules. The State reserves the right to deem a bid non-responsive for failure to accept the Contract Terms and Schedules. Nevertheless, the Bidder may submit proposed changes to the Contract Terms and Schedules in track changes (i.e., visible edits) with an explanation of the Bidder’s need for each proposed change. Failure to include track changes with an explanation of the Bidder’s need for the proposed change constitutes the Bidder’s acceptance of the Contract Terms and Schedules.  General statements, such as that the Bidder reserves the right to negotiate the terms and conditions, may be considered non-responsive.  Failure to respond timely to requests for proposed changes to Contract Terms during ongoing negotiations may be cause for disqualification.

The State may, but is not required to, conduct an on-site visit to tour and inspect the Bidder's facilities, require an oral presentation of the Bidder's proposal, attend a proof-of-concept meeting, conduct interviews with Bidders, or request additional price concessions at any point during the evaluation process.

The State may deduct points or reject a proposal if the Bidder fails to demonstrate to the State’s satisfaction the viability or functionality of the goods or services at the proof-of-concept meeting, on-site visit tour, oral presentations, or during Bidder interviews.

NOTICE OF DEFICIENCY.  The State reserves the right to issue a Notice of Deficiency to Bidders if the State determines after the proposal deadline that a portion of the proposal was deficient, unclear, or ambiguous.  Failure to respond to a Notice of Deficiency timely may be cause for disqualification.

CLARIFICATION REQUEST.  The State reserves the right to issue a Clarification Request to a Bidder to clarify its proposal if the State determines the proposal is not clear.  Failure to respond to a Clarification Request timely may be cause for disqualification.

RESERVATIONS.  The State reserves the right to:

Disqualify a Bidder for failure to follow these instructions.

Discontinue the solicitation process at any time for any or no reason.  The issuance of a solicitation, your preparation and submission of a proposal, and the State’s subsequent receipt and evaluation of your proposal does not commit the State to award a contract to you or anyone, even if all the requirements in the solicitation are met.

Consider late proposals if: (1) no other proposals are received; (2) no complete proposals are received; (3) the State received complete proposals, but the proposals did not meet mandatory minimum requirements or technical criteria; or (iv) the award process fails to result in an award.

Consider an otherwise disqualified proposal, if no other proposals are received.

Disqualify a proposal based on: () information provided by the Bidder in response to this solicitation; (2) the Bidder’s failure to complete registration on www.michigan.gov/SIGMAVSS; or (3) if it is determined that a Bidder purposely or willfully submitted false or misleading information in response to the solicitation.

Consider prior performance with the State in making its award decision.

Consider overall economic impact to the State when evaluating proposal pricing and in the final award recommendation.  This includes but is not limited to: considering principal place of performance, number of Michigan citizens employed or potentially employed, dollars paid to Michigan residents, Michigan capital investments, job creation, tax revenue implications, and economically disadvantaged businesses.

Consider total-cost-of-ownership factors (e.g., transition and training costs) when evaluating proposal pricing and in the final award recommendation.

Refuse to award a contract to any Bidder that has failed to pay State taxes or has outstanding debt with the State.

Enter into negotiations with one or more Bidders on price, terms, technical requirements, or other deliverables.

Award multiple, optional-use contracts, or award by Contract Activity.

Evaluate the proposal outside the scope identified in the Evaluation Process section of this document, if the State receives only one proposal.

AWARD RECOMMENDATION.  The contract will be awarded to the responsive and responsible Bidder who offers the best value to the State, as determined by the State.  Best value will be determined by the Bidder meeting the minimum point threshold and offering the best combination of the factors stated in the Evaluation Process section of this document, and price, as demonstrated by the proposal.  The State will post an Award Recommendation and Evaluation Synopsis on www.michigan.gov/SIGMAVSS or in the manner it was originally published.

DEBRIEF MEETINGS AND PROTEST.  The State will post an Award Recommendation and Evaluation Synopsis, which will provide instructions on how to request a debrief meeting.

If you wish to initiate a protest of the award, you must submit your written protest to PlatteS3@michigan.gov no later than 3:00 p.m., 5 business days after posting the Award Recommendation and Evaluation Synopsis. The State reserves the right to adjust this timing and will publish any change on the SIGMA VSS system.

Additional information about the protest process is available at www.michigan.gov/micontractconnect under the “Programs and Policies” link.

STATE ADMINISTRATIVE BOARD.  Contracts equal to of $250,000 or greater require approval by the State Administrative Board. The State Administrative Board’s decision is final; however, its approval does not constitute a contract.  The award process is not complete until the awarded contractor receives a contract fully executed by all parties.

GENERAL CONDITIONS.  The State will not be liable for any costs, expenses, or damages incurred by a Bidder participating in this solicitation.  The Bidder agrees that its proposal will be considered an offer to do business with the State in accordance with its proposal, including the Contract Terms, and that its proposal will be irrevocable and binding for a period of 180 calendar days from date of submission.  If a contract is awarded to the Bidder, the State may, at its option, incorporate any part of the Bidder’s proposal into a contract.  This solicitation is not an offer to enter into a contract. This solicitation may not provide a complete statement of the State’s environment, or contain all matters upon which agreement must be reached.  The bidder understands that their proposal will become public record immediately upon receipt by the State.  Other than verified trade secrets, proposals submitted via www.michigan.gov/SIGMAVSS are the State’s property.

CONFIDENTIAL TREATMENT FORM AND THE FREEDOM OF INFORMATION ACT.  As a public record, all portions of the bidder’s proposal and resulting contract are subject to disclosure as required under Michigan’s Freedom of Information Act (FOIA), MCL 15.231, et seq. However, the State may exempt some information from disclosure as permitted by law. Under MCL 18.1261(13)(b), records containing “a trade secret as defined under section 2 of the uniform trade secrets act, 1998 PA 448, MCL 445.1902,” are exempt from disclosure under FOIA. In addition, “financial or proprietary information” submitted with a bidder’s proposal is exempt from disclosure under FOIA. A bidder’s failure to comply with this Section is grounds for rejecting a bidder’s proposal as non-responsive. As a part of its proposal, each bidder must follow the procedure below.

SUBMIT A COMPLETED “CONFIDENTIAL TREATMENT FORM” (CT FORM) WITH YOUR BID.  Completion and submission of the CT Form is required regardless of whether the bidder seeks confidential treatment of information. Failure to submit a completed CT Form may be cause for disqualification from the solicitation process. If a bidder fails to properly complete and submit the CT Form or otherwise fails to follow CT Form instructions, the proposal may be publicly disclosed in its entirety without redaction after an award recommendation.

- Complete and sign Section 1 of the CT Form if the bidder does NOT request confidential treatment of information contained in its proposal; or

- Complete and sign Section 2 of the CT Form if the bidder requests confidential treatment of certain information. Bidder must also submit a “Public Copy” of the proposal with the trade secret, financial, and proprietary information redacted and clearly labeled as the “Public Copy.”

- Failure to complete and sign a CT Form may result in disqualification of the bidder. If a bidder fails to properly complete and submit the CT Form or otherwise fails to follow the CT Form instructions, the proposal, in its entirety, will be treated as a “Public Copy” and may be publicly disclosed by the State without redaction after bidders have been notified of an award recommendation.

FOIA REQUESTS.  If a FOIA request is made for a bidder’s proposal, the Public Copy may be distributed to the public along with the bidder’s CT Form.  The CT Form is a public document and serves as an explanation for the redactions to the Public Copy.  Do not put any trade secret, financial, or proprietary information in the CT Form.  Do not redact the CT Form itself.

NO ADVICE.  The State will not advise a bidder as to the nature or content of documents entitled to protection from disclosure under FOIA or other laws, as to the interpretation of such laws, or as to the definition of trade secret or financial or proprietary information.  Nothing contained in this provision will modify or amend requirements and obligations imposed on the State by FOIA or other applicable law.

FAILURE TO REQUEST CONFIDENTIAL TREATMENT.  Failure to request material be treated as confidential as specified herein relieves the State, its agencies, and personnel from any responsibility for maintaining material in confidence.

Bids containing a request to maintain an entire proposal as confidential may be rejected as non-responsive.  Bidders may not request confidential treatment with respect to resumes, pricing, and marketing materials.  The State reserves the right to determine whether material designated as exempt by a bidder falls under MCL 18.1261 or other applicable FOIA exemptions.  If a FOIA request is made for materials that the bidder has identified as trade secret, financial, or proprietary information, the State has the final authority to determine whether the materials are exempt from disclosure under FOIA.

Bidder forever releases the State, its departments, subdivisions, officers, and employees from all claims, rights, actions, demands, damages, liabilities, expenses, and fees, which arise out of or relate to the disclosure of all, or a portion of bidder’s proposal submitted under this RFP.  Bidder must defend, indemnify and hold the State, its departments, subdivisions, officers, and employees harmless, without limitation, from and against all actions, claims, losses, liabilities, damages, costs, attorney fees, and expenses (including those required to establish the right to indemnification), arising out of or relating to any FOIA request, including potential litigation and appeals, related to the portion of bidder’s proposal submitted under this RFP that bidder has identified as a trade secret, or financial or proprietary information. The State will notify bidder in writing if indemnification is sought. The State is entitled to: (i) regular updates on proceeding status; (ii) participate in the defense of the proceeding; (iii) employ its own counsel; and to (iv) retain control of the defense, or any portion thereof, if the State deems necessary. Bidder will not, without the State’s written consent (not to be unreasonably withheld), settle, compromise, or consent to the entry of any judgment in or otherwise seek to terminate any claim, action, or proceeding. If a State employee, official, or law is involved or challenged, the State may control the defense of that portion of the claim. Any litigation activity on behalf of the State, or any of its subdivisions under this Section, must be coordinated with the Department of Attorney General. An attorney designated to represent the State may not do so until approved by the Michigan Attorney General and appointed as a Special Assistant Attorney General.

## Confidential Treatment Form

INSTRUCTIONS. Bidder must complete either Section 1 or Section 2 of this CT Form and sign where indicated. Do not complete both sections. This CT Form must be signed by the individual who signed the bidder’s proposal. A completed CT Form must be submitted with your proposal, regardless of whether your proposal contains confidential information.

Failure to submit a completed CT Form with your bid is grounds for rejecting the proposal as non-responsive. If a bidder fails to properly complete and submit the CT Form or otherwise fails to follow CT Form Instructions, the proposal, in its entirety, will be treated as a “Public Copy” and may be publicly disclosed by the State without redaction after bidders have been notified of an award recommendation. See the Confidential Treatment Form and The Freedom of Information Act (FOIA) sections of the Proposal Instructions for additional information.

Section 1. CONFIDENTIAL TREATMENT IS NOT REQUESTED

This section must be completed, signed, and submitted with the proposal if the bidder does not request confidential treatment of any material contained in the proposal. If this section is completed, do not complete Section 2. CONFIDENTIAL TREATMENT IS REQUESTED.

By signing below, the bidder affirms that confidential treatment of material contained in their proposal is not requested.

| RFP Number |  | RFP Title |
| --- | --- | --- |
| Signature |  | Date |
| Printed Name, Title, Company |  |  |

Section 2.  CONFIDENTIAL TREATMENT IS REQUESTED

This section must be completed, signed, and submitted with the proposal if bidder requests confidential treatment of any material contained in the proposal. Submission of a completed CT Form is required to request confidential treatment. If this section is completed, do not complete Section 1. CONFIDENTIAL TREATMENT IS NOT REQUESTED.

Provide the information in the table below. Bidder may add rows or additional pages using the same format shown in the table. Bidder must specifically identify the information to be protected as confidential and state the reasons why protection is necessary.

The CT Form will not be considered fully complete unless, for each confidentiality request, the bidder: (1) identifies the Proposal Page #, Section #, and Paragraph #, (2) identifies whether the material is a Trade Secret (TS), Proprietary Financial Information (FI), or Proprietary Information (PI), and (3) explains the specific legal grounds that support treatment of the material as TS, FI, or PI. Bidders must provide a complete justification as to how the material falls within the scope of an applicable FOIA exemption or relevant case law. Bidders must not simply cite to an applicable exemption or case name. Bidders must also provide the contact information for the person at their organization authorized to respond to inquiries by the State concerning the material.

Bidder must also submit a “Public Copy” of the proposal with the trade secret, financial, and proprietary information redacted and clearly labeled as the “Public Copy”.

| (1) Proposal Page #, Section #, Paragraph # | (2) Material is Trade Secret (TS), Proprietary Financial Information (FI), Proprietary Information (PI) | (3) Applicable FOIA Exemption with Written Justification | (4) Bidder Contact Information |
| --- | --- | --- | --- |

By signing below, the bidder affirms that confidential treatment of material contained in their proposal is requested and has attached to this form a redacted “Public Copy” of the bidder’s proposal.

| RFP Number |  | RFP Title |
| --- | --- | --- |
| Signature |  | Date |
| Printed Name, Title, Company |  |  |

## Vendor Questions Worksheet

Provide a detailed response to each question. “You” and “company” refers to the bidder.

| Information Sought | Bidder Response |
| --- | --- |
| - Contact Information |  |
| Bidder’s sole contact person during the RFP process. Include name, title, address, email, and phone number. |  |
| Person authorized to receive and sign a resulting contract. Include name, title, address, email, phone number and vendor customer code in SIGMA VSS. |  |
| - Company Background Information |  |
| Legal business name and address. Include business entity designation, e.g., sole proprietor, Inc., LLC, or LLP. |  |
| What state was the company formed in? |  |
| Phone number. |  |
| Website address. |  |
| Number of years in business. |  |
| Number of employees. |  |
| Legal business name and address of parent company, if any. |  |
| Has there been a recent change in organizational structure (e.g., management team) or control (e.g., merger or acquisition) of your company? If the answer is yes: (a) explain why the change occurred and (b) how this change has affected your company. |  |
| Discuss your company’s history. Has growth been organic, through mergers and acquisitions, or both? |  |
| Has bidder ever been debarred, suspended, or disqualified from bidding or contracting with any entity, including the State of Michigan? If yes, provide the date, the entity, and details about the situation. |  |
| Has your company been a party to litigation against the State of Michigan? If the answer is yes, then state the date of initial filing, case name and court number, and jurisdiction. |  |
| Within the last 5 years, has your company or any of its related business entities defaulted on a contract or had a contract terminated for cause? If yes, provide the date, contracting entity, type of contract, and details about the termination or default. |  |
| State your gross annual sales for each of the last 5 years. If receiving a contract under this RFP will increase your gross revenue by more than 25% from last year’s sales, explain how the company will scale-up to manage this increase. |  |
| Describe partnerships and strategic relationships you think will bring significant value to the State. |  |
| State the physical address of the place of business that would have primary responsibility for this account if bidder is awarded a contract under this RFP. |  |
| - Qualified Disabled Veteran/Service-Disabled Veteran-Owned Business Program |  |
| Under MCL 18.1261, a “qualified disabled veteran” means a business entity that is 51% or more owned by 1 or more veterans with a service-connected disability. A “service-connected disability” means a disability incurred or aggravated in the line of duty in the active military, naval, or air service as described in 38 USC 101(16). Are you a qualified disabled veteran? | Enter YES or NO. |
| To demonstrate qualification as a qualified disabled veteran, you must provide: (a) Proof of service and conditions of discharge (DD214 or equivalent); (b) Proof of service-connected disability (DD214 if the disability was documented at discharge or Veterans Administration Rating Decision Letter or equivalent if the disability was documented after discharge); and (c) Legal documents setting forth the ownership of the business entity. In lieu of the documentation identified above, you may provide proof of certification by the National Veterans Business Development Council. | Enter the names of documents submitted with your proposal to demonstrate status as a qualified disabled veteran. |
| - Participation in RFP Development or Evaluation |  |
| Did your company, an employee, agent, or representative of your company, or any affiliated entity participate in developing any component of this solicitation? For purposes of this question, business concerns, organizations, or individuals are affiliates of each other if, directly or indirectly: (1) either one controls or has power to control the other or (2) a third-party control or has the power to control both. Indicia of control include, but are not limited to, interlocking management or ownership, identity of interests among family members, shared facilities or equipment, and common use of employees. | Enter YES or NO. If you enter “YES”, you are not eligible for contract award or to work as a subcontractor for the awarded vendor. |
| If you are awarded a contract under this solicitation, in order to provide the goods or services required under a resulting contract, do you intend to partner or subcontract with a person or entity that assisted in the development of this solicitation? | Enter YES or NO. If you enter “YES,” you are not eligible for contract award. An awarded vendor may not partner or subcontract with anyone to provide goods and services required under a resulting contract if that subcontractor or partner assisted in the development of this solicitation. |
| Will your company, or an employee, agent, or representative of your company, participate in the evaluation of the proposals received in response to this RFP? | Enter YES or NO. If you enter “YES”, you are not eligible for contract award or to work as a subcontractor for the awarded vendor. |
| - State of Michigan Experience and Prior Experience |  |
| Does your company have experience working with the State of Michigan? If so, please provide a list (including the contract number) of the contracts you hold or have held with the State for the last 10 years. |  |
| Describe at least 3 relevant experiences from the last 5 years supporting your ability to successfully manage a contract of similar size and scope for the work described in this RFP. |  |
| Experience 1 |  |
| Company name. Contact name. Contact role at time of project. Contact phone. Contact email. |  |
| City. State. Zip. |  |
| 1. Project name and description of the scope of the project. 2. What role did your company play? 3. How is this project experience relevant to the subject of this RFP? |  |
| Dollar value. |  |
| Start and end date (mm/yy – mm/yy) |  |
| Status (completed, live, other – specify phase) |  |
| Results obtained. |  |
| Experience 2 |  |
| Company name. Contact name. Contact role at time of project. Contact phone. Contact email. |  |
| City. State. Zip. |  |
| 1. Project name and description of the scope of the project. 2. What role did your company play? 3. How is this project experience relevant to the subject of this RFP? |  |
| Dollar value. |  |
| Start and end date (mm/yy – mm/yy) |  |
| Status (completed, live, other – specify phase) |  |
| Results obtained. |  |
| Experience 3 |  |
| Company name. Contact name. Contact role at time of project. Contact phone. Contact email. |  |
| City. State. Zip. |  |
| 1. Project name and description of the scope of the project. 2. What role did your company play? 3. How is this project experience relevant to the subject of this RFP? |  |
| Dollar value. |  |
| Start and end date (mm/yy – mm/yy) |  |
| Status (completed, live, other – specify phase) |  |
| Results obtained. |  |
| - Standard Contract Terms |  |
| Bidder must affirm agreement with the attached Contract Terms. If not in agreement, written exceptions in accordance with the Evaluation Process section of the Proposal Instructions must be provided with Bidder’s proposal. Any acceptance to the Contract terms confirms your organizations agreement, if awarded a Contract, and thus cannot be further edited or negotiated. Having any further exceptions to the Contract terms, at time of Contract negotiations, may be cause for disqualification. |  |
| Bidder must include all persons who reviewed or edited the Contract terms, and their applicable role and title within your organization. |  |
| - Insurance Requirements |  |
| Bidder must affirm agreement with the attached Schedule C (Insurance Requirements). If not in agreement, written exceptions in accordance with the Evaluation Process section of the Proposal Instructions must be provided with the Bidder’s proposal. | Enter YES or NO. |
| - Michigan Economic Impact |  |
| Number of employees currently employed at locations within the State of Michigan. |  |
| Number of additional employees to be employed at locations within the State of Michigan if awarded this Contract (if any) |  |
| Minimum wage paid to employees employed at locations within the State of Michigan. |  |
| Average wage paid to employees employed at locations within the State of Michigan. |  |
| Percentage of employees employed at locations within the State of Michigan that are covered by employer-provided health insurance. |  |
| - Labor, Antidiscrimination and Environmental Laws Compliance |  |
| Bidder must disclose any violations of state or federal labor, antidiscrimination and employment laws and regulations received within the past five years. |  |
| Bidder must disclose any violations of state or federal environmental laws and regulations received within the past five years. |  |
| - Supplier Diversity |  |
| Does your company have a supplier diversity program or training? | Enter YES or NO. |
| Bidder agrees that if Bidder is awarded a contract with a dollar amount of $500,000 or greater from this RFP, Bidder shall provide a copy of their current EEO-1 demographic report provided that Bidder meets Federal requirements to file an EEO-1 report. | Enter YES or NO. |
| - Other |  |
| Classification of Employees. I certify that the company has properly classified its employees in accordance with federal/state labor and employment laws. | Enter YES or NO. |
| Abusive Labor Practices. The Contractor certifies that it will not furnish any Deliverable that was produced fully or partially by forced labor, forced, or indentured child labor, or indentured servitude. | Enter YES or NO. |
| Certification of Michigan Business- Public Act 431 of 1984, Sec. 268. I certify that the company has, pursuant to the provisions of Sec 268 of Public Act 431 of 1984, filed a Michigan Business Tax Corporate Income Tax Return. I certify that the company has, pursuant to the provisions of Sec 268 of Public Act 431 of 1984, filed a Michigan Income Tax return showing income generated in, or attributed to the State of Michigan. I certify that the company has, pursuant to the provisions of Sec 268 of Public Act 431 of 1984, withheld Michigan Income Tax from compensation paid to the company’s owners and remitted the tax to the Michigan Department of Treasury. | Enter YES or NO. |
| Iran Linked Business- Public Act 517 of 2012. I certify that the Company is not an Iran-Linked business as defined by Public Act 517 of 2012. | Enter YES or NO. |
| Clean Corporate Citizen. I certify that the Company is a Clean Corporate Citizen as defined by the Environmental Protection Act, 1994 PA 451. | Enter YES or NO. |
| Convict Labor. The Contractor certifies that if using convict labor, it is complying with all applicable state and federal laws and policies. | Enter YES or NO. |
| SOM Debt/Tax Payment. All SOM tax/debts. I certify that all applicable State of Michigan taxes are paid, and that no outstanding debt is owed to the State of Michigan. | Enter YES or NO. |
| Authorization to Verify Information Provided by Vendor. I authorize the State to verify that all information provided in this registration, in bidding and contracting documents, and any attachments or supplement documents and processes are accurate. | Enter YES or NO. |
| - Response to State Requests |  |
| Bidder agrees to respond, by established deadlines, to all requests from the State including but not limited to, clarification requests, notices of deficiency, and proposed changes to Contract Terms. | Enter YES or NO. |

## ATTACHMENT 1, RESUME TEMPLATES

The Contractor must use the Résumé Summary Template provided in this attachment. Résumés for personnel should not exceed four (4) pages each in length.

Résumés for key personnel must include relevant skills, experience, and references.

It is acceptable for one person to fill multiple key positions for this project.  However, a key résumé template must be completed for each key position to demonstrate that the required skills and experience are met, and the proposal must demonstrate that the individual is assigned to the project for sufficient hours to meet the requirements of all roles for which they have been designated.

The State may evaluate such criteria as time spent by the personnel directly supporting similar solutions, and comparable size, scope and complexity of implementations accomplished.

The Contractor must submit a Letter of Commitment for key personnel who will be assigned to the Contract, signed by the identified resource, stating their commitment to work for the Contractor on this project contingent on award of the bid. If the identified personnel are currently assigned to another State project the Contractor must provide a letter signed by the State Program Manager releasing the individual from the other project upon execution of the Contract.

| Proposed Resource Name: |  |
| --- | --- |
| Proposed Classification: | Contractor Project Manager |
| If resource is associated with a subcontractor provide name of company: |  |
| Percentage of time resource will be allocated to project: |  |
| Contractor list the skills and experience that qualify the individual for the duties and responsibilities on this project for the proposed role. Provide the name of the project(s) and the year(s) the experience was obtained. |  |

The experience requirements are restated as follows:

| Required Skills | Bidder’s Response |
| --- | --- |
| 5 years of experience managing projects of similar size and scope of this solicitation. | Does resource have this required skill: Yes ¨ or No ¨ Description of skills and experience: Name of project(s) and year(s) experience was obtained: |
| 5 Years of experience using the Project Management tools | List Project Management Tools and year(s) of experience |
| 5 years of experience facilitating meetings w/ clients & stakeholders | Does resource have this required skill: Yes ¨ or No ¨ Description of skills and experience: Name of project(s) and year(s) experience was obtained: |
| Excellent communication and organization skills required Ability to motivate and guide staff to ensure accurate, efficient, and timely delivery of service | Does resource have this required skill: Yes ¨ or No ¨ Description of skills and experience: Name of project(s) and year(s) experience was obtained: |
| Education: Bachelor’s degree Certification: Project Management Professional or Scrum Certification | List your degree and the conferring institution: |

List client references for work performed to meet the requirements stated above, and all projects the proposed resource has worked on in the last three (3) years.  A minimum of three (3) references are required.  By submission of this information, the Contractor and identified key person authorize the State of Michigan to contact references and previous employers provided to verify the accuracy of the information.  Provide the identified information for each:

| Start Date: | End Date: |
| --- | --- |
| Client/Project: |  |
| Employer: |  |
| Title/Percentage of time: |  |
| Description: |  |

| Start Date: | End Date: |
| --- | --- |
| Client/Project: |  |
| Employer: |  |
| Title/Percentage of time: |  |
| Description: |  |

| Start Date: | End Date: |
| --- | --- |
| Client/Project: |  |
| Employer: |  |
| Title/Percentage of time: |  |
| Description: |  |

EDUCATION

| Education |  |  |
| --- | --- | --- |
| Degree (i.e., PhD, Master’s, Bachelors) |  | Year Completed: |
| Program | Major(s) area of study: | Minor area of study: |
| University |  |  |

| Additional Education |  |  |
| --- | --- | --- |
| Degree (i.e., PhD, Master’s, Bachelors) |  | Year Completed: |
| Program | Major(s) area of study: | Minor area of study: |
| University |  |  |

TRAINING – Provide any relevant technical or professional training related to the role resource will be providing on this project.

| Technical or Professional Training |  |
| --- | --- |
| Course Name |  |
| Topic | (include credit hours if applicable) |
| Date taken |  |

| Certifications/Affiliations |  |
| --- | --- |
| Name |  |
| Topic/Description |  |
| Date completed |  |

| Proposed Resource Name: |  |
| --- | --- |
| Proposed Classification: | Contractor Security Specialist |
| If resource is associated with a subcontractor provide name of company: |  |
| Percentage of time resource will be allocated to project: |  |
| Contractor list the skills and experience that qualify the individual for the duties and responsibilities on this project for the proposed role. Provide the name of the project(s) and the year(s) the experience was obtained. |  |

The experience requirements are restated as follows:

| Required Skills | Bidder’s Response |
| --- | --- |
| 5 years of experience managing the security for similar size and scope of this solicitation. | Does resource have this required skill: Yes or No Description of skills and experience: Name of project(s) and year(s) experience was obtained: |
| 5 years of experience facilitating compliance for clients & stakeholders | Does resource have this required skill: Yes or No Description of skills and experience: Name of project(s) and year(s) experience was obtained: |
| Excellent communication and organization skills required Ability to motivate and guide staff to ensure secure, accurate, efficient, and timely delivery of service Extensive knowledge of data communications security procedures | Does resource have this required skill: Yes or No Description of skills and experience: Name of project(s) and year(s) experience was obtained: |
| Education: Bachelor’s degree Certification: Security certifications actively held | List your degree and the conferring institution and active security certifications: |

List client references for work performed to meet the requirements stated above, and all projects the proposed resource has worked on in the last three (3) years.  A minimum of three (3) references are required.  By submission of this information, the Contractor and identified key person authorize the State of Michigan to contact references and previous employers provided to verify the accuracy of the information.  Provide the identified information for each:

| Start Date: | End Date: |
| --- | --- |
| Client/Project: |  |
| Employer: |  |
| Title/Percentage of time: |  |
| Description: |  |

| Start Date: | End Date: |
| --- | --- |
| Client/Project: |  |
| Employer: |  |
| Title/Percentage of time: |  |
| Description: |  |

| Start Date: | End Date: |
| --- | --- |
| Client/Project: |  |
| Employer: |  |
| Title/Percentage of time: |  |
| Description: |  |

EDUCATION

| Education |  |  |
| --- | --- | --- |
| Degree (i.e., PhD, Master’s, Bachelors) |  | Year Completed: |
| Program | Major(s) area of study: | Minor area of study: |
| University |  |  |

| Additional Education |  |  |
| --- | --- | --- |
| Degree (i.e., PhD, Master’s, Bachelors) |  | Year Completed: |
| Program | Major(s) area of study: | Minor area of study: |
| University |  |  |

TRAINING – Provide any relevant technical or professional training related to the role resource will be providing on this project.

| Technical or Professional Training |  |
| --- | --- |
| Course Name |  |
| Topic | (include credit hours if applicable) |
| Date taken |  |

| Certifications/Affiliations |  |
| --- | --- |
| Name |  |
| Topic/Description |  |
| Date completed & current expiration |  |

| Proposed Resource Name: |  |
| --- | --- |
| Proposed Classification: | Contractor Business Analyst Lead |
| If resource is associated with a subcontractor provide name of company: |  |
| Percentage of time resource will be allocated to project: |  |
| Contractor list the skills and experience that qualify the individual for the duties and responsibilities on this project for the proposed role. Provide the name of the project(s) and the year(s) the experience was obtained. |  |

The experience requirements are restated as follows:

| Required Skills | Bidder’s Response |
| --- | --- |
| 5 years of experience managing projects of similar size and scope of this solicitation. | Does resource have this required skill: Yes ¨ or No ¨ Description of skills and experience: Name of project(s) and year(s) experience was obtained: |
| 5 years of experience facilitating meetings w/ clients & stakeholders | Does resource have this required skill: Yes ¨ or No ¨ Description of skills and experience: Name of project(s) and year(s) experience was obtained: |
| Excellent communication and organization skills required Ability to motivate and guide staff to ensure accurate, efficient, and timely delivery of service | Does resource have this required skill: Yes ¨ or No ¨ Description of skills and experience: Name of project(s) and year(s) experience was obtained: |
| Education: Bachelor’s degree Certification: Project Management Professional or Scrum Certification | List your degree and the conferring institution: |

| Skill Set | Years of Experience |
| --- | --- |
| Working with business users to elicit and document requirements. | 5 years |
| representing technical constraints and enablers to guide business decisions, including impact analysis and alternative considerations. | 5 years |
| Excellent communication and organization skills required. Ability to translate concepts between parties and produce quality work on time. | 3-5 years |
| Certification: International Institute of Business Analysis (IIBA), International Qualifications Board for Business Analysts (IQBBA), Project Management Institute (PMI), etc. |  |

List client references for work performed to meet the requirements stated above, and all projects the proposed resource has worked on in the last three (3) years.  A minimum of three (3) references are required.  By submission of this information, the Contractor and identified key person authorize the State of Michigan to contact references and previous employers provided to verify the accuracy of the information.  Provide the identified information for each:

| Start Date: | End Date: |
| --- | --- |
| Client/Project: |  |
| Employer: |  |
| Title/Percentage of time: |  |
| Description: |  |

| Start Date: | End Date: |
| --- | --- |
| Client/Project: |  |
| Employer: |  |
| Title/Percentage of time: |  |
| Description: |  |

| Start Date: | End Date: |
| --- | --- |
| Client/Project: |  |
| Employer: |  |
| Title/Percentage of time: |  |
| Description: |  |

EDUCATION

| Education |  |  |
| --- | --- | --- |
| Degree (i.e., PhD, Master’s, Bachelors) |  | Year Completed: |
| Program | Major(s) area of study: | Minor area of study: |
| University |  |  |

| Additional Education |  |  |
| --- | --- | --- |
| Degree (i.e., PhD, Master’s, Bachelors) |  | Year Completed: |
| Program | Major(s) area of study: | Minor area of study: |
| University |  |  |

TRAINING – Provide any relevant technical or professional training related to the role resource will be providing on this project.

| Technical or Professional Training |  |
| --- | --- |
| Course Name |  |
| Topic | (include credit hours if applicable) |
| Date taken |  |

| Certifications/Affiliations |  |
| --- | --- |
| Name |  |
| Topic/Description |  |
| Date completed |  |

| Proposed Resource Name: |  |
| --- | --- |
| Proposed Classification: | Contractor Data Architect |
| If resource is associated with a subcontractor provide name of company: |  |
| Percentage of time resource will be allocated to project: |  |
| Contractor list the skills and experience that qualify the individual for the duties and responsibilities on this project for the proposed role. Provide the name of the project(s) and the year(s) the experience was obtained. |  |

The experience requirements are restated as follows:

| Required Skills | Bidder’s Response |
| --- | --- |
| 5 years of experience managing the security for similar size and scope of this solicitation. | Does resource have this required skill: Yes or No Description of skills and experience: Name of project(s) and year(s) experience was obtained: |
| 5 years of experience facilitating compliance for clients & stakeholders | Does resource have this required skill: Yes or No Description of skills and experience: Name of project(s) and year(s) experience was obtained: |
| Excellent communication and organization skills required Ability to motivate and guide staff to ensure secure, accurate, efficient, and timely delivery of service Ability to visualizing and designing an organization's enterprise data management framework | Does resource have this required skill: Yes or No Description of skills and experience: Name of project(s) and year(s) experience was obtained: |
| Education: Bachelor’s degree Certification: Security certifications actively held | List your degree and the conferring institution and active security certifications: |

List client references for work performed to meet the requirements stated above, and all projects the proposed resource has worked on in the last three (3) years.  A minimum of three (3) references are required.  By submission of this information, the Contractor and identified key person authorize the State of Michigan to contact references and previous employers provided to verify the accuracy of the information.  Provide the identified information for each:

| Start Date: | End Date: |
| --- | --- |
| Client/Project: |  |
| Employer: |  |
| Title/Percentage of time: |  |
| Description: |  |

| Start Date: | End Date: |
| --- | --- |
| Client/Project: |  |
| Employer: |  |
| Title/Percentage of time: |  |
| Description: |  |

| Start Date: | End Date: |
| --- | --- |
| Client/Project: |  |
| Employer: |  |
| Title/Percentage of time: |  |
| Description: |  |

EDUCATION

| Education |  |  |
| --- | --- | --- |
| Degree (i.e., PhD, Master’s, Bachelors) |  | Year Completed: |
| Program | Major(s) area of study: | Minor area of study: |
| University |  |  |

| Additional Education |  |  |
| --- | --- | --- |
| Degree (i.e., PhD, Master’s, Bachelors) |  | Year Completed: |
| Program | Major(s) area of study: | Minor area of study: |
| University |  |  |

TRAINING – Provide any relevant technical or professional training related to the role resource will be providing on this project.

| Technical or Professional Training |  |
| --- | --- |
| Course Name |  |
| Topic | (include credit hours if applicable) |
| Date taken |  |

| Certifications/Affiliations |  |
| --- | --- |
| Name |  |
| Topic/Description |  |
| Date completed & current expiration |  |

| Proposed Resource Name: |  |
| --- | --- |
| Proposed Classification: | Contractor Lead Developer |
| If resource is associated with a subcontractor provide name of company: |  |
| Percentage of time resource will be allocated to project: |  |
| Contractor list the skills and experience that qualify the individual for the duties and responsibilities on this project for the proposed role. Provide the name of the project(s) and the year(s) the experience was obtained. |  |

The experience requirements are restated as follows:

| Required Skills | Bidder’s Response |
| --- | --- |
| 5 years of experience managing projects of similar size and scope of this solicitation. | Does resource have this required skill: Yes ¨ or No ¨ Description of skills and experience: Name of project(s) and year(s) experience was obtained: |
| 5 years of experience facilitating meetings w/ clients & stakeholders | Does resource have this required skill: Yes ¨ or No ¨ Description of skills and experience: Name of project(s) and year(s) experience was obtained: |
| Excellent communication and organization skills required Working closely with senior stakeholders to understand business requirements and help translate these into technical requirements for the development team Planning and documenting technical specifications for features or system design Designing, building, and configuring applications to meet business process and application requirements Writing testable, scalable, and efficient code and leading code reviews Ability to motivate and guide staff to ensure accurate, efficient, and timely delivery of service | Does resource have this required skill: Yes ¨ or No ¨ Description of skills and experience: Name of project(s) and year(s) experience was obtained: |
| Education: Bachelor’s degree Certification: Project Management Professional or Scrum Certification | List your degree and the conferring institution: |

| Skill Set | Years of Experience |
| --- | --- |
| Working with business users to elicit and document requirements. | 3-5 years |
| Excellent communication and organization skills required. Ability to translate business requirements into technical specification | 3-5 years |
| Knowledge of ADA Compliance | 2-5 years |
| Advanced skills in unit testing, system testing, regression testing, and automated testing to ensure product quality meet client expectation. | 2-5 years |
| Ability to provide quality customer service, build trust through integrity of work, and build strategic relationships through teamwork. | 2-5 years |
| Knowledge of structured programming, object-oriented programming, relational database constructs, dynamic responsive web development | 2-5 years |
| Certification: in related technologies |  |

List client references for work performed to meet the requirements stated above, and all projects the proposed resource has worked on in the last three (3) years.  A minimum of three (3) references are required.  By submission of this information, the Contractor and identified key person authorize the State of Michigan to contact references and previous employers provided to verify the accuracy of the information.  Provide the identified information for each:

| Start Date: | End Date: |
| --- | --- |
| Client/Project: |  |
| Employer: |  |
| Title/Percentage of time: |  |
| Description: |  |

| Start Date: | End Date: |
| --- | --- |
| Client/Project: |  |
| Employer: |  |
| Title/Percentage of time: |  |
| Description: |  |

| Start Date: | End Date: |
| --- | --- |
| Client/Project: |  |
| Employer: |  |
| Title/Percentage of time: |  |
| Description: |  |

EDUCATION

| Education |  |  |
| --- | --- | --- |
| Degree (i.e., PhD, Master’s, Bachelors) |  | Year Completed: |
| Program | Major(s) area of study: | Minor area of study: |
| University |  |  |

| Additional Education |  |  |
| --- | --- | --- |
| Degree (i.e., PhD, Master’s, Bachelors) |  | Year Completed: |
| Program | Major(s) area of study: | Minor area of study: |
| University |  |  |

TRAINING – Provide any relevant technical or professional training related to the role resource will be providing on this project.

| Technical or Professional Training |  |
| --- | --- |
| Course Name |  |
| Topic | (include credit hours if applicable) |
| Date taken |  |

| Certifications/Affiliations |  |
| --- | --- |
| Name |  |
| Topic/Description |  |
| Date completed |  |

| Proposed Resource Name: |  |
| --- | --- |
| Proposed Classification: | Contractor Solution Architect |
| If resource is associated with a subcontractor provide name of company: |  |
| Percentage of time resource will be allocated to project: |  |
| Contractor list the skills and experience that qualify the individual for the duties and responsibilities on this project for the proposed role. Provide the name of the project(s) and the year(s) the experience was obtained. |  |

The experience requirements are restated as follows:

| Required Skills | Bidder’s Response |
| --- | --- |
| 5 years of experience managing the security for similar size and scope of this solicitation. | Does resource have this required skill: Yes or No Description of skills and experience: Name of project(s) and year(s) experience was obtained: |
| 5 years of experience facilitating compliance for clients & stakeholders | Does resource have this required skill: Yes or No Description of skills and experience: Name of project(s) and year(s) experience was obtained: |
| 5 Years of experience in building and integrating information systems Experience developing IT and cloud infrastructure Understanding of best practices regarding system security measures Experience in software engineering and design architecture |  |
| Excellent communication and organization skills required Ability to motivate and guide staff to ensure secure, accurate, efficient, and timely delivery of service | Does resource have this required skill: Yes or No Description of skills and experience: Name of project(s) and year(s) experience was obtained: |
| Education: Bachelor’s degree Certification: Security certifications actively held | List your degree and the conferring institution and active security certifications: |

List client references for work performed to meet the requirements stated above, and all projects the proposed resource has worked on in the last three (3) years.  A minimum of three (3) references are required.  By submission of this information, the Contractor and identified key person authorize the State of Michigan to contact references and previous employers provided to verify the accuracy of the information.  Provide the identified information for each:

| Start Date: | End Date: |
| --- | --- |
| Client/Project: |  |
| Employer: |  |
| Title/Percentage of time: |  |
| Description: |  |

| Start Date: | End Date: |
| --- | --- |
| Client/Project: |  |
| Employer: |  |
| Title/Percentage of time: |  |
| Description: |  |

| Start Date: | End Date: |
| --- | --- |
| Client/Project: |  |
| Employer: |  |
| Title/Percentage of time: |  |
| Description: |  |

EDUCATION

| Education |  |  |
| --- | --- | --- |
| Degree (i.e., PhD, Master’s, Bachelors) |  | Year Completed: |
| Program | Major(s) area of study: | Minor area of study: |
| University |  |  |

| Additional Education |  |  |
| --- | --- | --- |
| Degree (i.e., PhD, Master’s, Bachelors) |  | Year Completed: |
| Program | Major(s) area of study: | Minor area of study: |
| University |  |  |

TRAINING – Provide any relevant technical or professional training related to the role resource will be providing on this project.

| Technical or Professional Training |  |
| --- | --- |
| Course Name |  |
| Topic | (include credit hours if applicable) |
| Date taken |  |

| Certifications/Affiliations |  |
| --- | --- |
| Name |  |
| Topic/Description |  |
| Date completed & current expiration |  |

## SOFTWARE Contract terms AND CONDITIONS

These Terms and Conditions, together with all Schedules (including the Statement(s) of Work), Exhibits and any other applicable attachments or addenda (Collectively this “Contract”) are agreed to between the State of Michigan (the “State”) and [INSERT COMPANY NAME] (“Contractor”), a [INSERT STATE & ENTITY STATUS, E.G., A MICHIGAN CORPORATION OR A TEXAS LIMITED LIABILITY COMPANY].  This Contract is effective on [MONTH, DAY, YEAR] (“Effective Date”), and unless terminated, will expire on [MONTH, DAY, YEAR] (the “Term”).

This Contract may be renewed for up to [Insert # of Renewal Options] additional [Insert # of Years Per Renewal Option] year period(s). Renewal is at the sole discretion of the State and will automatically extend the Term of this Contract. The State will document its exercise of renewal options via a Change Notice.]

1. Definitions.  For the purposes of this Contract, the following terms have the following meanings:

“Acceptance” has the meaning set forth in Section 9.

“Acceptance Tests” means such tests as may be conducted in accordance with Section 9.1 and a Statement of Work to determine whether the Software meets the requirements of this Contract and the Documentation.

“Affiliate” of a Person means any other Person that directly or indirectly, through one or more intermediaries, controls, is controlled by, or is under common control with, such Person. For purposes of this definition, the term “control” (including the terms “controlled by” and “under common control with”) means the direct or indirect ownership of more than fifty percent (50%) of the voting securities of a Person.

“Allegedly Infringing Materials” has the meaning set forth in Section 17.2(b).

“Approved Third Party Components” means all third party components, including Open-Source Components, that are included in or used in connection with the Software and are specifically identified by Contractor in the Contractor’s Bid Response or as part of the State’s Security Accreditation Process defined in Schedule E – Data Security Requirements.

“Authorized Users” means all Persons authorized by the State to access and use the Software under this Contract, subject to the maximum number of users specified in the applicable Statement of Work.

“Business Day” means a day other than a Saturday, Sunday or other day on which the State is authorized or required by law to be closed for business.

“Business Requirements Specification” means the initial specification setting forth the State’s business requirements regarding the features and functionality of the Software, as set forth in a Statement of Work.

“Change” has the meaning set forth in Section 2.2.

“Change Notice” has the meaning set forth in Section 2.2(b).

“Change Proposal” has the meaning set forth in Section 2.2(a).

“Change Request” has the meaning set forth in Section 2.2.

“Confidential Information” has the meaning set forth in Section 22.1.

“Configuration” means State-specific changes made to the Software without Source Code or structural data model changes occurring.

“Contract” has the meaning set forth in the preamble.

“Contract Administrator” is the individual appointed by each party to (a) administer the terms of this Contract, and (b) approve any Change Notices under this Contract.  Each party’s Contract Administrator will be identified in Schedule A or subsequent Change Notices.

“Contractor” has the meaning set forth in the preamble.

“Contractor’s Bid Response” means the Contractor’s proposal submitted in response to the RFP.

“Contractor Hosted” means the Hosted Services are provided by Contractor or one or more of its Permitted Subcontractors.

“Contractor Personnel” means all employees of Contractor or any subcontractors or Permitted Subcontractors involved in the performance of Services hereunder.

“Contractor Project Manager” means the individual appointed by Contractor and identified in Schedule A or subsequent Change Notices to serve as the primary contact with regard to services, to monitor and coordinate the day-to-day activities of this Contract, and to perform other duties as may be further defined in this Contract, including an applicable Statement of Work.

“Customization” means State-specific changes to the Software's underlying Source Code or structural data model changes.

“Deliverables” means the Software, and all other documents and other materials that Contractor is required to or otherwise does provide to the State under this Contract and otherwise in connection with any Services, including all items specifically identified as Deliverables in a Statement of Work and all Work Product.

“Deposit Material” refers to material required to be deposited pursuant to Section 28.

“Disaster Recovery Plan” refers to the set(s) of documents, instructions, and procedures which enable the Contractor to respond to accidents, disasters, emergencies, or threats without any stoppage or hindrance in its key operations and to the actions the Contractor takes to meet the Recovery Point and Recovery Time Objectives.

“Documentation” means all user manuals, operating manuals, technical manuals and any other instructions, specifications, documents or materials, in any form or media, that describe the functionality, installation, testing, operation, use, maintenance, support, technical or other components, features or requirements of the Software.

“DTMB” means the Michigan Department of Technology, Management and Budget.

“Effective Date” has the meaning set forth in the preamble.

“Fees” means the fees set forth in the Pricing Schedule attached as Schedule B.

“Financial Audit Period” has the meaning set forth in Section 23.1.

“Harmful Code” means any software, hardware or other technologies, devices or means, the purpose or effect of which is to: (a) permit unauthorized access to, or to destroy, disrupt, disable, encrypt, modify, copy, or otherwise harm or impede in any manner, any (i) computer, software, firmware, data, hardware, system or network, or (ii) any application or function of any of the foregoing or the integrity, use or operation of any data Processed thereby; or (b) prevent the State or any Authorized User from accessing or using the Services as intended by this Contract, and includes any virus, bug, trojan horse, worm, backdoor or other malicious computer code and any time bomb or drop dead device.

“HIPAA” has the meaning set forth in Section 21.1.

“Hosted Services” means the hosting, management and operation of the Operating Environment, Software, other services (including support and subcontracted services), and related resources for remote electronic access and use by the State and its Authorized Users, including any services and facilities related to disaster recovery obligations.

“Implementation Plan” means the schedule included in a Statement of Work setting forth the sequence of events for the performance of Services under a Statement of Work, including the Milestones and Milestone Dates.

“Integration Testing” has the meaning set forth in Section 9.2(a).

“Intellectual Property Rights” means all or any of the following: (a) patents, patent disclosures, and inventions (whether patentable or not); (b) trademarks, service marks, trade dress, trade names, logos, corporate names, and domain names, together with all of the associated goodwill; (c) copyrights and copyrightable works (including computer programs), mask works and rights in data and databases; (d) trade secrets, know-how and other confidential information; and (e) all other intellectual property rights, in each case whether registered or unregistered and including all applications for, and renewals or extensions of, such rights, and all similar or equivalent rights or forms of protection provided by applicable law in any jurisdiction throughout the world.

“Key Personnel” means any Contractor Personnel identified as key personnel in the Contract.

“Loss or Losses” means all losses, including but not limited to, damages, liabilities, deficiencies, claims, actions, judgments, settlements, interest, awards, penalties, fines, costs or expenses of whatever kind, including reasonable attorneys' fees and the costs of enforcing any right to indemnification hereunder and the cost of pursuing any insurance providers.

“Maintenance Release” means any update, upgrade, release or other adaptation or modification of the Software, including any updated Documentation, that Contractor may generally provide to its licensees from time to time during the Term, which may contain, among other things, error corrections, enhancements, improvements or other changes to the user interface, functionality, compatibility, capabilities, performance, efficiency or quality of the Software.

“Milestone” means an event or task described in the Implementation Plan under a Statement of Work that must be completed by the corresponding Milestone Date.

“Milestone Date” means the date by which a particular Milestone must be completed as set forth in the Implementation Plan under a Statement of Work.

“New Version” means any new version of the Software, including any updated Documentation, that the Contractor may from time to time introduce and market generally as a distinct licensed product, as may be indicated by Contractor's designation of a new version number.

“Nonconformity” or “Nonconformities” means any failure or failures of the Software to conform to the requirements of this Contract, including any applicable Documentation.

“Open-Source Components” means any software component that is subject to any open-source copyright license agreement, including any GNU General Public License or GNU Library or Lesser Public License, or other obligation, restriction or license agreement that substantially conforms to the Open Source Definition as prescribed by the Open Source Initiative or otherwise may require disclosure or licensing to any third party of any source code with which such software component is used or compiled.

“Operating Environment” means, collectively, the platform, environment and conditions on, in or under which the Software is intended to be installed and operate, as set forth in a Statement of Work, including such structural, functional and other features, conditions and components as hardware, operating software, system architecture,  configuration, computing hardware, ancillary equipment, networking, software, firmware, databases, data, and electronic systems (including database management systems).

“PAT” means a document or product accessibility template, including any Information Technology Industry Council Voluntary Product Accessibility Template or VPAT®, that specifies how information and software products, such as websites, applications, software and associated content, conform to WCAG 2.0 Level AA.

“Permitted Subcontractor” means any third party hired by Contractor to perform Services for the State under this Contract or have access to State Data.

“Person” means an individual, corporation, partnership, joint venture, limited liability company, governmental authority, unincorporated organization, trust, association or other entity.

“Pricing Schedule” means the schedule attached as Schedule B.

“Process” means to perform any operation or set of operations on any data, information, material, work, expression or other content, including to (a) collect, receive, input, upload, download, record, reproduce, store, organize, combine, log, catalog, cross-reference, manage, maintain, copy, adapt, alter, translate or make other improvements or derivative works, (b) process, retrieve, output,  consult, use, disseminate, transmit, submit, post, transfer, disclose or otherwise provide or make available, or (c) block, erase or destroy. “Processing” and “Processed” have correlative meanings.

“Representatives” means a party's employees, officers, directors, partners, shareholders, agents, attorneys, successors and permitted assigns.

“RFP” means the State’s request for proposal designed to solicit responses for Services under this Contract.

“Services” means any of the services, including but not limited to, Hosted Services, Contractor is required to or otherwise does provide under this Contract.

“Service Level Agreement” means the schedule attached as Schedule D, setting forth the Support Services Contractor will provide to the State, and the parties' additional rights and obligations with respect thereto.

“Site” means the physical location designated by the State in, or in accordance with, this Contract or a Statement of Work for delivery and installation of the Software.

“Software” means Contractor’s software as set forth in a Statement of Work, and any Maintenance Releases or New Versions provided to the State and any Customizations or Configurations made by or for the State pursuant to this Contract, and all copies of the foregoing permitted under this Contract.

“Source Code” means the human readable source code of the Software to which it relates, in the programming language in which the Software was written, together with all related flow charts and technical documentation, including a description of the procedure for generating object code, all of a level sufficient to enable a programmer reasonably fluent in such programming language to understand, build, operate, support, maintain and develop modifications, upgrades, updates, adaptations, enhancements, new versions and other derivative works and improvements of, and to develop computer programs compatible with, the Software.

“Specifications” means, for the Software, the specifications collectively set forth in the Business Requirements Specification, Technical Specification, Documentation, RFP or Contractor’s Bid Response, if any, for such Software, or elsewhere in a Statement of Work.

“State” means the State of Michigan.

“State Data” has the meaning set forth in Section 21.1.

“State Hosted” means the Hosted Services are not provided by Contractor or one or more of its Permitted Subcontractors.

“State Materials” means all materials and information, including but not limited to documents, data, know-how, ideas, methodologies, specifications, software, content and technology, in any form or media, directly or indirectly provided or made available to Contractor by or on behalf of the State in connection with this Contract.

“State Program Managers” are the individuals appointed by the State, or their designees, to (a) monitor and coordinate the day-to-day activities of this Contract; (b) co-sign off on Acceptance of the Software and other Deliverables; and (c) perform other duties as may be specified in a Statement of Work Program Managers will be identified in Schedule A or subsequent Change Notices.

“State Systems” means the information technology infrastructure, including the computers, software, databases, electronic systems (including database management systems) and networks, of the State or any of its designees.

“Statement of Work” means any statement of work entered into by the parties and incorporated into this Contract.  The initial Statement of Work is attached as Schedule A.

“Stop Work Order” has the meaning set forth in Section 15.

“Support Services” means the software maintenance and support services Contractor is required to or otherwise does provide to the State under the Service Level Agreement.

“Technical Specification” means, with respect to any Software, the document setting forth the technical specifications for such Software and included in a Statement of Work.

“Term” has the meaning set forth in the preamble.

“Testing Period” has the meaning set forth in Section 9.1(b).

“Transition Period” has the meaning set forth in Section 16.3.

“Transition Responsibilities” has the meaning set forth in Section 16.3.

“Unauthorized Removal” has the meaning set forth in Section 2.5(b).

“Unauthorized Removal Credit” has the meaning set forth in Section 2.5(c).

“User Data” means all data, information and other content of any type and in any format, medium or form, whether audio, visual, digital, screen, GUI or other, that is input, uploaded to, placed into or collected, stored, Processed, generated or output by any device, system or network by or on behalf of the State, including any and all works, inventions, data, analyses and other information and materials resulting from any use of the Software by or on behalf of the State under this Contract, except that User Data does not include the Software or data, information or content, including any GUI, audio, visual or digital or other display or output, that is generated automatically upon executing the Software without additional user input without the inclusion of user derived Information or additional user input.

“Warranty Period” means the ninety (90) calendar-day period commencing on the date of the State's Acceptance of the Software and for which Support Services are provided free of charge.

“WCAG 2.0 Level AA” means level AA of the World Wide Web Consortium Web Content Accessibility Guidelines version 2.0.

“Work Product” means all State-specific deliverables that Contractor is required to, or otherwise does, provide to the State under this Contract including but not limited to Customizations, application programming interfaces, computer scripts, macros, user interfaces, reports, project management documents, forms, templates, and other State-specific documents and related materials together with all ideas, concepts, processes, and methodologies developed in connection with this Contract whether or not embodied in this Contract.

2. Duties of Contractor.  Contractor will provide Services and Deliverables pursuant to Statement(s) of Work entered into under this Contract.  Contractor will provide all Services and Deliverables in a timely, professional manner and in accordance with the terms, conditions, and Specifications set forth in this Contract and the Statement(s) of Work.

2.1 Statement of Work Requirements.  No Statement of Work will be effective unless signed by each party’s Contract Administrator.  The term of each Statement of Work will commence on the parties' full execution of a Statement of Work and terminate when the parties have fully performed their obligations. The terms and conditions of this Contract will apply at all times to any Statements of Work entered into by the parties and incorporated into this Contract.  The State will have the right to terminate such Statement of Work as set forth in Section 16. Contractor acknowledges that time is of the essence with respect to Contractor’s obligations under each Statement of Work and agrees that prompt and timely performance of all such obligations in accordance with this Contract and the Statements of Work (including the Implementation Plan and all Milestone Dates) is strictly required.

2.2 Change Control Process.  The State may at any time request in writing (each, a “Change Request”) changes to a Statement of Work, including changes to the Services and Implementation Plan (each, a “Change”).  Upon the State’s submission of a Change Request, the parties will evaluate and implement all Changes in accordance with this Section 2.2.

(a) As soon as reasonably practicable, and in any case within 20 Business Days following receipt of a Change Request, Contractor will provide the State with a written proposal for implementing the requested Change (“Change Proposal”), setting forth:

(i) a written description of the proposed Changes to any Services or Deliverables;

(ii) an amended Implementation Plan reflecting: (A) the schedule for commencing and completing any additional or modified Services or Deliverables; and (B) the effect of such Changes, if any, on completing any other Services under a Statement of Work;

(iii) any additional State Resources Contractor deems necessary to carry out such Changes; and

(iv) any increase or decrease in Fees resulting from the proposed Changes, which increase or decrease will reflect only the increase or decrease in time and expenses Contractor requires to carry out the Change.

(b) Within 30 Business Days following the State’s receipt of a Change Proposal, the State will by written notice to Contractor, approve, reject, or propose modifications to such Change Proposal.  If the State proposes modifications, Contractor must modify and re-deliver the Change Proposal reflecting such modifications, or notify the State of any disagreement, in which event the parties will negotiate in good faith to resolve their disagreement.  Upon the State’s approval of the Change Proposal or the parties’ agreement on all proposed modifications, as the case may be, the parties will execute a written agreement to the Change Proposal (“Change Notice”), which Change Notice will be signed by the State’s Contract Administrator and will constitute an amendment to a Statement of Work to which it relates; and

(c) If the parties fail to enter into a Change Notice within 15 Business Days following the State’s response to a Change Proposal, the State may, in its discretion:

(i) require Contractor to perform the Services under a Statement of Work without the Change;

(ii) require Contractor to continue to negotiate a Change Notice;

(iii) initiate a Dispute Resolution Procedure; or

(iv) notwithstanding any provision to the contrary in a Statement of Work, terminate this Contract under Section 16.1.

(d) No Change will be effective until the parties have executed a Change Notice.  Except as the State may request in its Change Request or otherwise in writing, Contractor must continue to perform its obligations in accordance with a Statement of Work pending negotiation and execution of a Change Notice.  Contractor will use its best efforts to limit any delays or Fee increases from any Change to those necessary to perform the Change in accordance with the applicable Change Notice.  Each party is responsible for its own costs and expenses of preparing, evaluating, negotiating, and otherwise processing any Change Request, Change Proposal, and Change Notice.

(e)The performance of any functions, activities, tasks, obligations, roles and responsibilities comprising the Services as described in this Contract are considered part of the Services and, thus, will not be considered a Change.  This includes the delivery of all Deliverables in accordance with their respective Specifications, and the diagnosis and correction of Non-Conformities discovered in Deliverables prior to their Acceptance by the State or, subsequent to their Acceptance by the State, as necessary for Contractor to fulfill its associated warranty requirements and its Support Services under this Contract.

(f) Contractor may, on its own initiative and at its own expense, prepare and submit its own Change Request to the State.  However, the State will be under no obligation to approve or otherwise respond to a Change Request initiated by Contractor.

2.2 Contractor Personnel.

(a) Contractor is solely responsible for all Contractor Personnel and for the payment of their compensation, including, if applicable, withholding of income taxes, and the payment and withholding of social security and other payroll taxes, unemployment insurance, workers’ compensation insurance payments and disability benefits.

(b) Prior to any Contractor Personnel performing any Services, Contractor will:

(i) ensure that such Contractor Personnel have the legal right to work in the United States;

(ii) upon request, require such Contractor Personnel to execute written agreements, in form and substance acceptable to the State, that bind such Contractor Personnel to confidentiality provisions that are at least as protective of the State’s information (including all Confidential Information) as those contained in this Contract; and

(iii) upon request, or as otherwise specified in a Statement of Work, perform background checks on all Contractor Personnel prior to their assignment.  The scope is at the discretion of the State and documentation must be provided as requested.  Contractor is responsible for all costs associated with the requested background checks.  The State, in its sole discretion, may also perform background checks. Pursuant to Michigan law, all agencies subject to IRS Pub. 1075 are required to ask the Michigan State Police to perform fingerprint background checks on all employees, including Contractor and subcontractor employees, who may have access to any database of information maintained by the federal government that contains confidential or personal information, including, but not limited to, federal tax information.  Further, pursuant to Michigan law, any agency described above is prohibited from providing Contractors or subcontractors with the result of such background check.  For more information, please see Michigan Public Act 427 of 2018.

(c) Contractor and all Contractor Personnel will comply with all rules, regulations, and policies of the State that are communicated to Contractor in writing, including security procedures concerning systems and data and remote access, building security procedures, including the restriction of access by the State to certain areas of its premises or systems, and general health and safety practices and procedures.

(d) The State reserves the right to require the removal of any Contractor Personnel found, in the judgment of the State, to be unacceptable.  The State’s request must be written with reasonable detail outlining the reasons for the removal request.  Replacement personnel for the removed person must be fully qualified for the position.  If the State exercises this right, and Contractor cannot immediately replace the removed personnel, the State agrees to negotiate an equitable adjustment in schedule or other terms that may be affected by the State’s required removal.

2.3 Contractor Project Manager.  Throughout the Term of this Contract, Contractor must maintain a Contractor employee acceptable to the State to serve as Contractor Project Manager, who will be considered Key Personnel of Contractor.

(a) Contractor Project Manager must:

(i) have the requisite authority, and necessary skill, experience, and qualifications, to perform in such capacity;

(ii) be responsible for overall management and supervision of Contractor’s performance under this Contract; and

(iii) be the State’s primary point of contact for communications with respect to this Contract, including with respect to giving and receiving all day-to-day approvals and consents.

(b) Contractor Project Manager must attend all regularly scheduled meetings as set forth in the Implementation Plan and will otherwise be available as set forth in a Statement of Work.

(c) Contractor will maintain the same Contractor Project Manager throughout the Term of this Contract, unless:

(i) the State requests in writing the removal of Contractor Project Manager;

(ii) the State consents in writing to any removal requested by Contractor in writing;

(iii) Contractor Project Manager ceases to be employed by Contractor, whether by resignation, involuntary termination or otherwise.

(d) Contractor will promptly replace its Contractor Project Manager on the occurrence of any event set forth in Section 2.4(c). Such replacement will be subject to the State's prior written approval.

2.4 Contractor’s Key Personnel.

(a) The State has the right to recommend and approve in writing the initial assignment, as well as any proposed reassignment or replacement, of any Key Personnel.  Before assigning an individual to any Key Personnel position, Contractor will notify the State of the proposed assignment, introduce the individual to the State Program Managers or their designees, and provide the State with a resume and any other information about the individual reasonably requested by the State.  The State reserves the right to interview the individual before granting written approval.In the event the State finds a proposed individual unacceptable, the State will provide a written explanation including reasonable detail outlining the reasons for the rejection.

(b) Contractor will not remove any Key Personnel from their assigned roles on this Contract without notifying the State.  The Contractor’s removal of Key Personnel without the prior notification to the State is an unauthorized removal (“Unauthorized Removal”).  An Unauthorized Removal does not include replacing Key Personnel for reasons beyond the reasonable control of Contractor, including illness, disability, leave of absence, personal emergency circumstances, resignation, or for cause termination of the Key Personnel’s employment

(c

2.5 Subcontractors.  Contractor must obtain prior written approval of the State, which consent may be given or withheld in the State’s sole discretion, before engaging any Permitted Subcontractor to provide Services to the State under this Contract.    Third parties otherwise retained by Contractor to provide Contractor or other clients of contractor with services are not Permitted Subcontractors, and therefore do not require prior approval by the State.  Engagement of any subcontractor or Permitted Subcontractor by Contractor does not relieve Contractor of its representations, warranties or obligations under this Contract.  Without limiting the foregoing, Contractor will:

(a) be responsible and liable for the acts and omissions of each such subcontractor (including such Permitted Subcontractor and Permitted Subcontractor's employees who, to the extent providing Services or Deliverables, will be deemed Contractor Personnel) to the same extent as if such acts or omissions were by Contractor or its employees;

(b) name the State a third-party beneficiary under Contractor’s Contract with each Permitted Subcontractor with respect to the Services

;

(c) be responsible for all fees and expenses payable to, by or on behalf of each Permitted Subcontractor in connection with this Contract, including, if applicable, withholding of income taxes, and the payment and withholding of social security and other payroll taxes, unemployment insurance, workers' compensation insurance payments and disability benefits; and

(d) notify the State of the location of the Permitted Subcontractor and indicate if it is located within the continental United States.

3. Notices.  All notices and other communications required or permitted under this Contract must be in writing and will be considered given and received: (a) when verified by written receipt if sent by courier; (b) when actually received if sent by mail without verification of receipt; or (c) when verified by automated receipt or electronic logs if sent by facsimile or email.

| If to State: | If to Contractor: |
| --- | --- |
| [Name] [Street Address] [City, State, Zip] [Email] [Phone] | [Name] [Street Address] [City, State, Zip] [Email] [Phone] |

4. Insurance.  Contractor must maintain the minimum insurances identified in the Insurance Schedule attached as Schedule C.

5. Software License.

5.2 Subscription License.  If the Software is Contractor Hosted and Contractor is providing the State access to use its Software during the Term of the Contract only, then:

(a) Contractor hereby grants to the State, exercisable by and through its Authorized Users, a nonexclusive, royalty-free, irrevocable right and license during the Term and such additional periods, if any, as Contractor is required to perform Services under this Contract or any Statement of Work, to:

(i) access and use the Software, including in operation with other software, hardware, systems, networks and services, for the State’s business purposes, including for Processing State Data;

(ii) generate, print, copy, upload, download, store and otherwise Process all GUI, audio, visual, digital and other output, displays and other content as may result from any access to or use of the Software;

(iii) prepare, reproduce, print, download and use a reasonable number of copies of the Specifications and Documentation for any use of the Software under this Contract; and

(iv) subject to the purchase of additional servers (i.e. test, development, etc.), where applicable, access and use the Software for all such non-production uses and applications as may be necessary or useful for the effective use of the Software hereunder, including for purposes of analysis, development, configuration, integration, testing, training, maintenance, support and repair.

(b) License Restrictions.  The State will not: (a) rent, lease, lend, sell, sublicense, assign, distribute, publish, transfer or otherwise make the Software available to any third party, except as expressly permitted by this Contract or in any Statement of Work; or (b) use or authorize the use of the Software or Documentation in any manner or for any purpose that is unlawful under applicable Law.

(c) Use.  The State will pay Contractor the corresponding Fees set forth in a Statement of Work or Pricing Schedule for all Authorized Users access and use of the Software.  Such Fees will be Contractor’s sole and exclusive remedy for use of the Software, including any excess use.

5.3 Certification. To the extent that a License granted to the State is not unlimited, Contractor may request written certification from the State regarding use of the Software for the sole purpose of verifying compliance with this Section 5.  Such written certification may occur no more than once in any 24 month period during the Term of the Contract. The State will respond to any such request within 45 calendar days of receipt.  If the State’s use is greater than contracted, Contractor may invoice the State for any unlicensed use (and related support) pursuant to the terms of this Contract at the rates set forth in Schedule B, and the unpaid license and support fees shall be payable in accordance with the terms of the Contract.  Payment under this provision shall be Contractor’s sole and exclusive remedy to cure these issues.

5.4 State License Grant to Contractor. The State hereby grants to Contractor a limited, non-exclusive, non- transferable license (i) to use the State's (or individual agency’s, department’s or division’s) name, trademarks, service marks or logos, solely in accordance with the State’s specifications, and (ii) to display, reproduce, distribute and transmit in digital form the State’s (or individual agency’s, department’s or division’s) name, trademarks, service marks or logos in connection with promotion of the Services as communicated to Contractor by the State. Use of the State’s (or individual agency’s, department’s or division’s) name, trademarks, service marks or logos will be specified in the applicable Statement of Work.  Contractor is provided a limited license to State Materials for the sole and exclusive purpose of providing the Services.

6. Intentionally Omitted.

7. Intellectual Property Rights

7.1 Ownership Rights in Software

(a) For purposes of this Section 7 only, the term “Software” does not include Customizations.

(b) Subject to the rights and licenses granted by Contractor in this Contract and the provisions of Section 7.1(c):

(i) Contractor reserves and retains its entire right, title and interest in and to all Intellectual Property Rights arising out of or relating to the Software; and

(ii) none of the State or Authorized Users acquire any ownership of Intellectual Property Rights in or to the Software or Documentation as a result of this Contract.

(c) As between the State, on the one hand, and Contractor, on the other hand, the State has, reserves and retains, sole and exclusive ownership of all right, title and interest in and to State Materials, User Data, including all Intellectual Property Rights arising therefrom or relating thereto.

7.2 The State is and will be the sole and exclusive owner of all right, title, and interest in and to all Work Product developed exclusively for the State under this Contract, including all Intellectual Property Rights.  In furtherance of the foregoing:

(a) Contractor will create all Work Product as work made for hire as defined in Section 101 of the Copyright Act of 1976; and

(b) to the extent any Work Product, or Intellectual Property Rights do not qualify as, or otherwise fails to be, work made for hire, Contractor hereby:

(i) assigns, transfers, and otherwise conveys to the State, irrevocably and in perpetuity, throughout the universe, all right, title, and interest in and to such Work Product, including all Intellectual Property Rights; and

(ii) irrevocably waives any and all claims Contractor may now or hereafter have in any jurisdiction to so-called “moral rights” or rights of droit moral with respect to the Work Product.

8. Software Implementation.

8.1 Implementation.  Contractor will as applicable; deliver, install, configure, integrate, and otherwise provide and make fully operational the Software on or prior to the applicable Milestone Date in accordance with the criteria set forth in a Statement of Work and the Implementation Plan.

9. Software Acceptance Testing.

9.1 Acceptance Testing.

(a) Unless otherwise specified in a Statement of Work, upon installation of the Software, or in the case of Contractor Hosted Software, when Contractor notifies the State in writing that the Hosted Services are ready for use in a production environment, Acceptance Tests will be conducted as set forth in this Section 9 to ensure the Software conforms to the requirements of this Contract, including the applicable Specifications and Documentation.

(b) All Acceptance Tests will take place at the designated Site(s) in the Operating Environment described in a Statement of Work, commence on the Business Day following installation of the Software, or the receipt by the State of the notification in Section 9.1(a), and be conducted diligently for up to 30 Business Days, or such other period as may be set forth in a Statement of Work (the “Testing Period”).  Acceptance Tests will be conducted by the party responsible as set forth in a Statement of Work or, if a Statement of Work does not specify, the State, provided that:

(i) for Acceptance Tests conducted by the State, if requested by the State, Contractor will make suitable Contractor Personnel available to observe or participate in such Acceptance Tests; and

(ii) for Acceptance Tests conducted by Contractor, the State has the right to observe or participate in all or any part of such Acceptance Tests.

9.2 Contractor is solely responsible for all costs and expenses related to Contractor’s performance of, participation in, and observation of Acceptance Testing.

(a) Upon delivery and installation of any application programming interfaces, Configuration or Customizations, or any other applicable Work Product, to the Software under a Statement of Work, additional Acceptance Tests will be performed on the modified Software as a whole to ensure full operability, integration, and compatibility among all elements of the Software (“Integration Testing”).  Integration Testing is subject to all procedural and other terms and conditions set forth in this Section 9.

(b) The State may suspend Acceptance Tests and the corresponding Testing Period by written notice to Contractor if the State discovers a material Non-Conformity in the tested Software or part or feature of the Software.  In such event, Contractor will immediately, and in any case within 10 Business Days, correct such Non-Conformity, whereupon the Acceptance Tests and Testing Period will resume for the balance of the Testing Period.

9.3 Notices of Completion, Non-Conformities, and Acceptance.  Within 15 Business Days following the completion of any Acceptance Tests, including any Integration Testing, the party responsible for conducting the tests will prepare and provide to the other party written notice of the completion of the tests.  Such notice must include a report describing in reasonable detail the tests conducted and the results of such tests, including any uncorrected Non-Conformity in the tested Software.

(a) If such notice is provided by either party and identifies any Non-Conformities, the parties’ rights, remedies, and obligations will be as set forth in Section 9.4 and Section 9.5.

(b) If such notice is provided by the State, is signed by the State Program Managers or their designees, and identifies no Non-Conformities, such notice constitutes the State's Acceptance of such Software.

(c) If such notice is provided by Contractor and identifies no Non-Conformities, the State will have 30 Business Days to use the Software in the Operating Environment and determine, in the exercise of its sole discretion, whether it is satisfied that the Software contains no Non-Conformities, on the completion of which the State will, as appropriate:

(i) notify Contractor in writing of Non-Conformities the State has observed in the Software and of the State’s non-acceptance thereof, whereupon the parties’ rights, remedies and obligations will be as set forth in Section 9.4 and Section 9.5; or

(ii) provide Contractor with a written notice of its Acceptance of such Software, which must be signed by the State Program Managers or their designees.

9.4 Failure of Acceptance Tests.  If Acceptance Tests identify any Non-Conformities, Contractor, at Contractor’s sole cost and expense, will remedy all such Non-Conformities and re-deliver the Software, in accordance with the requirements set forth in the Contract.  Redelivery will occur as promptly as commercially possible and, in any case, within 30 Business Days following, as applicable, Contractor’s:

(a) completion of such Acceptance Tests, in the case of Acceptance Tests conducted by Contractor; or

(b) receipt of the State’s notice under Section 9.1(a) or Section 9.3(c)(i), identifying any Non-Conformities.

9.5 Repeated Failure of Acceptance Tests.  If Acceptance Tests identify any Non-Conformity in the Software after a second or subsequent delivery of the Software, or Contractor fails to re-deliver the Software on a timely basis, the State may, in its sole discretion, by written notice to Contractor:

(a) continue the process set forth in this Section 9;

(b) accept the Software as a nonconforming deliverable, in which case the Fees for such Software will be reduced equitably to reflect the value of the Software as received relative to the value of the Software had it conformed; or

(c) deem the failure to be a non-curable material breach of this Contract and a Statement of Work and terminate this Contract for cause in accordance with Section 16.1.

9.6 Acceptance.  Acceptance (“Acceptance”) of the Software (subject, where applicable, to the State’s right to Integration Testing) will occur on the date that is the earliest of the State’s delivery of a notice accepting the Software under Section 9.3(b), or Section 9.3(c)(ii).

10. Non-Software Acceptance.

10.1 All other non-Software Services and Deliverables are subject to inspection and testing by the State within 30 calendar days of the State’s receipt of them (“State Review Period”), unless otherwise provided in the Statement of Work. If the non-Software Services and Deliverables are not fully accepted by the State, the State will notify Contractor by the end of the State Review Period that either: (a) the non-Software Services and Deliverables are accepted but noted deficiencies must be corrected; or (b) the non-Software Services and Deliverables are rejected. If the State finds material deficiencies, it may: (i) reject the non-Software Services and Deliverables without performing any further inspections; (ii) demand performance at no additional cost; or (iii) terminate this Contract in accordance with Section 16.1, Termination for Cause.

10.2 Within 10 business days from the date of Contractor’s receipt of notification of acceptance with deficiencies or rejection of any non-Software Services and Deliverables, Contractor must cure, at no additional cost, the deficiency and deliver unequivocally acceptable non-Software Services and Deliverables to the State. If acceptance with deficiencies or rejection of the non-Software Services and Deliverables impacts the content or delivery of other non-completed non-Software Services and Deliverables, the parties’ respective Program Managers must determine an agreed to number of days for re-submission that minimizes the overall impact to the Contract. However, nothing herein affects, alters, or relieves Contractor of its obligations to correct deficiencies in accordance with the time response standards set forth in this Contract.

10.3 If Contractor is unable or refuses to correct the deficiency within the time response standards set forth in this Contract, the State may cancel the order in whole or in part. The State, or a third party identified by the State, may provide the non-Software Services and Deliverables and recover the difference between the cost to cure and the Contract price plus an additional 10% administrative

fee.

11. Assignment.  Contractor may not assign this Contract to any other party without the prior approval of the State.  Upon notice to Contractor, the State, in its sole discretion, may assign in whole or in part, its rights or responsibilities under this Contract to any other party.  If the State determines that a novation of the Contract to a third party is necessary, Contractor will agree to the novation and provide all necessary documentation and signatures.

12. Change of Control.  Contractor will notify the State, within 30 days of any public announcement or otherwise once legally permitted to do so, of a change in Contractor’s organizational structure or ownership.  For purposes of this Contract, a change in control means any of the following:

(a) a sale of more than 50% of Contractor’s stock;

b) a sale of substantially all of Contractor’s assets;

(c) a change in a majority of Contractor’s board members;

(d) consummation of a merger or consolidation of Contractor with any other entity;

(e) a change in ownership through a transaction or series of transactions;

(f) or the board (or the stockholders) approves a plan of complete liquidation.

A change of control does not include any consolidation or merger effected exclusively to change the domicile of Contractor, or any transaction or series of transactions principally for bona fide equity financing purposes.  In the event of a change of control, Contractor must require the successor to assume this Contract and all of its obligations under this Contract.

13. Invoices and Payment.

13.1 Invoices must conform to the requirements communicated from time-to-time by the State.  All undisputed amounts are payable within 45 days of the State’s receipt.  Contractor may only charge for Services and Deliverables provided as specified in Statement(s) of Work.  Invoices must include an itemized statement of all charges.

13.2 The State has the right to withhold payment of any disputed amounts until the parties agree as to the validity of the disputed amount.  The State will notify Contractor of any dispute within a reasonable time.  Payment by the State will not constitute a waiver of any rights as to Contractor’s continuing obligations, including claims for deficiencies or substandard Services and Deliverables.  Contractor’s acceptance of final payment by the State constitutes a waiver of all claims by Contractor against the State for payment under this Contract, other than those claims previously filed in writing on a timely basis and still disputed.

13.3 The State will only disburse payments under this Contract through Electronic Funds Transfer (EFT).  Contractor must register with the State at http://www.michigan.gov/SIGMAVSS  to receive electronic fund transfer payments.  If Contractor does not register, the State is not liable for failure to provide payment.

13.4 Right of Setoff.  Without prejudice to any other right or remedy it may have, the State reserves the right to set off at any time any amount then due and owing to it by Contractor against any amount payable by the State to Contractor under this Contract.

13.5 Taxes.  The State is exempt from State sales tax for direct purchases and may be exempt from federal excise tax, if Services or Deliverables purchased under this Contract are for the State’s exclusive use.  Notwithstanding the foregoing, all Fees are exclusive of taxes, and Contractor is responsible for all sales, use and excise taxes, and any other similar taxes, duties and charges of any kind imposed by any federal, state, or local governmental entity on any amounts payable by the State under this Contract.

13.6 Pricing/Fee Changes.  All Pricing set forth in this Contract will not be increased, except as otherwise expressly provided in this Section.

(a) The Fees will be subject to a 5% annual increase.

(b) Excluding federal government charges and terms. Contractor warrants and agrees that each of the Fees, economic or product terms or warranties granted pursuant to this Contract are comparable to or better than the equivalent fees, economic or product term or warranty being offered to any commercial or government customer (including any public educational institution within the State of Michigan) of Contractor.  If Contractor enters into any arrangements with another customer of Contractor to provide the products or services, available under this Contract, under more favorable prices, as the prices may be indicated on Contractor’s current U.S. and International price list or comparable document, then this Contract will be deemed amended as of the date of such other arrangements to incorporate those more favorable prices, and Contractor will immediately notify the State of such Fee and formally memorialize the new pricing in a Change Notice.

14. Liquidated Damages.

14.1The parties understand and agree that any liquidated damages (which includes but is not limited to applicable credits) set forth in this Contract are reasonable estimates of the State’s damages in accordance with applicable law.

14.2 The parties acknowledge and agree that Contractor could incur liquidated damages for more than one event.

14.3 The assessment of liquidated damages will not constitute a waiver or release of any other remedy the State may have under this Contract for Contractor’s breach of this Contract, including without limitation, the State’s right to terminate this Contract for cause under Section 16.1 and the State will be entitled in its discretion to recover actual damages caused by Contractor’s failure to perform its obligations under this Contract.  However, the State will reduce such actual damages by the amounts of liquidated damages received for the same events causing the actual damages.

14.4 Amounts due the State as liquidated damages may be set off against any Fees payable to Contractor under this Contract, or the State may bill Contractor as a separate item and Contractor will promptly make payments on such bills.

15. Stop Work Order.  The State may suspend any or all activities under the Contract at any time. The State will provide Contractor a written stop work order detailing the suspension. Contractor must comply with the stop work order upon receipt. Within 90 calendar days, or any longer period agreed to by Contractor, the State will either:

(a) issue a notice authorizing Contractor to resume work, or

(b) terminate the Contract or delivery order. The State will not pay for activities that have been suspended, Contractor’s lost profits, or any additional compensation during a stop work period.

16. Termination, Expiration, Transition.  The State may terminate this Contract, the Support Services, or any Statement of Work, in accordance with the following:

16.1 Termination for Cause.  In addition to any right of termination set forth elsewhere in this Contract:

(a) The State may terminate this Contract for cause, in whole or in part, if Contractor, as determined by the State:

i) directly causes an incident that impacts the integrity, or security of State Systems, State Data, or the State’s facilities or personnel;

(ii) becomes insolvent, petitions for bankruptcy court proceedings, or has an involuntary bankruptcy proceeding filed against it by any creditor; or

(iii) breaches any of its material duties or obligations under this Contract.  Any reference to specific breaches being material breaches within this Contract will not be construed to mean that other breaches are not material.

(b) If the State terminates this Contract under this Section 16.1, the State will issue a termination notice specifying whether Contractor must:

(i) cease performance immediately.  Contractor must submit all invoices for Services accepted by the State within 30 days of the date of termination.  Failure to submit an invoice within that timeframe will constitute a waiver by Contractor for any amounts due to Contractor for Services accepted by the State under this Contract, or

(ii) continue to perform for a specified period.  If it is later determined that Contractor was not in breach of this Contract, the termination will be deemed to have been a termination for convenience, effective as of the same date, and the rights and obligations of the parties will be limited to those provided in Section 16.2.

(c) The State will only pay for amounts due to Contractor for Services accepted by the State on or before the date of termination, subject to the State’s right to set off any amounts owed by the Contractor for the State’s reasonable costs in terminating this Contract.  Contractor must promptly reimburse to the State any Fees prepaid by the State prorated to the date of such termination, including any prepaid Fees.  Contractor must pay all reasonable costs incurred by the State in terminating this Contract for cause, including administrative costs, attorneys’ fees, court costs, transition costs, and any costs the State incurs to procure the Services from other sources.

16.2 Termination for Convenience.  The State may immediately terminate this Contract in whole or in part, without penalty and for any reason or no reason, including but not limited to, appropriation or budget shortfalls.  The termination notice will specify whether Contractor must:

(a) cease performance immediately.  Contractor must submit all invoices for Services accepted by the State within 30 days of the date of termination.  Failure to submit an invoice within that timeframe will constitute a waiver by Contractor for any amounts due to Contractor for Services accepted by the State under this Contract, or

(b) continue to perform in accordance with Section 16.3.  If the State terminates this Contract for convenience, the State will pay all reasonable costs, as determined by the State, for State approved Transition Responsibilities to the extent the funds are available.

16.3 Transition Responsibilities.

(a) Upon termination or expiration of this Contract for any reason, Contractor must, for a period of time specified by the State (not to exceed 90 calendar days; the “Transition Period”), provide all reasonable transition assistance requested by the State, to allow for the expired or terminated portion of the Contract to continue without interruption or adverse effect, and to facilitate the orderly transfer of the Services to the State or its designees.  Such transition assistance may include but is not limited to:

(i) continuing to perform the Services at the established Contract rates;

(ii) taking all reasonable and necessary measures to transition performance of the work, including all applicable Services to the State or the State’s designee;

(iii) taking all necessary and appropriate steps, or such other action as the State may direct, to preserve, maintain, protect, and comply with Section 22.5 regarding the return or destruction of State Data at the conclusion of the Transition Period; and

(iv) preparing an accurate accounting from which the State and Contractor may reconcile all outstanding accounts (collectively, the “Transition Responsibilities”).  The Term of this Contract is automatically extended through the end of the Transition Period.

(b) Contractor will follow the transition plan attached as Schedule G as it pertains to both transition in and transition out activities.

17. Indemnification

17.1 General Indemnification.  Contractor must defend, indemnify and hold the State, its departments, divisions, agencies, offices, commissions, officers, and employees harmless, without limitation, from and against any and all actions, claims, losses, liabilities, damages, costs, attorney fees, and expenses (including those required to establish the right to indemnification), arising out of or relating to:

(a) any breach by Contractor (or any of Contractor’s employees, agents, subcontractors, or by anyone else for whose acts any of them may be liable) of any of the promises, agreements, representations, warranties, or insurance requirements contained in this Contract;

(b) any infringement, misappropriation, or other violation of any Intellectual Property Right or other right of any third party;

(c) any bodily injury, death, or damage to real or tangible personal property occurring wholly or in part due to action or inaction by Contractor (or any of Contractor’s employees, agents, subcontractors, or by anyone else for whose acts any of them may be liable); and

(d) any acts or omissions of Contractor (or any of Contractor’s employees, agents, subcontractors, or by anyone else for whose acts any of them may be liable).

17.2 Indemnification Procedure.  The State will notify Contractor in writing if indemnification is sought; however, failure to do so will not relieve Contractor, except to the extent that Contractor is materially prejudiced.  Contractor must, to the satisfaction of the State, demonstrate its financial ability to carry out these obligations.  The State is entitled to:

(a) regular updates on proceeding status;

(b) participate in the defense of the proceeding;

(c) employ its own counsel; and to

(d) retain control of the defense, at its own cost and expense, if the State deems necessary.  Contractor will not, without the State’s prior written consent (not to be unreasonably withheld), settle, compromise, or consent to the entry of any judgment in or otherwise seek to terminate any claim, action, or proceeding.  Any litigation activity on behalf of the State or any of its subdivisions, under this Section 17 , must be coordinated with the Department of Attorney General.  An attorney designated to represent the State may not do so until approved by the Michigan Attorney General and appointed as a Special Assistant Attorney General.

17.3 The State is constitutionally prohibited from indemnifying Contractor or any third parties.

18. Infringement Remedies.

18.1 The remedies set forth in this Section are in addition to, and not in lieu of, all other remedies that may be available to the State under this Contract or otherwise, including the State’s right to be indemnified for such actions.

18.2 If any Software or any component thereof, other than State Materials, is found to be infringing or if any use of any Software or any component thereof is enjoined, threatened to be enjoined or otherwise the subject of an infringement claim, Contractor must, at Contractor’s sole cost and expense:

(a) procure for the State the right to continue to use such Software or component thereof to the full extent contemplated by this Contract; or

(b) modify or replace the materials that infringe or are alleged to infringe (“Allegedly Infringing Materials”) to make the Software and all of its components non-infringing while providing fully equivalent features and functionality.

18.3 If neither of the foregoing is possible notwithstanding Contractor’s best efforts, then Contractor may direct the State to cease any use of any materials that have been enjoined or finally adjudicated as infringing, provided that Contractor will:

(a) refund to the State all amounts paid by the State in respect of such Allegedly Infringing Materials and any other aspects of the Software provided under a Statement of Work for the Allegedly Infringing Materials that the State cannot reasonably use as intended under this Contract; and

(b) in any case, at its sole cost and expense, secure the right for the State to continue using the Allegedly Infringing Materials for a transition period of up to 6 months to allow the State to replace the affected features of the Software without disruption.

18.4 If Contractor directs the State to cease using any Software under Section 18.3, the State may terminate this Contract for cause under Section 16.1. Unless the claim arose against the Software independently of any of the actions specified below, Contractor will have no liability for any claim of infringement arising solely from:

(a) Contractor’s compliance with any designs, specifications, or instructions of the State; or

(b) modification of the Software by the State without the prior knowledge and approval of Contractor.

19. Disclaimer of Damages and Limitation of Liability.

19.1 The State’s Disclaimer of Damages.  THE STATE WILL NOT BE LIABLE, REGARDLESS OF THE FORM OF ACTION, WHETHER IN CONTRACT, TORT, NEGLIGENCE, STRICT LIABILITY OR BY STATUTE OR OTHERWISE, FOR ANY CLAIM RELATED TO OR ARISING UNDER THIS CONTRACT FOR CONSEQUENTIAL, INCIDENTAL, INDIRECT, OR SPECIAL DAMAGES, INCLUDING WITHOUT LIMITATION LOST PROFITS AND LOST BUSINESS OPPORTUNITIES.

19.2 The State’s Limitation of Liability.  IN NO EVENT WILL THE STATE’S AGGREGATE LIABILITY TO CONTRACTOR UNDER THIS CONTRACT, REGARDLESS OF THE FORM OF ACTION, WHETHER IN CONTRACT, TORT, NEGLIGENCE, STRICT LIABILITY OR BY STATUTE OR OTHERWISE, FOR ANY CLAIM RELATED TO OR ARISING UNDER THIS CONTRACT, EXCEED THE MAXIMUM AMOUNT OF FEES PAYABLE UNDER THIS CONTRACT.

20. Disclosure of Litigation, or Other Proceeding.  Contractor must notify the State within 14 calendar days of receiving notice of any litigation, investigation, arbitration, or other proceeding (collectively, “Proceeding”) involving Contractor, a Permitted Subcontractor, or an officer or director of Contractor or Permitted Subcontractor, that arises during the term of the Contract, including:

(a) a criminal Proceeding;

(b) a parole or probation Proceeding;

(c) a Proceeding under the Sarbanes-Oxley Act;

(d) a civil Proceeding involving:

(i) a claim that might reasonably be expected to adversely affect Contractor’s viability or financial stability; or

(ii) a governmental or public entity’s claim or written allegation of fraud; or

(e) a Proceeding involving any license that Contractor is required to possess in order to perform under this Contract.

21. State Data.

21.1 Ownership.  The State’s data (“State Data”), which will be treated by Contractor as Confidential Information, includes:

(a) User Data; and

(b) any other data collected, used, Processed, stored, or generated in connection with the Services, including but not limited to:

(i) personally identifiable information (“PII”) collected, used, Processed, stored, or generated as the result of the Services, including, without limitation, any information that identifies an individual, such as an individual’s social security number or other government-issued identification number, date of birth, address, telephone number, biometric data, mother’s maiden name, email address, credit card information, or an individual’s name in combination with any other of the elements here listed; and

21.2 State Data is and will remain the sole and exclusive property of the State and all right, title, and interest in the same is reserved by the State.

21.3 Contractor Use of State Data.  Contractor is provided a limited license to State Data for the sole and exclusive purpose of providing the Services, including a license to collect, process, store, generate, and display State Data only to the extent necessary in the provision of the Services.  Contractor must:

(a) keep and maintain State Data in strict confidence, using such degree of care as is appropriate and consistent with its obligations as further described in this Contract and applicable law to avoid unauthorized access, use, disclosure, or loss;

(b) use and disclose State Data solely and exclusively for the purpose of providing the Services, such use and disclosure being in accordance with this Contract, any applicable Statement of Work, and applicable law;

(c) keep and maintain State Data in the continental United States and

(d) not use, sell, rent, transfer, mine, distribute, commercially exploit, or otherwise disclose or make available State Data for Contractor’s own purposes or for the benefit of anyone other than the State without the State’s prior written consent.  Contractor’s misuse of State Data may violate state or federal laws, including but not limited to MCL 752.795.

21.4 Discovery. Contractor will immediately notify the State upon receipt of any requests which in any way might reasonably require access to State Data or the State’s use of the Software and Hosted Services, if applicable.  Contractor will notify the State Program Managers or their designees by the fastest means available and also in writing.  In no event will Contractor provide such notification more than twenty-four (24) hours after Contractor receives the request.  Contractor will not respond to subpoenas, service of process, FOIA requests, and other legal requests related to the State without first notifying the State and obtaining the State’s prior approval of Contractor’s proposed responses.  Contractor agrees to provide its completed responses to the State with adequate time for State review, revision and approval.

21.5 Loss or Compromise of Data.  In the event of any act, error or omission, negligence, misconduct, or breach on the part of Contractor that compromises or is suspected to compromise the security, confidentiality, integrity, or availability of State Data or the physical, technical, administrative, or organizational safeguards put in place by Contractor that relate to the protection of the security, confidentiality, or integrity of State Data (“Security Incident”), Contractor must, as applicable:

(a) notify the State as soon as practicable but no later than 24 hours of becoming aware of such occurrence;

(b) cooperate with the State in investigating the occurrence, including making available all relevant records, logs, files, data reporting, and other materials required to comply with applicable law or as otherwise required by the State;

(c)where the Security incident is caused by the Contractor, and in the case of PII or, at the State’s sole election:

(i) with approval and assistance from the State, notify the affected individuals who comprise the PII or PHI as soon as practicable but no later than is required to comply with applicable law, or, in the absence of any legally required notification period, within 5 calendar days of the occurrence; or

(ii) where the Security incident is caused by the Contractor reimburse the State for any costs in notifying the affected individuals;

(d) where the Security incident is caused by the Contractor, in the case of PII, provide third-party credit and identity monitoring services to each of the affected individuals who comprise the PII for the period required to comply with applicable law, or, in the absence of any legally required monitoring services, for no less than 24 months following the date of notification to such individuals;

(e) perform or take any other actions required to comply with applicable law as a result of the occurrence;

(f) where the Security incident is caused by the Contractor, pay for any costs associated with the occurrence, including but not limited to any costs incurred by the State in investigating and resolving the occurrence, including reasonable attorney’s fees associated with such investigation and resolution;

(g) where the Security incident is caused by the Contractor, without limiting Contractor’s obligations of indemnification as further described in this Contract, indemnify, defend, and hold harmless the State for any and all claims, including reasonable attorneys’ fees, costs, and incidental expenses, which may be suffered by, accrued against, charged to, or recoverable from the State in connection with the occurrence;

(h) where the Security incident is caused by the Contractor, be responsible for recreating lost State Data in the manner and on the schedule set by the State without charge to the State; and

(i) where the Security incident is caused by the Contractor , provide to the State a detailed plan within 10 calendar days of the occurrence describing the measures Contractor will undertake to prevent a future occurrence.  Notification to affected individuals, as described above, must comply with applicable law, be written in plain language, not be tangentially used for any solicitation purposes, and contain, at a minimum: name and contact information of Contractor’s representative; a description of the nature of the loss; a list of the types of data involved; the known or approximate date of the loss; how such loss may affect the affected individual; what steps Contractor has taken to protect the affected individual; what steps the affected individual can take to protect himself or herself; contact information for major credit card reporting agencies; and, information regarding the credit and identity monitoring services to be provided by Contractor.  The State will have the option to review and approve any notification sent to affected individuals prior to its delivery.  Notification to any other party, including but not limited to public media outlets, must be reviewed and approved by the State in writing prior to its dissemination.

21.6 The parties agree that any damages relating to a breach of this Section 21 are to be considered direct damages and not consequential damages.

22. Non-Disclosure of Confidential Information.  The parties acknowledge that each party may be exposed to or acquire communication or data of the other party that is confidential, privileged communication not intended to be disclosed to third parties.

22.1 Meaning of Confidential Information.  For the purposes of this Contract, the term “Confidential Information” means all information and documentation of a party that: (a) has been marked “confidential” or with words of similar meaning, at the time of disclosure by such party; (b) if disclosed orally or not marked “confidential” or with words of similar meaning, was subsequently summarized in writing by the disclosing party and marked “confidential” or with words of similar meaning; and, (c) should reasonably be recognized as confidential information of the disclosing party. The term “Confidential Information” does not include any information or documentation that was: (a) subject to disclosure under the Michigan Freedom of Information Act (FOIA); (b) already in the possession of the receiving party without an obligation of confidentiality; (c) developed independently by the receiving party, as demonstrated by the receiving party, without violating the disclosing party’s proprietary rights; (d) obtained from a source other than the disclosing party without an obligation of confidentiality; or, (e) publicly available when received, or thereafter became publicly available (other than through any unauthorized disclosure). For purposes of this Contract, in all cases and for all matters, State Data is deemed to be Confidential Information.

22.2 Obligation of Confidentiality.  The parties agree to hold all Confidential Information in strict confidence and not to copy, reproduce, sell, transfer, or otherwise dispose of, give or disclose such Confidential Information to third parties other than employees, agents, or subcontractors of a party who have a need to know in connection with this Contract or to use such Confidential Information for any purposes whatsoever other than the performance of this Contract.  The parties agree to advise and require their respective employees, agents, and subcontractors of their obligations to keep all Confidential Information confidential.  Disclosure to the Contractor’s subcontractor is permissible where:

(a) the subcontractor is a Permitted Subcontractor;

(b) the disclosure is necessary or otherwise naturally occurs in connection with work that is within the Permitted Subcontractor's responsibilities; and

(c) Contractor obligates the Permitted Subcontractor in a written contract to maintain the State’s Confidential Information in confidence.  At the State’s request, any of the Contractor’s and Permitted Subcontractor’s Representatives may be required to execute a separate agreement to be bound by the provisions of this Section 22.2.

22.3 Cooperation to Prevent Disclosure of Confidential Information.  Each party must use its best efforts to assist the other party in identifying and preventing any unauthorized use or disclosure of any Confidential Information.  Without limiting the foregoing, each party must advise the other party immediately in the event either party learns or has reason to believe that any person who has had access to Confidential Information has violated or intends to violate the terms of this Contract.  Each party will cooperate with the other party in seeking injunctive or other equitable relief against any such person.

22.4 Remedies for Breach of Obligation of Confidentiality.  Each party acknowledges that breach of its obligation of confidentiality may give rise to irreparable injury to the other party, which damage may be inadequately compensable in the form of monetary damages.  Accordingly, a party may seek and obtain injunctive relief against the breach or threatened breach of the foregoing undertakings, in addition to any other legal remedies which may be available, to include, in the case of the State, at the sole election of the State, the immediate termination, without liability to the State, of this Contract or any Statement of Work corresponding to the breach or threatened breach.

22.5 Surrender of Confidential Information upon Termination.  Upon termination or expiration of this Contract or a Statement of Work, in whole or in part, each party must, within 5 Business Days from the date of termination, return to the other party any and all Confidential Information received from the other party, or created or received by a party on behalf of the other party, which are in such party’s possession, custody, or control. Upon confirmation from the State, of receipt of all data, Contractor must permanently sanitize or destroy the State’s Confidential Information, including State Data, from all media including backups using National Security Agency (“NSA”) and/or National Institute of Standards and Technology (“NIST”) (NIST Guide for Media Sanitization 800-88) data sanitization methods or as otherwise instructed by the State.  If the State determines that the return of any Confidential Information is not feasible or necessary, Contractor must destroy the Confidential Information as specified above. The Contractor must certify the destruction of Confidential Information (including State Data) in writing within 5 Business Days from the date of confirmation from the State.

23. Records Maintenance, Inspection, Examination, and Audit.

23.1 Right of Audit.  Pursuant to MCL 18.1470, the State or its designee may audit Contractor to verify compliance with this Contract.  Contractor must retain and provide to the State or its designee and the auditor general upon request, all financial and accounting records related to this Contract through the Term of this Contract and for 4 years after the latter of termination, expiration, or final payment under this Contract or any extension (“Financial Audit Period”).  If an audit, litigation, or other action involving the records is initiated before the end of the Financial Audit Period, Contractor must retain the records until all issues are resolved.

23.2 Right of Inspection.  Within 30  calendar days of providing notice, the State and its authorized representatives or designees have the right to enter and inspect Contractor’s premises or any other places where Services are being performed, and examine, copy, and audit all records related to this Contract.  Contractor must cooperate and provide reasonable assistance.  If financial errors are revealed, the amount in error must be reflected as a credit or debit on subsequent invoices until the amount is paid or refunded.  Any remaining balance at the end of this Contract must be paid or refunded within 45 calendar days.

23.3 Application.  This Section 23 applies to Contractor, any Affiliate, and any Permitted Subcontractor that performs Services in connection with this Contract.

24. Support Services. Contractor will provide the State with the Support Services described in the Service Level Agreement attached as Schedule D to this Contract. Such Support Services will be provided:

(a) Free of charge during the Warranty Period.

(b) Thereafter, for so long as the State elects to receive Support Services for the Software, in consideration of the State's payment of Fees for such services in accordance with the rates set forth in the Pricing Schedule.

25. Data Security Requirements.  Throughout the Term and at all times in connection with its actual or required performance of the Services, Contractor will maintain and enforce an information security program including safety and physical and technical security policies and procedures with respect to its Processing of the State’s Confidential Information that comply with the requirements of the State’s data security policies as set forth in Schedule E to this Contract.

26. Training.  Contractor will provide, at no additional charge, training on all uses of the Software permitted hereunder in accordance with the times, locations and other terms set forth in a Statement of Work.  Upon the State's request, Contractor will timely provide training for additional Authorized Users or other additional training on all uses of the Software for which the State requests such training, at such reasonable times and locations and pursuant to such rates and other terms as are set forth in the Pricing Schedule.

27. Maintenance Releases; New Versions

27.1 Maintenance Releases.  Provided that the State is current on its Fees, during the Term, Contractor will provide the State, at no additional charge, with all Maintenance Releases, each of which will constitute Software and be subject to the terms and conditions of this Contract.

27.2 New Versions.  Provided that the State is current on its Fees, during the Term, Contractor will provide the State, at no additional charge, with all New Versions, each of which will constitute Software and be subject to the terms and conditions of this Contract.

28. Source Code Escrow

28.1 Escrow Contract.  The parties may enter into a separate intellectual property escrow agreement.  Such escrow agreement will govern all aspects of Source Code escrow and release.

28.2 Deposit. Within 30 business days of the Effective Date, Contractor will deposit with the escrow agent, pursuant to the procedures of the escrow agreement, the Source Code for the Software, as well as the Documentation and names and contact information for each author or other creator of the Software. Promptly after release of any upgrade, to the Software, Contractor will deposit updated Source Code, documentation, names, and contact information with the escrow agent.

28.3 Verification. At State’s request and expense, the escrow agent may at any time verify the Deposit Material, including without limitation by compiling Source Code, comparing it to the Software, and reviewing the completeness and accuracy of any and all material. In the event that the Deposit Material does not conform to the requirements of Section 28 above:

(a) Contractor will promptly deposit conforming Deposit Material; and

29. Contractor Representations and Warranties.

29.1 Authority. Contractor represents and warrants to the State that:

(a) It is duly organized, validly existing, and in good standing as a corporation or other entity as represented under this Contract under the laws and regulations of its jurisdiction of incorporation, organization, or chartering;

(b) It has the full right, power, and authority to enter into this Contract, to grant the rights and licenses granted under this Contract, and to perform its contractual obligations;

(c) The execution of this Contract by its Representative has been duly authorized by all necessary organizational action; and

(d) When executed and delivered by Contractor, this Contract will constitute the legal, valid, and binding obligation of Contractor, enforceable against Contractor in accordance with its terms.

(e) Contractor is neither currently engaged in nor will engage in the boycott of a person based in or doing business with a strategic partner as described in 22 USC 8601 to 8606.

29.2 Bid Response.  Contractor represents and warrants to the State that:

(a) The prices proposed by Contractor were arrived at independently, without consultation, communication, or agreement with any other Bidder for the purpose of restricting competition; the prices quoted were not knowingly disclosed by Contractor to any other Bidder to the RFP; and no attempt was made by Contractor to induce any other Person to submit or not submit a proposal for the purpose of restricting competition;

(b) All written information furnished to the State by or for Contractor in connection with this Contract, including Contractor’s Bid Response, is true, accurate, and complete, and contains no untrue statement of material fact or omits any material fact necessary to make the information not misleading;

(c) Contractor is not in material default or breach of any other contract or agreement that it may have with the State or any of its departments, commissions, boards, or agencies.  Contractor further represents and warrants that it has not been a party to any contract with the State or any of its departments that was terminated by the State within the previous 5 years for the reason that Contractor failed to perform or otherwise breached an obligation of the contract; and

(d) If any of the certifications, representations, or disclosures made in Contractor’s Bid Response change after contract award, the Contractor is required to report those changes immediately to the Contract Administrator.

29.3 Software Representations and Warranties.  Contractor further represents and warrants to the State that:

(a) it is the legal and beneficial owner of the entire right, title and interest in and to the Software, including all Intellectual Property Rights relating thereto;

(b) it has, and throughout the license term, will retain the unconditional and irrevocable right, power and authority to grant and perform the license hereunder;

(c) it has, and throughout the Term and any additional periods during which Contractor does or is required to perform the Services will have, the unconditional and irrevocable right, power and authority, including all permits and licenses required, to provide the Services and grant and perform all rights and licenses granted or required to be granted by it under this Contract;

(d) the Software, and the State's use thereof, is and throughout the license term will be free and clear of all encumbrances, liens and security interests of any kind;

(e) neither its grant of the license, nor its performance under this Contract does or to its knowledge will at any time:

(i) conflict with or violate any applicable law;

(ii) require the consent, approval or authorization of any governmental or regulatory authority or other third party; or

(iii) require the provision of any payment or other consideration to any third party;

(f) when used by the State or any Authorized User in accordance with this Contract and the Documentation, the Software, the Hosted Services, if applicable, or Documentation as delivered or installed by Contractor does not or will not:

(i) infringe, misappropriate, or otherwise violate any Intellectual Property Right or other right of any third party; or

(ii) fail to comply with any applicable law;

(g) as provided by Contractor, the Software and Services do not and will not at any time during the Term contain any:

(i) Harmful Code; or

(h) all Documentation is and will be complete and accurate in all material respects when provided to the State such that at no time during the license term will the Software have any material undocumented feature; and

(i) it will perform all Services in a timely, skillful, professional and workmanlike manner in accordance with commercially reasonable industry standards and practices for similar services, using personnel with the requisite skill, experience and qualifications, and will devote adequate resources to meet its obligations under this Contract.

(j) when delivered by the project team, be used in the Operating Environment (or any successor thereto) in accordance with the Documentation, all Software as provided by Contractor, will be fully operable, meet all applicable specifications, and function in all respects, in conformity with this Contract and the Documentation;

(k) Contractor acknowledges that the State cannot indemnify any third parties, including but not limited to any third-party software providers that provide software that will be incorporated in or otherwise used in conjunction with the Services, and that notwithstanding anything to the contrary contained in any third-party software license agreement or end user license agreement, the State will not indemnify any third party software provider for any reason whatsoever;

(l) no Maintenance Release or New Version, when properly installed in accordance with this Contract, will have a material adverse effect on the functionality or operability of the Software.

(m) all Configurations or Customizations made during the Term will be forward-compatible with future Maintenance Releases or New Versions and be fully supported without additional costs.

(n) If Contractor Hosted:

(i) Contractor will not advertise through the Hosted Services (whether with adware, banners, buttons or other forms of online advertising) or link to external web sites that are not approved in writing by the State;

upon Delivery, the Software and Services will in all material respects conform to and perform in accordance with the Specifications and all requirements of this Contract, including the Availability and Availability Requirement provisions set forth in the Service Level Agreement;

(o) During the Term of this Contract, any audit rights contained in any third-party software license agreement or end user license agreement for third-party software incorporated in or otherwise used in conjunction with the Software or with the Hosted Services, if applicable, will apply solely to Contractor or its Permitted Subcontractors. Regardless of anything to the contrary contained in any third-party software license agreement or end user license agreement, third-party software providers will have no audit rights whatsoever against State Systems or networks.

29.4 Disclaimer.  EXCEPT FOR THE EXPRESS WARRANTIES SET FORTH IN THIS CONTRACT, CONTRACTOR HEREBY DISCLAIMS ALL WARRANTIES, WHETHER EXPRESS, IMPLIED, STATUTORY, OR OTHERWISE, WITH RESPECT TO THIS CONTRACT.

30. Offers of Employment. During the first 12 months of the Contract, should Contractor hire an employee of the State, without prior written consent of the State, who has substantially worked on any project covered by this Contract. The Contractor will be billed for 50% of the employee’s annual salary in effect at the time of separation.

31. Conflicts and Ethics.  Contractor will uphold high ethical standards and is prohibited from: (a) holding or acquiring an interest that would conflict with this Contract; (b) doing anything that creates an appearance of impropriety with respect to the award or performance of the Contract; (c) attempting to influence or appearing to influence any State employee by the direct or indirect offer of anything of value; or (d) paying or agreeing to pay any person, other than employees and consultants working for Contractor, any consideration contingent upon the award of the Contract.  Contractor must immediately notify the State of any violation or potential violation of these standards.  This Section applies to Contractor, any parent, affiliate, or subsidiary organization of Contractor, and any Permitted Subcontractor that provides Services and Deliverables in connection with this Contract.

32. Compliance with Laws.  Contractor, its subcontractors, including Permitted Subcontractors, and their respective Representatives must comply with all laws in connection with this Contract.

33. Nondiscrimination.  Under the Elliott-Larsen Civil Rights Act, 1976 PA 453, MCL 37.2101, et seq., the Persons with Disabilities Civil Rights Act, 1976 PA 220, MCL 37.1101, et seq., and Executive Directive 2019-09, Contractor and its subcontractors agree not to discriminate against an employee or applicant for employment with respect to hire, tenure, terms, conditions, or privileges of employment, or a matter directly or indirectly related to employment, because of race, color, religion, national origin, age, sex (as defined in Executive Directive 2019-09), height, weight, marital status, partisan considerations, any mental or physical disability, or genetic information that is unrelated to the person’s ability to perform the duties of a particular job or position.  Breach of this covenant is a material breach of the Contract.

34. Unfair Labor Practice.  Under MCL 423.324, the State may void any Contract with a Contractor or Permitted Subcontractor who appears on the Unfair Labor Practice register compiled under MCL 423.322.

35. Governing Law.  This Contract is governed, construed, and enforced in accordance with Michigan law, excluding choice-of-law principles, and all claims relating to or arising out of this Contract are governed by Michigan law, excluding choice-of-law principles.  Any dispute arising from this Contract must be resolved in the Michigan Court of Claims.  Complaints against the State must be initiated in Ingham County, Michigan.  Contractor waives any objections, such as lack of personal jurisdiction or forum non conveniens.  Contractor must appoint an agent in Michigan to receive service of process.

36. Non-Exclusivity.  Nothing contained in this Contract is intended nor is to be construed as creating any requirements contract with Contractor, nor does it provide Contractor with a right of first refusal for any future work.  This Contract does not restrict the State or its agencies from acquiring similar, equal, or like Services from other sources.

37. Force Majeure

37.1 Force Majeure Events.  Neither party will be liable or responsible to the other party, or be deemed to have defaulted under or breached the Contract, for any failure or delay in fulfilling or performing any term hereof, when and to the extent such failure or delay is caused by: acts of God, flood, fire or explosion, war, terrorism, invasion, riot or other civil unrest, embargoes or blockades in effect on or after the date of the Contract, national or regional emergency, or any passage of law or governmental order, rule, regulation or direction, or any action taken by a governmental or public authority, including imposing an embargo, export or import restriction, quota or other restriction or prohibition (each of the foregoing, a “Force Majeure Event”), in each case provided that: (a) such event is outside the reasonable control of the affected party; (b) the affected party gives prompt written notice to the other party, stating the period of time the occurrence is expected to continue; (c) the affected party uses diligent efforts to end the failure or delay and minimize the effects of such Force Majeure Event.

37.2 State Performance; Termination.  In the event of a Force Majeure Event affecting Contractor’s performance under the Contract, the State may suspend its performance hereunder until such time as Contractor resumes performance.  The State may terminate the Contract by written notice to Contractor if a Force Majeure Event affecting Contractor’s performance hereunder continues substantially uninterrupted for a period of 5 Business Days or more.  Unless the State terminates the Contract pursuant to the preceding sentence, any date specifically designated for Contractor’s performance under the Contract will automatically be extended for a period up to the duration of the Force Majeure Event.

37.3 Exclusions; Non-suspended Obligations.  Notwithstanding the foregoing or any other provisions of the Contract or this Schedule:

(a) in no event will any of the following be considered a Force Majeure Event:

(i) shutdowns, disruptions or malfunctions of Hosted Services or any of Contractor’s telecommunication or internet services other than as a result of general and widespread internet or telecommunications failures that are not limited to the Hosted Services; or

(ii) the delay or failure of any Contractor Personnel to perform any obligation of Contractor hereunder unless such delay or failure to perform is itself by reason of a Force Majeure Event.

(b) no Force Majeure Event modifies or excuses Contractor’s obligations under Section 21 (State Data), 22 (Non-Disclosure of Confidential Information), or 17 (Indemnification) of the Contract, Disaster Recovery and Backup requirements set forth in the Service Level Agreement, Availability Requirement (if Contractor Hosted ) defined in the Service Level Agreement, or any data retention or security requirements under the Contract.

38. Dispute Resolution.  The parties will endeavor to resolve any Contract dispute in accordance with this provision.  The dispute will be referred to the parties' respective Contract Administrators or Program Managers.  Such referral must include a description of the issues and all supporting documentation. The parties must submit the dispute to a senior executive if unable to resolve the dispute within 15 business days.  The parties will continue performing while a dispute is being resolved, unless the dispute precludes performance.  A dispute involving payment does not preclude performance. Litigation to resolve the dispute will not be instituted until after the dispute has been elevated to the parties’ senior executive and either concludes that resolution is unlikely or fails to respond within 15 business days.  The parties are not prohibited from instituting formal proceedings: (a) to avoid the expiration of statute of limitations period; (b) to preserve a superior position with respect to creditors; or (c) where a party makes a determination that a temporary restraining order or other injunctive relief is the only adequate remedy.  This Section does not limit the State’s right to terminate the Contract.

39. Media Releases.  News releases (including promotional literature and commercial advertisements) pertaining to this Contract or project to which it relates must not be made without the prior written approval of the State, and then only in accordance with the explicit written instructions of the State.

40. Severability.  If any part of this Contract is held invalid or unenforceable, by any court of competent jurisdiction, that part will be deemed deleted from this Contract and the severed part will be replaced by agreed upon language that achieves the same or similar objectives.  The remaining Contract will continue in full force and effect.

41. Waiver. Failure to enforce any provision of this Contract will not constitute a waiver.

42. Survival.  Any right, obligation, or condition that, by its express terms or nature and context is intended to survive, will survive the termination or expiration of this Contract; such rights, obligations, or conditions include, but are not limited to, those related to transition responsibilities; indemnification; disclaimer of damages and limitations of liability; State Data; non-disclosure of Confidential Information; representations and warranties; insurance and bankruptcy.

44. Extended Purchasing Program. This contract is extended to MiDEAL members. MiDEAL members include local units of government, school districts, universities, community colleges, and nonprofit hospitals. A current list of MiDEAL members is available at www.michigan.gov/mideal.

Upon written agreement between the State and Contractor, this contract may also be extended to: (a) other states (including governmental subdivisions and authorized entities) and (b) State of Michigan employees.

If extended, Contractor must supply all Contract Activities at the established Contract prices and terms. The State reserves the right to impose an administrative fee and negotiate additional discounts based on any increased volume generated by such extensions.

Contractor must submit invoices to, and receive payment from, extended purchasing program members on a direct and individual basis.

45. Contract Modification.  This Contract may not be amended except by signed agreement between the parties (a “Contract Change Notice”).  Notwithstanding the foregoing, no subsequent Statement of Work or Contract Change Notice executed after the Effective Date will be construed to amend this Contract unless it specifically states its intent to do so and cites the section or sections amended.

.

47. Accessibility Requirements.

47.1 Contractor will work with the State to ensure that the Software conforms to WCAG 2.0 Level AA.  . At a minimum, Contractor must ensure that the platform can meet WCAG 2.0 Level AA conformance. claims it made to the State, including the level of conformance provided in any PAT.  Throughout the Term of the Contract, Contractor must:

(a) assist State with maintaining compliance with WCAG 2.0 Level AA

(b) comply with plans and timelines approved by the State to achieve conformance in the event of any deficiencies;

(c) ensure that no Maintenance Release, New Version, update or patch, when properly installed in accordance with this Contract, will have any adverse effect on the conformance of Contractor’s Software to WCAG 2.0 Level AA;

(d) promptly respond to and resolve any complaint the State receives regarding accessibility of Contractor’s Software;

(e) upon 30 days notice, participate in the State of Michigan Digital Standards Review described below.

47.2 State of Michigan Digital Standards Review.  Contractor must assist the State, at no additional cost, with development, completion, and on-going maintenance of an accessibility plan, which requires Contractor, upon request from the State, to submit evidence to the State to validate Contractor’s accessibility and compliance with WCAG 2.0 Level AA.  Prior to the solution going-live and thereafter on an annual basis, or as otherwise required by the State, re-assessment of accessibility may be required.  At no additional cost, Contractor will assist State with remediating all issues identified from any assessment of accessibility pursuant to plans and timelines that are approved in writing by the State.

48. Further Assurances.  Each party will, upon the reasonable request of the other party, execute such documents and perform such acts as may be necessary to give full effect to the terms of this Contract.

49. Relationship of the Parties.  The relationship between the parties is that of independent contractors. Contractor, its employees, and agents will not be considered employees of the State. No partnership or joint venture relationship is created by virtue of this Contract. Contractor, and not the State, is responsible for the payment of wages, benefits and taxes of Contractor’s employees and any subcontractors. Prior performance does not modify Contractor’s status as an independent contractor. Neither party has authority to contract for nor bind the other party in any manner whatsoever.

50. Headings.  The headings in this Contract are for reference only and do not affect the interpretation of this Contract.

51. No Third-party Beneficiaries.  This Contract is for the sole benefit of the parties and their respective successors and permitted assigns.  Nothing herein, express or implied, is intended to or will confer on any other person or entity any legal or equitable right, benefit or remedy of any nature whatsoever under or by reason of this Contract.

52. Equitable Relief.  Each party to this Contract acknowledges and agrees that (a) a breach or threatened breach by such party of any of its obligations under this Contract may give rise to irreparable harm to the other party for which monetary damages would not be an adequate remedy and (b) in the event of a breach or a threatened breach by such party of any such obligations, the other party hereto is, in addition to any and all other rights and remedies that may be available to such party at law, at equity or otherwise in respect of such breach, entitled to equitable relief, including a temporary restraining order, an injunction, specific performance and any other relief that may be available from a court of competent jurisdiction, without any requirement to post a bond or other security, and without any requirement to prove actual damages or that monetary damages will not afford an adequate remedy. Each party to this Contract agrees that such party will not oppose or otherwise challenge the appropriateness of equitable relief or the entry by a court of competent jurisdiction of an order granting equitable relief, in either case, consistent with the terms of this Section.

53. Effect of Contractor Bankruptcy.  All rights and licenses granted by Contractor under this Contract are and will be deemed to be rights and licenses to “intellectual property,” and all Software and Deliverables are and will be deemed to be “embodiments” of “intellectual property,” for purposes of, and as such terms are used in and interpreted under, Section 365(n) of the United States Bankruptcy Code (the “Code”).  If Contractor or its estate becomes subject to any bankruptcy or similar proceeding, the State retains and has the right to fully exercise all rights, licenses, elections, and protections under this Contract, the Code and all other applicable bankruptcy, insolvency, and similar laws with respect to all Software and other Deliverables.  Without limiting the generality of the foregoing, Contractor acknowledges and agrees that, if Contractor or its estate will become subject to any bankruptcy or similar proceeding:

(a) all rights and licenses granted to the State under this Contract will continue subject to the terms and conditions of this Contract, and will not be affected, even by Contractor’s rejection of this Contract; and

54. Schedules.  All Schedules that are referenced herein and attached hereto are hereby incorporated by reference. The following Schedules are attached hereto and incorporated herein:

| Schedule A | Statement of Work |
| --- | --- |
| Schedule B | Pricing Schedule |
| Schedule C Schedule D Schedule E Schedule F Schedule G | Insurance Schedule Service Level Agreement Data Security Requirements Disaster Recovery Plan (if Contractor Hosted) Transition Plan |

55. Counterparts.  This Contract may be executed in counterparts, each of which will be deemed an original, but all of which together are deemed to be one and the same agreement and will become effective and binding upon the parties as of the Effective Date at such time as all the signatories hereto have signed a counterpart of this Contract.  A signed copy of this Contract delivered by facsimile, e-mail or other means of electronic transmission (to which a signed copy is attached) is deemed to have the same legal effect as delivery of an original signed copy of this Contract.

56. Entire Agreement.  These Terms and Conditions, including all Statements of Work and other Schedules and Exhibits (again collectively the “Contract”) constitutes the sole and entire agreement of the parties to this Contract with respect to the subject matter contained herein, and supersedes all prior and contemporaneous understandings and agreements, representations and warranties, both written and oral, with respect to such subject matter.  In the event of any inconsistency between the statements made in the Terms and Conditions, the Schedules, Exhibits, and a Statement of Work, the following order of precedence governs: (a) first, these Terms and Conditions and (b) second, Schedule E – Data Security Requirements and (c) third, each Statement of Work; and (d) fourth, the remaining Exhibits and Schedules to this Contract.  NO TERMS ON CONTRACTOR’S INVOICES, WEBSITE, BROWSE-WRAP, SHRINK-WRAP, CLICK-WRAP, CLICK-THROUGH OR OTHER NON-NEGOTIATED TERMS AND CONDITIONS PROVIDED WITH ANY OF THE SERVICES, OR DOCUMENTATION HEREUNDER, EVEN IF ATTACHED TO STATE’S DELIVERY OR PURCHASE ORDER, WILL CONSTITUTE A PART OR AMENDMENT OF THIS CONTRACT OR IS BINDING ON THE STATE OR ANY AUTHORIZED USER FOR ANY PURPOSE.  ALL SUCH OTHER TERMS AND CONDITIONS HAVE NO FORCE AND EFFECT AND ARE DEEMED REJECTED BY THE STATE AND THE AUTHORIZED USER, EVEN IF ACCESS TO OR USE OF SUCH SERVICE OR DOCUMENTATION REQUIRES AFFIRMATIVE ACCEPTANCE OF SUCH TERMS AND CONDITIONS.

## SCHEDULE A – STATEMENT OF WORK

This schedule identifies the anticipated requirements of any Contract resulting from this RFP. The term “Contractor” in this document refers to a bidder responding to this RFP.

The Contractor must respond to each requirement or question and explain how it will fulfill each requirement. Attach any supplemental information and appropriately reference within your response.

### DEFINITIONS

The following terms have the meanings set forth below.  All initial capitalized terms that are not defined in this Schedule shall have the respective meanings given to them in Section 1 of the Contract Terms and Conditions.

| Term | Definition |
| --- | --- |
| ADA | Americans with Disabilities Act |
| EGLE | Department of Environment, Great Lakes, and Energy |
| IAM | IT Identity and Access Management |
| IRS | Internal Revenue Service |
| MICAM | MILogin/Michigan Identity, Credential, and Access Management |
| SIGMA | Statewide Integrated Governmental Management Applications |
| VDI | Virtual Desktop Infrastructure |
| WCAG | Web Content Accessibility Guidelines |
| WC3 | World Wide Web Consortium |

### BACKGROUND

The State of Michigan’s Department of Environment, Great Lakes, and Energy is responsible for protecting Michigan’s environment and public health by managing air, water, land, and energy resources. Approximately 50% of EGLE’s budget is distributed to a wide array of local governments, nonprofits, and businesses in the form of outgoing grants. An overview of EGLE’s divisions and offices is available here. An overview of EGLE’s grant programs is available here.

Outgoing grants and loans are administered in a majority of EGLE’s divisions, and various processes and systems are used by each division. EGLE has an estimated 50 grant and loan programs and issues over 500 grants and loans annually. The overall goal of this project is to standardize processes and provide a consistent approach to outgoing grant and loan administration.  Meeting this goal should result in enhanced tools for the public to apply for grants and interact with EGLE; improved tools for the EGLE team to use to administer grants and loans; and support transparency through better data on grant and loan activities being available.

EGLE desires a technology platform that can maintain flexibility to accommodate outgoing grant/loan programs while remaining robust enough to address complex outgoing grant administration requirements. Audit trails, approval paths and documentation of monitoring of grantee progress are important features for the new system. The Department also wishes to maximize transparency while minimizing redundant data entry. Another important aspect for the new system is application of consistent public-facing data, which is currently limited or inconsistently applied.

Ideally a new system would support all the process steps starting at grant / loan program development and ending with grant / loan close-out including a singular repository for programmatic audits.  This includes online application and reporting, evaluation and scoring, grant issuance and announcements, amendments, and grant management and financial reimbursement.  While many of the process steps are similar between grants and loans, EGLE recognizes differences between the financial and programmatic management aspect of grants and loans.  As such, supporting the financial management of loans is listed as optional within the business specifications / requirements section.  EGLE understands that amortization schedules, principal forgiveness, changes in loan terms mid-cycle, and repayment may be too specialized or customized to be implemented in a cost-effective grant management solution.

### PURPOSE

The State is seeking a Grant Management System for the Department of Environment, Great Lakes, and Energy. The agency desires a technology platform that can maintain flexibility to accommodate outgoing grant/loan programs while remaining robust enough to address complex outgoing grant administration requirements. Audit trails, approval paths and documentation of monitoring of grantee progress are important features for the new system. The Department also wishes to maximize transparency while minimizing redundant data entry. Another important aspect for the new system is application of consistent public-facing data, which is currently limited or inconsistently applied.

Term of the agreement: 5 years with 5 -1-year options.

The State will consider either a Contractor Hosted or State Hosted Software Solution and applicable Services. Furthermore, EGLE desires a commercial off-the-shelf solution and will entertain solutions that are either cloud-hosted or deployed in the State’s hosting environment.  The expectation is that the solution will have already been implemented in a similar (or larger) size and scope as envisioned here. The new solution must also meet the State’s standard for program integrity, security, and compliance.

### IT Environment Responsibilities

Bidder must disclose if they are proposing a Contractor Hosted or State Hosted application.

Bidder must describe how identified components will maintain compliance with requirements in the SCHEDULE E - Data Security Requirements.

SCHEDULE F – Disaster Recovery Plan; The Bidder must provide the State with a detailed Disaster Recovery Plan that include, but not limited to details how the following minimum data security areas will be handled. - Back-up and Recovery: - Organization policy and procedures authorizing this activity. - The roles and responsibilities within the organization and the integration of activities with any affiliated organizations also responsible for back-up and recovery. - Training and awareness of staff and contractors. - The most recent back up/fail-over test date at the time of submission. - Priority for the recovery and reconstitution of activities. - Incident Handling: - Organization policy and procedures authorizing this activity and covers the areas of preparation, detection and analysis, containment, eradication, reporting and recovery. - Roles and responsibilities with the organization and affiliated organizations. - Training and awareness of staff and contractors. - Description of the implementation of secure communications such as a description of software tool(s) used for tracking and documenting the incident or disaster. - Disaster Recovery Planning: - Identification of the organization’s business functions, recovery objectives, restoration priorities, and metrics of evaluation. - Organization policy and procedures authorizing this activity and covers the areas of preparation, detection and analysis, containment, eradication, and recovery. - Roles and responsibilities with the organization and affiliated organizations. - Training and awareness practices of staff and contractors. - The most recent disaster recovery/contingency plan test date at time of submission. - Methods used to identify deficiencies and corrective actions from the most recent disaster/contingency plan test and the status of corrective actions. - Description of the implementation of secure communications such as a description of software tool(s) used for tracking and documenting the incident or disaster. - Identification and use of alternate storage and process sites for business continuity. - Protections and recovery planning for ransomware attacks. The Bidder must submit the above supporting documentation with the submission of the proposal.

For a Contractor Hosted Software Solution:

Definitions:

Facilities – Physical buildings containing Infrastructure and supporting services, including physical access security, power connectivity and generators, HVAC systems, communications connectivity access and safety systems such as fire suppression.

Infrastructure – Hardware, firmware, software, and networks, provided to develop, test, deliver, monitor, manage, and support IT services which are not included under Platform and Application.

Platform – Computing server software components including operating system (OS), middleware (e.g., Java runtime, .NET runtime, integration, etc.), database and other services to host applications.

Application – Software programs which provide functionality for end user and Contractor services.

Storage – Physical data storage devices, usually implemented using virtual partitioning, which store software and data for IT system operations.

Backup – Storage and services that provide online and offline redundant copies of software and data.

Development - Process of creating, testing, and maintaining software components.

| Component Matrix | Identify contract components with contractor and/or subcontractor name(s), if applicable |
| --- | --- |
| Facilities |  |
| Infrastructure |  |
| Platform |  |
| Application |  |
| Storage |  |
| Backup |  |
| Development |  |

Bidder must identify any subcontractor(s) that it intends to use for the components in the table above. Please provide additional information if this matrix above does not adequately identify the division of responsibilities.

For a State Hosted Software Solution:

Definitions:

Application – Software programs which provide functionality for end user and Contractor services.

Development - Process of creating, testing, and maintaining software components.

| Component Matrix | Identify contract components with contractor and/or subcontractor name(s), if applicable |
| --- | --- |
| Application |  |
| Development |  |

Bidder must identify any subcontractor(s) that it intends to use for the components in the table above. Please provide additional information if this matrix above does not adequately identify the division of responsibilities.

Bidder must identify if they will require access to or copies of State Data.

### ADA COMPLIANCE

The State is required to comply with the Americans with Disabilities Act of 1990 (ADA) and has adopted standards and procedures regarding accessibility requirements for websites and software applications.  All websites, applications, software, and associated content and documentation provided by the Contractor as part of the Solution must comply with Level AA of the World Wide Web Consortium (W3C) Web Content Accessibility Guidelines (WCAG) 2.0.

Bidder must provide a description of conformance with WCAG 2.0 Level AA specifications by providing a completed PAT for the Solution. If the Solution is comprised of multiple products, a PAT must be provided for each product. In addition to PATs, Bidders may include a verification of conformance certified by an industry-recognized third-party. If the Bidder is including any third-party products in the Solution, Bidder must obtain and provide the third-party PATs as well. Each PAT must state exactly how the product meets the specifications. All “Not Applicable” (N/A) responses must be fully explained. Contractor must address each standard individually and with specificity; and clarify whether conformance is achieved throughout the entire product (for example – user functionality, administrator functionality, and reporting), or only in limited areas. A description of the evaluation methods used to support WCAG 2.0 Level AA conformance claims, including, if applicable, any third-party testing, must be provided. For each product that does not fully conform to WCAG 2.0 Level AA, Bidder must provide detailed information regarding the plan to achieve conformance, including timelines. Bidder must provide details of how they will meet these requirements.

### USER TYPE AND CAPACITY

| Type of User | Access Type | Number of Users | Number of Concurrent Users |
| --- | --- | --- | --- |
| Public Citizen | Read & Write | 2,000 | 200 |
| State Employee | Read, Write, & Access | 200 | 30 |

Contractor Solution must meet the expected number of concurrent Users.

Bidder must explain how it will be able to support the expected number of concurrent Users. Bidder must also explain whether the Solution can scale up or down without affecting performance.

Bidder must provide details regarding latency response time for (i.e., Generate Page Load, standardized reporting, ad hoc reporting). The Bidder must identify what network connectivity or equipment will the State be required to have to meet the expected latency response time?

### ACCESS CONTROL AND AUTHENTICATION

The Contractor’s solution must integrate with the State’s IT Identity and Access Management (IAM) environment as described in the State of Michigan Digital Strategy ( 1340.00.020.08 Enterprise Identity and Access Management Services Standard (michigan.gov) ,which consist of:

- 7.1 MILogin/Michigan Identity, Credential, and Access Management (MICAM).  An enterprise single sign-on and identity management solution based on IBM’s Identity and Access Management products including, IBM Security Identity Manager (ISIM), IBM Security Access Manager for Web (ISAM), IBM Tivoli Federated Identity Manager (TFIM), IBM Security Access Manager for Mobile (ISAMM), and IBM DataPower, which enables the State to establish, manage, and authenticate user identities for the State’s Information Technology (IT) systems.

- 7.2 MILogin Identity Federation.  Allows federated single sign-on (SSO) for business partners, as well as citizen-based applications.

- 7.3 MILogin Multi Factor Authentication (MFA, based on system data classification requirements).  Required for those applications where data classification is Confidential and Restricted as defined by the 1340.00 Michigan Information Technology Information Security Policy (i.e., the proposed solution must comply with PHI, PCI, CJIS, IRS, and other standards).

- 7.4 MILogin Identity Proofing Services (based on system data classification requirements).  A system that verifies individual’s identities before the State allows access to its IT system. This service is based on “life history” or transaction information aggregated from public and proprietary data sources. A leading credit bureau provides this service.

To integrate with the SOM MILogin solution, the Contractor’s solution must support SAML, or OAuth or OpenID interfaces for the SSO purposes.

Bidder must explain how they will meet the requirements for Access Control and Authentication.

### DATA RETENTION AND REMOVAL

The Contractor will need to retain all data for the entire length of the Contract unless otherwise direct by the State.

The State will need the ability to delete data, even data that may be stored off-line or in backups.

The State will need to retrieve data, even data that may be stored off-line or in backups.

- Bidder must review and explain how the data retention, deletion and retrieval requirements will be met and describe its data management capabilities (storage limitations, duration, etc.).

### END USER AND IT OPERATING ENVIRONMENT

- The SOM IT environment includes X86 VMware, IBM Power VM, MS Azure/Hyper-V and Oracle VM, with supporting platforms, enterprise storage, monitoring, and management running in house and in cloud hosting provides.

Contractor must accommodate the latest browser versions (including mobile browsers) as well as some pre-existing browsers. To ensure that users with older browsers are still able to access online services, applications must, at a minimum, display, and function correctly in standards-compliant browsers and the state standard browser without the use of special plugins or extensions. The rules used to base the minimum browser requirements include:

• Over 2% of desktop and mobile & tablet site traffic, measured using Michigan.gov sessions statistics and

• The current browser identified and approved as the State of Michigan standard

This information can be found at https://www.michigan.gov/browserstats. Please use the most recent calendar quarter to determine browser statistics.  For those desktop and mobile & tablet browsers with over 2% of site traffic, except Internet Explorer which requires support for at minimum version 11, the current browser version as well as the previous two major versions must be supported.

Contractor must support the current and future State standard environment at no additional cost to the State.

Bidder must describe the optimal IT environment based on the environment choices set forth above.

Bidder must describe any State system access requirements that are necessary for the Bidder to perform its obligations on a timely basis, including but not limited to, physical or remote access to State networks, servers, or individual workstations.

Bidder must describe if it can comply with the current environment and how it intends to comply with any future changes to the IT environment. And if not, describe what IT and end user operating environment its Solution supports.

Bidder must describe how it communicates changes to its software and architecture.

Bidder must describe how customers collaborate with your organization in the decision-making process for upgrades, maintenance, and change control.

Bidder must identify any plug-ins necessary for the proposed Solution to meet the system requirements of this request.

### SOFTWARE

- Software requirements are identified in Schedule A – Table 1 Business Specification Worksheet.

Contractor must provide a list of any third-party components, and open-source component included with or used in connection with the deliverables defined within this Contract.  This information must be provided to the State on a quarterly basis and/or if a new third party or open-source component is used in the performance of this Contract.

Look and Feel Standards

All software items provided by the Contractor must adhere to the State of Michigan Application/Site standards which can be found at https://www.michigan.gov/standards.

Mobile Responsiveness

If the software will be used on a mobile device as define in Schedule A – Table 1, Business Specification Worksheet, the Software must utilize responsive design practices to ensure the application is accessible via a mobile device.

SOM IT Environment Access

Contractor must access State environments using one or more of the following methods:

- State provided VDI (Virtual Desktop Infrastructure) where compliant.

- State provided and managed workstation device.

- Contractor owned and managed workstation maintained to all State policies and standards.

- Contractor required interface with State systems which must be maintained in compliance with State policies and standards as set forth in Schedule E – Data Security Requirements.

- From locations within the United States and jurisdiction territories.

Bidder must provide a detailed description of the Solution to be provided under the resulting Contract including, but not limited to, a detailed description of the proposed Software (name, type, version, release number, etc.), its functionality including the information architecture and functional design of the system, such as functionality maps, architectural maps, training materials, visual aids including screen shots, actions performed by the system, and any behind the scenes processing, optional add-on modules and plugins. The level of detail provided will be such so that anyone is able to read it and understand how the software works. Additionally, clearly define the Bidder’s services and the Solution’s ability to be rapidly configured or scaled as the State’s business or technical demands change.

Bidder must identify any unique software requirements to full fill the terms of the Contract.

Bidder must describe any State system access requirements that are necessary for the Bidder to perform its obligations on a timely basis, including but not limited to, physical or remote access to State networks, servers, or individual workstations.

Bidder must describe any custom software required to support internal SOM systems.

Bidder must describe the licensing structure (Perpetual vs Subscription) for each software title purchased.

Bidder must identify any third-party components, including open-source components included with or used in connection with the proposed Solution.

Bidder must provide a list of all mobile devices that are compatible with the Solution.

Bidder must provide list of features that can be performed via a mobile device.

Bidder must provide a detailed description of the Solution to be provided under the resulting Contract including, but not limited to, a detailed description of the proposed Software (name, type, version, release number, etc.), its functionality, optional add-on modules and plugins, Contractor’s services, and the Solution ability to be rapidly configured or scaled as the State’s business or technical demands change.

### INTEGRATION

Contractor must integrate their solution to the following technologies:

| Current Technology | - EGLE Data Warehouse - SIGMA - Statewide Integrated Governmental Management Application |
| --- | --- |
| Volume of Data | - Daily transactions back and forth to SIGMA - Weekly exports from GMS to EGLE DW |
| Format of the Input & Export Files | - Two-way integration – both data incoming and outgoing to support financial reporting, tracking, and payment. - Flattened or denormalized data to support extended reporting capabilities, details to be determined during implementation. |

Bidder must review and explain how the Solution will integrate to this system.

### MIGRATION

- Contractor must migrate the data identified in the table below:

| ### Current Technology | - SQL, Access, and Excel (e.g., Non-point source grants database; water infrastructure financing database; …) |
| --- | --- |
| ### Data Format Relative to the Database Technology Used. | - For Access and Excel, the requirement is for a template be created for the upload of data. EGLE / DTMB will populate the template with the required data and vendor should support multiple iterations of upload data. |
| ### Number of Data Fields to Give Contractor Awareness of the Size of the Schema. | - Commensurate with the depth of fields to be supported within the new system; requirements are to at a minimum migrate data relative to the grantee, award amount and timeframe, and current status. - Ideally, program specific data will be migrated in some cases. |
| ### Volume of Data | - 5 years of historical data will be loaded into the new Grants Management System. This will include less approximately 5,000 grant records. |
| ### Database Current Size. | - Several data sources may be migrated into the Grants Management System, the state estimates size of all data combined to be less than 500 mb. |

Bidders must explain in detail how and what services are required to migrate the data from the current technology.

Bidder must explain how it will be able to support the current and future growth of the Solution’s data.

- Bidder must also explain how the proposed Solution’s environment can scale up or down without affecting performance. Bidder must provide the cost for such migration in their cost proposal.

- Contractor must review and explain how the solution will migrate data to their solution.

- The database may be increased at the time of transition, if required by the State.

### TRAINING SERVICES

The Contractor must provide administration and end-user training for implementation, go-live support, and transition to customer self‐sufficiency.

The Contractor will be responsible for delivering training and knowledge transfer services. The Contractor must provide administration and end-user training for implementation, go-live support, and transition to customer self‐sufficiency. The following list identifies the minimum activities and work products the Contractor is responsible for:

- Key Activities and Work Products: Prepare a Training Plan, detailing the training methodology, approach for delivering training to different stakeholder groups of trainees, and the courses used for each stakeholder group. The Training Plan describes the approach for delivering training during the project lifecycle, The Training Plan will define the following, at a minimum:

  - Course list

  - Target audience and role descriptions

  - Specific learning objectives for each user and related support role to be used to assess the readiness of users to perform their expected roles

  - Lists of materials, facilities standards, equipment, user profiles, access procedures, work samples, and other items needed for each training session; this list should include any items the State is expected to provide

  - Training schedule and calendar indicating the specific attendees and work locations for all user training sessions; the calendar will also indicate any planned phases or iterations in the delivery of training

    - Completion of training no more than thirty (30) days prior to production cutover for go-live.

- Develop detailed training curriculum, prepare training materials and training aids, and deliver training to users, technical staff and personnel who will be responsible for training new end users. Training curriculum and materials will define the following (at a minimum)

  - Course presentation materials/ user manuals

  - Course presentation materials current with the solution configuration and production release

  - Recorded training videos

  - Student training exercises for both solution and business process workflows

  - Training assessment materials (before and after training)

  - Simulation data for use during training exercises

  - Solution guide describing the key features and aspects of the new solution, e.g.,

    - Commonly used features

    - Challenging features

- Deliver training courses defined in the Training Plan and a Training Completion Report. The Training Completion Report describes the results of training courses delivered as described in the Training Plan. The Training Completion Report will define the following (at a minimum):

  - Summary of training provided, including the course, date, and attendees

  - Summary of the training exercises results

  - General observations of completed training and future training recommendations

Training satisfaction survey results; the survey is to be distributed to all training attendees

Training materials delivered by the Contractor will become the property of the State and available for unlimited use upon completion of Training.

| Specification Question | Specification Description | Specification Required |
| --- | --- | --- |
| What type of training will be needed? | End User Training | No |
|  | Administrator Training | Yes |
|  | Administrative Access Training | Yes |
|  | Other Training | No |
| How will training be delivered, by type of training? | End User Training: Classroom, Online or both | N/A |
|  | Administrative Access Training: Classroom, Online or both | Online |
|  | Other Training: Classroom, Online or both | Online |
| How many individuals will need to be trained? | Participants for End User Training: | N/A |
|  | # Classroom | N/A |
|  | # Online | N/A |
|  | Participants for Administrative User Training: | N/A |
|  | # Classroom | N/A |
|  | # Online | Up to 10 |
|  | Participants for Other Training: | TBD, if needed |
|  | # Classroom | TBD |
|  | # Online | TBD |
| Are there dates that don’t work or any other training considerations? |  | Ideally the vendor would make us aware of training dates to choose from at least a month in an advance. |

The Bidder must provide available training options and include details such as: typical class size, materials to be provided, class duration, on-site or web based. The Bidder must provide a training plan for go-live support and transition to self-support, including options and details such as the number of dedicated personnel, staff location, hours available and duration of go-live support.

Bidder must provide details on, and examples of, clearly written instructions and documentation to enable State administrators and end-users to successfully operate the Solution without needing to bring in additional Bidder support.

Bidder must provide a response to the specific training requirements identified above.

### TRANSITION RESPONSIBILITIES

Bidder must provide a detailed transition-in and transition-out plan in Schedule G – Transition In and Out Plan, including any roles or responsibilities expected of the State. The plan must demonstrate the steps to migrate between Bidder’s Solution and third-party Solutions.

### DOCUMENTATION

Contractor must provide all user manuals, operating manuals, technical manuals and any other instructions, specifications, documents, or materials, in any form or media, that describe the functionality, installation, testing, operation, use, maintenance, support, technical or other components, features or requirements of the Software.

Contractor must develop and submit for State approval complete, accurate, and timely Solution documentation to support all users, and will update any discrepancies, or errors through the life of the contract.

The Contractor’s user documentation must provide detailed information about all software features and functionality, enabling the State to resolve common questions and issues prior to initiating formal support requests.

Bidder must provide details on, and examples of, documentation to meet the requirements set forth in this section.

### ADDITIONAL PRODUCTS AND SERVICES

Bidder must describe additional Solution functionality, products, or services that the State specifications do not address but are necessary to implement and support this solution.

### CONTRACTOR PERSONNEL

Contractor Contract Administrator.  Contractor resource who is responsible to(a) administer the terms of this Contract, and (b) approve and execute any Change Notices under this Contract.

Contractor

Name Address Phone Email

Contractor Security Officer.  Contractor resource who is responsible to respond to State inquiries regarding the security of the Contractor’s Solution.  This person must have sufficient knowledge of the security of the Contractor Solution and the authority to act on behalf of Contractor in matters pertaining thereto. Contractor must inform the State of any change to this resource.

Contractor

Name Address Phone Email

| Classification | Skill Set | Years of Experience |
| --- | --- | --- |
| Business Analyst |  |  |
| Technology Related Developers |  |  |
| Training Technical Lead |  |  |
| UI/UX Specialist | Minimum of 2 years UI/UX design experience for digital products or services. A portfolio of professional UI/UX design work for both web and mobile platforms. Working knowledge of the following or equivalent technologies and software like Sketch, InVision, Visio, HTML, CSS (SCSS), and Design Systems. | 2-5 years experience Ability to illustrate design ideas using storyboards, process flows and sitemaps Develop UI mockups and prototypes that clearly illustrate how sites function and look like Prepare and present rough drafts to internal teams and key stakeholders |

### CONTRACTOR KEY PERSONNEL

Contractor Project Manager.

Contractor resource who is responsible to serve as the primary contact with regard to services who will have the authority to act on behalf of the Contractor in matters pertaining to the implementation services, matters pertaining to the receipt and processing of Support Requests and the Support Services.

Contractor

Name Address Phone Email

### CONTRACTOR PERSONNEL REQUIREMENTS

Background Checks.  Contractor must present certifications evidencing satisfactory Michigan State Police Background checks, ICHAT, and drug tests for all staff identified for assignment to this project.

In addition, proposed Contractor personnel will be required to complete and submit an RI-8 Fingerprint Card for the National Crime Information Center (NCIC) Fingerprints, if required by project.

Contractor will pay for all costs associated with ensuring their staff meets all requirements.

Offshore Resources. Any use of Offshore Resources must comply with the data security and other requirements in this Contract.

### Bidder must describe if they are proposing to use offshore resources in the performance of the work and the specific work that they will be performing.

Disclosure of Subcontractors.  If the Contractor intends to utilize subcontractors, the Contractor must disclose the following:

- The legal business name; address; telephone number; a description of subcontractor’s organization and the services it will provide; and information concerning subcontractor’s ability to provide the Contract Activities.

- The relationship of the subcontractor to the Contractor.

- Whether the Contractor has a previous working experience with the subcontractor.  If yes, provide details of that previous relationship.

- A complete description of the Contract Activities that will be performed or provided by the subcontractor.

- Geographically Disadvantage Business Enterprise Sub-Contractors: If the Contractors plan to utilize Subcontractors to perform more the 20% of the deliverables under this Contract, at least 20% of that Subcontractors work must be awarded to Michigan-based Geographically Disadvantaged Business Enterprises (GDBE).  Contractor will submit a plan detailing all Subcontractors to be used, including the percentage of the work to be done by each.  Contractor must inform the State to the name and address of the GDBE, the percentage of the work they will complete, the total amount estimated to be paid to the GDBE, and provide evidence for their qualifications as a GDBE.  If Contractor cannot find GDBE Subcontractors to meet this requirement they must provide reasoning and justification to receive an exemption  from this requirement from the State.  (Existing business relationships will not be an approved reason for this.)

### Bidder to confirm review of the above requirement and confirm in writing that Bidder agrees without exception. If Bidder does have an exception, please explain in detail the exception.

| Bidder must provide detailed information as requested in the above requirement(s). |  |
| --- | --- |
| The legal business name, address, telephone number of the subcontractor(s). |  |
| A description of subcontractor’s organization and the services it will provide and information concerning subcontractor’s ability to provide the Contract Activities. |  |
| The relationship of the subcontractor to the Bidder. |  |
| Whether the Bidder has a previous working experience with the subcontractor. If yes, provide the details of that previous relationship. |  |
| A complete description of the Contract Activities that will be performed or provided by the subcontractor. |  |
| Of the total bid, the price of the subcontractor’s work. |  |

### STATE RESOURCES/RESPONSIBILITIES

The State will provide the following resources as part of the implementation and ongoing support of the Solution.

State Contract Administrator.  The State Contract Administrator is the individual appointed by the State to (a) administer the terms of this Contract, and (b) approve and execute any Change Notices under this Contract.

State Contract Administrator

Name Phone Email

Program Managers.  The DTMB and Agency Program Managers (or designee) will jointly approve all Deliverables and day to day activities.

DTMB Program Manager

Name Phone Email

Agency Program Manager

Name Phone Email

### MEETINGS

At start of the engagement, the Contractor Project Manager must facilitate a project kick off meeting with the support from the State’s Project Manager and the identified State resources to review the approach to accomplishing the project, schedule tasks and identify related timing, and identify any risks or issues related to the planned approach.  From project kick-off until final acceptance and go-live, Contractor Project Manager must facilitate weekly meetings (or more if determined necessary by the parties) to provide updates on implementation progress.  Following go-live, Contractor must facilitate monthly meetings (or more or less if determined necessary by the parties) to ensure ongoing support success.

The Contractor must attend the following meetings, at a location and time as identified by the state, at no additional cost to the State:

- Bi-weekly project status meetings

- Monthly leadership meetings

- Any other meetings requested by the State

Bidder must describe how they will meet the meeting requirements set forth above and note any exceptions for successful implementation and ongoing support of the Solution. If Bidder has an alternative planned approach for project meetings provide details, including purpose, roles and responsibilities, and proposed frequency.

### PROJECT CONTROL & REPORTS

Once the Project Kick-Off meeting has occurred, the Contractor Project Manager will monitor project implementation progress and report on a weekly basis to the State’s Project Manager the following:

•	Progress to complete milestones, comparing forecasted completion dates to planned and actual completion dates

•	Accomplishments during the reporting period, what was worked on and what was completed during the current reporting period

• 	Indicate the number of hours expended during the past week, and the cumulative total to date for the project.  Also, state whether the remaining hours are sufficient to complete the project

•	Tasks planned for the next reporting period

•	Identify any existing issues which are impacting the project and the steps being taken to address those issues

•	Identify any new risks and describe progress in mitigating high impact/high probability risks previously identified

•    Indicate the amount of funds expended during the current reporting period, and the cumulative total to date for the project.

All Contractors must submit and enter weekly timesheets into the State of Michigan’s Project Portfolio Management tool, Clarity PPM, for approval and reporting.  The weekly Clarity PPM timesheet will contain hours worked for assigned project tasks.

Bidder must describe specific reports the Contractor will provide after contract execution and during the lifecycle of the contract, including all required scheduled reporting and details around the how and when metrics are captured/validated.

### PROJECT MANAGEMENT

The Contractor Project Manager will be responsible for maintaining a project schedule (or approved alternative) identifying tasks, durations, forecasted dates and resources – both Contractor and State - required to meet the timeframes as agreed to by both parties.

Changes to scope, schedule or cost must be addressed through a formal change request process with the State and the Contractor to ensure understanding, agreement, and approval of authorized parties to the change and clearly identify the impact to the overall project.

SUITE Documentation

In managing its obligation to meet the above milestones and deliverables, the Contractor is required to utilize the applicable State Unified Information Technology Environment (SUITE) methodologies, or an equivalent methodology proposed by the Contractor.

The Bidder is required to review https://www.michigan.gov/suite and demonstrate how each PMM/SEM requirement will be met. Bidders wishing to use their own documents must submit an example of the document that will be substituted. If the Bidder deems a document to be non-applicable, please provide reasons for the determination. The State reserves the right to give final approval of substituted documents and items marked as non-applicable.

#### Milestones/Deliverables for Implementation

The State’s proposed milestone schedule and associated deliverables are set forth below.

| Milestone Event | Associated Milestone Deliverable(s) | Schedule |
| --- | --- | --- |
| Project Planning | Project Kickoff | Contract Execution + 10 calendar days |
| Requirements and Design Validation | Validation sessions, Final Requirement Validation Document, Final Design Document, Final Implementation Document | Execution + 90 calendar days |
| Provision environments | Validate Test and Production environments | Execution + 90 calendar days |
| Installation and Configuration of software | Final Solution and Testing Document | Execution + 120 calendar days |
| Testing and Acceptance | Final Test Results Report, Final Training Documentation, Final Acceptance | Execution+150 calendar days |
| Postproduction Warranty | Included in the cost of Solution. | Production + 120 calendar days |
| Production Support Services | Ongoing after Final Acceptance. | Ongoing |

Bidder may propose alternative timeframes and deliverables, but Bidder must provide an explanation as to why the State’s schedule and associated deliverables is not feasible.

Bidder must provide a Work Breakdown Structure (WBS) that corresponds with the milestone dates set forth above (or with Bidder’s alternatively proposed schedule). The WBS must be detailed enough to identify all State and Contractor responsibilities.

Bidder must describe how they will meet the requirements set forth above and note any exceptions for successful implementation and ongoing support of the Solution.

### ADDITIONAL INFORMATION

The State reserves the right to purchase any additional services or products from the Contractor during the duration of the Contract.

## SCHEDULE A – TABLE 1 – BUSINESS SPECIFICATION WORKSHEET

Instructions for Completing the Business Specifications Worksheet

Contractors must respond to each business Specification on how they will meet the requirements in the document provided.  Contractor must not alter the document.

The Business Specifications Worksheet contains columns and is defined as follows:

Column A: Business Specification number.

NOTE:

If there is a “Mandatory Minimum” section included in the Business Specifications Worksheet, any items listed under this section must be met by the Contractor to avoid disqualification.  Further, Contractor must provide adequate documentation to support such Mandatory Minimum requirements.

The “Required” section of the Business Specifications Worksheet lists items that the State requires to be part of the Solution.  “Required” items will be evaluated and scored upon per the State evaluation process.

The “Optional” section of the Business Specifications Worksheet lists items that are not required at the time of the solicitation but may be desired by the State in the future.  Such “Optional” items will be evaluated and used in a best value award recommendation

Column B:  Business Specification description.

Column C:  Comments – Indicates whether a requirement is optional or includes additional notes for the requirement.

Column D:  Contractor must indicate how it will comply with the business Specification.  Contractor must enter “Y” to one of the following:

Current Capability – This capability is available in the proposed Solution with no additional configuration or cost

Requires Configuration – This capability can be met through Contractor-supported changes to existing settings and application options as part of the initial implementation at no additional cost (e.g., setting naming conventions, creating user-defined fields).

Customizations to Software Required – The requirement can be met through Contractor modifying the underlying source code, which can be completed as part of the initial implementation.

Future Enhancement – This capability is a planned enhancement to the base software and will be available within the next 12 months of contract execution at no additional cost.

Not Available – This capability is not currently available, and a future enhancement is not planned.

NOTE: Configuration is referred to as a change to the Solution that must be completed by the awarded Contractor prior to Go-Live but allows an IT or non-IT end user to maintain or modify thereafter (i.e., no source code or structural data model changes occurring).

Customization is referred to a modification to the Solution's underlying source code, which can be completed as part of the initial implementation. All configuration changes or customization modifications made during the term of the awarded contract must be forward-compatible with future releases and be fully supported by the awarded Contractor without additional costs.

Contractor shall understand that customizations (i.e., changes made to the underlying source code of the Solution) may not be considered and may impact the evaluation of the Contractor's proposal.

Column E:  The Contractor must also fully disclose how they will meet the requirements in their proposal response.  This column is for Contractor to describe how they will deliver the business Specification and if the Contractor proposes configurations or customizations, the Contractor must explain the details of the impacted risk that may be caused if configured or customized to meet the business Specification.  Description must be no more than 250 words for each business Specification.

Grant Process Flow

REQUIREMENT ROLES

Department / Division / Grant Program Hierarchy

| Role | Description |
| --- | --- |
| External / Non-State Roles |  |
| Public Citizen | Unauthenticated user with the ability to access public content on the Grant Portal website. |
| Applicant | Authorized user with the ability to initiate, save work in progress, and submit an application on behalf of an organization, for a grant or a loan. An Applicant could also be a Grant Recipient. |
| Grant Recipient | Authorized user with the ability to view existing grants and loans and submit modifications and/or required ongoing documentation per policy/law. |
| Internal / EGLE / DTMB Staff Roles |  |
| Grant Program Administrator | Authorized user with the ability to respond to submitted applications for a grant. Responsible for grant status. Also, able to review workflow metrics and workflow work queues related to grants. A Grant Program Administrator could also be a Grant Evaluator. |
| Financial Manager | Authorized user with the ability to review, approve and export to SIGMA payment requests that are ready for SIGMA review and processing. |
| Department-wide Administrator | Authorized user with ability to complete a variety of functions, including development of dashboards, development of workflow, creation /modification of application templates, maintenance and approval of user accounts, and development of reports. |
| Report Administrator | Authorized user with the ability to manage and maintain the canned reports. |
| Grant Evaluator | Authorized user with the responsibility of reviewing one or more items associated with an application. |
| System Administrator | Authorized user with the ability to administer system maintenance functionalities (system notifications, system settings, etc.). |
| Web Administrator | Authorized user with the responsibility of maintaining content on a public facing web site. Content is expected to include both manually maintained content, as well as content potentially populated by data available in the system. |

| A | B | C |  |  |  |  | D |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Business Specification Number | Business Specification | Current Capability | Requires Configuration | Requires Customization | Future Enhancement | Not Available | Contractor must explain how they will deliver the business Specification. Explain the details of any configuration/customization and the impacted risk that may be caused if configured or customized to meet the business specification. |
| MANDATORY | MANDATORY MINIMUMS |  |  |  |  |  |  |
|  | The system must be in production and currently used by a state or federal government for grants management. |  |  |  |  |  |  |
|  | System must have a current implementation where at least 10 different grant programs are being managed. |  |  |  |  |  |  |
|  | If the system is bid by an implementor or service provider, vendor must demonstrate experience implementing the system in a similar size and scope environment as EGLE. |  |  |  |  |  |  |
| - BUSINESS SPECS. | REQUIRED/OPTIONAL REQUIREMENTS |  |  |  |  |  |  |
| A | Global General |  |  |  |  |  |  |
| 1.0 | The solution must support data sorting and filtering of data result sets. |  |  |  |  |  |  |
| 2.0 | The solution must systematically use editing tools, such as spell check and grammar check, for data entry text fields, to include notes, email content, notification/alert content, etc.. |  |  |  |  |  |  |
| 3.0 | The solution must support real time identification of unrecognized spelling and grammar. (Optional Requirement) |  |  |  |  |  |  |
| 4.0 | The solution must provide content sensitive help for system functionality. |  |  |  |  |  |  |
| 5.0 | The solution must allow the help content to be administratively maintained. (Optional Requirement) |  |  |  |  |  |  |
| 6.0 | The solution must allow a user to search the help content. (Optional Requirement) |  |  |  |  |  |  |
| 7.0 | The solution must facilitate electronic signing of documents. (ex., official correspondence, contracts, applications, etc.). (Optional Requirement) |  |  |  |  |  |  |
| 8.0 | The solution must have the capability to verify addresses. |  |  |  |  |  |  |
| B | Administration |  |  |  |  |  |  |
| 1.0 | The solution must allow an authorized administrator to create and manage user roles and system access (e.g., create, modify, delete, deactivate, etc.). |  |  |  |  |  |  |
| 2.0 | The solution must allow an authorized administrator to review activity logs for users (e.g., last logged in, last update, etc.). |  |  |  |  |  |  |
| 3.0 | The solution must allow an authorized web administrator to maintain web content available to non-credentialed public users |  |  |  |  |  |  |
| 4.0 | The solution must maintain audit logs for tracking transactions within the system. |  |  |  |  |  |  |
| 5.0 | The solution must allow for staffing changes or people moving into different roles during processing of an application or grant. |  |  |  |  |  |  |
| C | Technical Requirements |  |  |  |  |  |  |
| 1.0 | The solution must capture, and store latitude and longitude data associated with verified address. |  |  |  |  |  |  |
| 2.0 | Solution must be able to capture geospatial information related to the location of the grant project (X/Ys and other geometry based on type of grant project). |  |  |  |  |  |  |
| 3.0 | Solution must be able to capture multiple locations (and geometry) for each grant application. A single grant application may contain multiple project locations. |  |  |  |  |  |  |
| 4.0 | The solution must support users through a responsive design interface. |  |  |  |  |  |  |
| 5.0 | Must integrate with MiLOGIN, SIGMA, TREASURY IFS, XML exports to federal EPA’s GRTS system, MiEHDWIS, MiEnviroPortal, RIDE, and WDS applications. Note: Program integrations are envisioned as one way – with data leaving the grant system; SIGMA integration is envisioned as two-way |  |  |  |  |  |  |
| 5.1 | SIGMA integration must support data leaving the Grants system to support creation of GG documents in SIGMA, envisioned to eliminate the rekeying of data. |  |  |  |  |  |  |
| 5.2 | SIGMA integration must support data leaving the Grants system to support the automated creation of payment documents in SIGMA, envisioned to eliminate the rekeying of data. |  |  |  |  |  |  |
| 5.3 | SIGMA integration must support payment confirmation data being imported into the Grants system to enable users to view overall grant financial status. |  |  |  |  |  |  |
| 6.0 | The solution must support the upload of the following file types: |  |  |  |  |  |  |
|  | (a) *.pdf |  |  |  |  |  |  |
|  | (b) *.doc, *.docx |  |  |  |  |  |  |
|  | (c) *.jpeg, *.jpg |  |  |  |  |  |  |
|  | (d) *.gif |  |  |  |  |  |  |
|  | (e) *.png |  |  |  |  |  |  |
|  | (f) GIS formats (bidder to specify supported formats) |  |  |  |  |  |  |
|  | (g) *.zip |  |  |  |  |  |  |
|  | (h) *.xls, *.xlsx |  |  |  |  |  |  |
|  | (i) *.csv |  |  |  |  |  |  |
|  | (j) *.txt |  |  |  |  |  |  |
| 7.0 | Bidder to specify the file size their solution will support for uploaded files. Note: Some files received by EGLE are hundreds of pages. |  |  |  |  |  |  |
| 8.0 | The solution must save transactional/temporary data values for session recovery purposes. |  |  |  |  |  |  |
| D | Data Exchange |  |  |  |  |  |  |
| 1.0 | The solution must maintain a unique identifier for the divisions (ex., RRD, DWEHD, MMD, WRD, etc.) |  |  |  |  |  |  |
| 2.0 | The solution must maintain a 4 digit unique code for each Grant Program, consistent with the code maintained in SIGMA for the Grant Program. |  |  |  |  |  |  |
| 3.0 | The solution must systematically publish data to a public web portal available to non-authenticated users. (Optional Requirement) |  |  |  |  |  |  |
| 4.0 | The solution must allow an administrator to configure the frequency and trigger of automatic publishing of data and reports. |  |  |  |  |  |  |
| 5.0 | The solution must allow for grants to be linked together, such as a in a Phase 2 of a project. |  |  |  |  |  |  |
| E | Contact management |  |  |  |  |  |  |
| 1.0 | The solution must provide ability for internal State users to maintain grant program contact information at the grant program level. |  |  |  |  |  |  |
| 2.0 | Solution must provide external users ability to create and update contract information for grant programs. |  |  |  |  |  |  |
| 2.1 | Available grant program contact information includes: |  |  |  |  |  |  |
|  | (a) Name |  |  |  |  |  |  |
|  | (b) Contact Type |  |  |  |  |  |  |
|  | (c) Company (if applicable) |  |  |  |  |  |  |
|  | (d) Role |  |  |  |  |  |  |
|  | (e) Title |  |  |  |  |  |  |
|  | (f) Address |  |  |  |  |  |  |
|  | (g) Phones (i.e., mobile, home, business) |  |  |  |  |  |  |
|  | (h) Email |  |  |  |  |  |  |
| 2.2 | The solution must maintain historical contact information associated with any changes/updates to contact data. |  |  |  |  |  |  |
| 3.0 | The solution must have functionality to limit duplicate contacts (i.e., look up of existing contacts before completing the creation of a new contact; e.g. “Robert” and “Bob” should lead to the same person as warranted). |  |  |  |  |  |  |
| 4.0 | The solution must allow a user to maintain their contact information. |  |  |  |  |  |  |
| 4.1 | The solution must allow a configuration manager to identify which contact information can be maintained by the user. (Optional Requirement) |  |  |  |  |  |  |
| 4.2 | The solution must allow a configuration manager to identify when and who is notified when a user changes their contact information. (Optional Requirement) |  |  |  |  |  |  |
| F | Grant Development |  |  |  |  |  |  |
| 1.0 | The solution must provide the ability to support the development of grants opportunities for the public to apply for. |  |  |  |  |  |  |
| 2.0 | The solution must support the ability to create and document grant objectives prior to posting the RFP. |  |  |  |  |  |  |
| 3.0 | The solution must be able to support a grant Application Period which is the time a grant opportunity is open to the public or eligible parties to apply for it. |  |  |  |  |  |  |
| 4.0 | The solution must be able to support specific start dates and end dates to accept application for grants. |  |  |  |  |  |  |
| 5.0 | The solution must be able to modify start and end dates at any time, both shorter and longer in duration. |  |  |  |  |  |  |
| 6.0 | The solution must be able to close the application period at any time. |  |  |  |  |  |  |
| 7.0 | The solution must be able to directly award grants without having an application period (i.e. direct grants to LHDs). |  |  |  |  |  |  |
| 8.0 | The solution must be able to support rolling periods or basically grant application periods that are always open (without an end or close date). |  |  |  |  |  |  |
| 9.0 | The solution must be able to define a set of Eligibility Criteria that applicant must meet to apply for a grant (ex. Public water supply, non-profit organization, local government, …). |  |  |  |  |  |  |
| 10.0 | The solution must be able to develop grants that are open to everyone or do not have limiting Eligibility Criteria. |  |  |  |  |  |  |
| 11.0 | The solution must be able to establish a set of criteria (i.e., Scoring Methodology) for which to evaluate and score the application. |  |  |  |  |  |  |
| 11.1 | The solution must support grant programs without scoring criteria. |  |  |  |  |  |  |
| 12.0 | For each criteria, the solution must be able to set a weight or score to apply to it based on application review. |  |  |  |  |  |  |
| 13.0 | The solution must be able to support a First Come First Serve methodology for awarding grants until funding is depleted. |  |  |  |  |  |  |
| 14.0 | The solution must be able to support individual review and scoring of grant applications by a defined number of staff, usually 3-5 different scorers). |  |  |  |  |  |  |
| 15.0 | The solution must be able to support a group review and score of grant applications, identifying who participated in the scoring. |  |  |  |  |  |  |
| 16.0 | The solution must be able to support internal EGLE and other state agencies (e.g. DNR) staff to conduct scoring. |  |  |  |  |  |  |
| 17.0 | The solution must be able to support establishing a period of time (i.e. Grant Period) for which work can be performed and reimbursed or paid for through the grant. |  |  |  |  |  |  |
| 18.0 | The solution must allow the Start Date for the grant period to be before the application period and grant issuance date, though generally it is after the grant contract is fully executed. |  |  |  |  |  |  |
| 19.0 | The solution must allow for the End Date for the grant period to be changed or amended to a different date. |  |  |  |  |  |  |
| G | Web Portal Requirements |  |  |  |  |  |  |
| 1.0 | The solution must provide a web portal that provides information to the public on grant opportunities. |  |  |  |  |  |  |
| 2.0 | The solution must provide a web portal for which the public can view current and past grant opportunities (i.e., Request for Proposals). |  |  |  |  |  |  |
| 3.0 | The solution must allow the public to be able to view the Request for Grant Proposal information (e.g., info documented during grant development). (Optional Requirement) |  |  |  |  |  |  |
| 4.0 | The solution must include an authenticated web-based portal/system through which applicants interact with EGLE on applying, reporting, and requesting reimbursement on grants. |  |  |  |  |  |  |
| 5.0 | The solution must support authenticated users (and be integrated with MiLogin). |  |  |  |  |  |  |
| 6.0 | The solution must be able to support multiple roles in the system, for a particular grant application and/or entity applying for a grant. |  |  |  |  |  |  |
| 7.0 | The solution must be able to support an applicant submitting an application on behalf of an organization. |  |  |  |  |  |  |
| 8.0 | The solution must be able to support an official negotiator or agent who approves or signs the actual grant agreement document. |  |  |  |  |  |  |
| 9.0 | The solution must be able to support a person that submits the reports / reimbursement requests. |  |  |  |  |  |  |
| 10.0 | Solution must support the publishing of Q&A information for a specific grant opportunity |  |  |  |  |  |  |
| 11.0 | The solution must allow for submission of questions in the designated Q& A period, for a specific grant opportunity, during the application period. (Optional Requirement) |  |  |  |  |  |  |
| 12.0 | The solution must be able to allow for publishing webinar information relating to any grant opportunity. |  |  |  |  |  |  |
| 13.0 | The solution must also publish grant recipient information on the public portal. Examples of this information include awardee, date of award, description and other relevant information that helps the public understand the nature of the grant award. |  |  |  |  |  |  |
| 14.0 | The solution must provide the ability for public to sign up for notifications when new grant opportunities are published. (Optional Requirement) |  |  |  |  |  |  |
| 15.0 | The solution must update public facing reports regarding the issued grant/loan. |  |  |  |  |  |  |
| H | Communications / Messages / Alerts |  |  |  |  |  |  |
| 1.0 | The solution must support use of formatted content for messages and notifications/alerts. |  |  |  |  |  |  |
| 2.0 | The solution must allow an authorized grant program administrator to create and manage program participant notifications and alerts. |  |  |  |  |  |  |
| 2.1 | Notification and alert administration must include: |  |  |  |  |  |  |
|  | (a) Recipient(s) |  |  |  |  |  |  |
|  | (b) Method(s) of delivery |  |  |  |  |  |  |
|  | (c) Frequency/Duration (single delivery at one date/time, for posted between a start and end date/time) |  |  |  |  |  |  |
|  | (d) Acknowledgement details (for in system alerts/notification, does it require the user to acknowledge the alert?) |  |  |  |  |  |  |
|  | (e) Content |  |  |  |  |  |  |
| 2.2 | Solution must allow notifications and messages to be sent via email |  |  |  |  |  |  |
| 2.3 | Solution must allow notifications and messages to be available through the online portal. |  |  |  |  |  |  |
| 2.4 | The solution must allow a user to identify one or more methods to receive message notifications (i.e., notification of a message consisting of text). (Optional Requirement) |  |  |  |  |  |  |
| 2.5 | Supported methods must include: (Optional Requirements) |  |  |  |  |  |  |
|  | (a) Mobile phone number for text messages (SMS) |  |  |  |  |  |  |
|  | (b) Valid email address for email content |  |  |  |  |  |  |
|  | (c) Dashboard |  |  |  |  |  |  |
| I | Dashboards |  |  |  |  |  |  |
| 1.0 | The solution must present a summary of notifications, actions, and activity that is specific to authenticated users (i.e., dashboard type presentation). |  |  |  |  |  |  |
| 2.0 | The solution must allow a authorized administrator to configure the dashboard content.by user role. |  |  |  |  |  |  |
| 2.1 | Content must include, at a minimum: |  |  |  |  |  |  |
|  | (a) Workflow metrics |  |  |  |  |  |  |
|  | (b) Work assignments/Tasks |  |  |  |  |  |  |
|  | (c) Spend downs for grants |  |  |  |  |  |  |
|  | (d) Display FSR data |  |  |  |  |  |  |
|  | (e) Spending Categories |  |  |  |  |  |  |
|  | (f) Balances/Spend downs on Grants |  |  |  |  |  |  |
|  | (g) Metrics |  |  |  |  |  |  |
|  | (h) Notifications/Alerts |  |  |  |  |  |  |
|  | (i) Include list of tasks due for that individual, with the due date, and include past new alerts or flags |  |  |  |  |  |  |
|  | (j) Calendar |  |  |  |  |  |  |
|  | (k) Automation of reconciliation process |  |  |  |  |  |  |
|  | (l) Closed projects locked as not editable |  |  |  |  |  |  |
|  | (m) Tiered security access - should be limited for editing prior projects |  |  |  |  |  |  |
|  | (n) Version Control |  |  |  |  |  |  |
|  | (o) Funding source |  |  |  |  |  |  |
| 2.2 | The solution must allow the user to navigate to more details about a dashboard item (navigationally interactive). |  |  |  |  |  |  |
| 2.3 | The solution must allow a user to customize their dashboard according to their role (e.g., add optional items, move items not required to be in a static location, etc.). (Optional Requirement) |  |  |  |  |  |  |
| 2.4 | The solution must include a “reset” option to return a user-customized dashboard to the default settings. (Optional Requirement) |  |  |  |  |  |  |
| J | Financials |  |  |  |  |  |  |
| 1.0 | The solution must support the establishment of an overall grant program funding amount. |  |  |  |  |  |  |
| 1.1 | The solution must allow the establishment of individual grants within a grant program, ensuring total program funding isn’t exceeded. |  |  |  |  |  |  |
| 1.2 | The solution must integrate with the State of Michigan financial system (SIGMA) to accurately reflect transaction history. |  |  |  |  |  |  |
| 2.0 | The solution must track payments processed through SIGMA to monitor grant expenditures and balance. |  |  |  |  |  |  |
| 2.1 | The solution must track payments processed through SIGMA to monitor total grant program expenditures and balance. |  |  |  |  |  |  |
| 3.0 | The solution must eliminate or significantly reduce redundant data entry between the Grants system and SIGMA. |  |  |  |  |  |  |
| K | Workflow |  |  |  |  |  |  |
| 1.0 | Solution must support workflows for submission of grant applications, submission of status reports, and reimbursement request processes. |  |  |  |  |  |  |
| 2.0 | The solution must allow an authorized administrator to define workflows for each grant program and each process. |  |  |  |  |  |  |
| 2.1 | Workflow configuration items must include: |  |  |  |  |  |  |
|  | (a) Trigger(s) |  |  |  |  |  |  |
|  | (b) Initiation of one or more sub workflows |  |  |  |  |  |  |
|  | (c) Task assignment (individual and work group) |  |  |  |  |  |  |
|  | (d) Notifications |  |  |  |  |  |  |
|  | (e) Reminders/Alerts |  |  |  |  |  |  |
|  | (f) Task completion criteria |  |  |  |  |  |  |
|  | (g) Workflow completion criteria |  |  |  |  |  |  |
|  | (h) Workflow exit criteria |  |  |  |  |  |  |
|  | (i) Amendments |  |  |  |  |  |  |
|  | (j) Approval (single, tiered with rework, tiered without rework) |  |  |  |  |  |  |
|  | (k) Timers |  |  |  |  |  |  |
|  | (l) Revisions post awarding of grant |  |  |  |  |  |  |
|  | (m) Reconciliation Process automated |  |  |  |  |  |  |
| 3.0 | The solution must allow a grant program administrator to view workflow metrics. |  |  |  |  |  |  |
| 3.1 | Workflow metrics must include: |  |  |  |  |  |  |
|  | (a) Workflow durations |  |  |  |  |  |  |
|  | (b) Activity metrics (ex., duration of time to complete an activity, number of resources assigned, measurement against timers, reassignment, escalations, etc.) |  |  |  |  |  |  |
|  | (c) Work queues (e.g., work assignments by resource and their status, assignment/aged information) |  |  |  |  |  |  |
| 4.0 | The solution must support 75 workflows with initial implementation with varying complexity based on the grant process flow. |  |  |  |  |  |  |
| L | Query and Reporting |  |  |  |  |  |  |
| 1.0 | The solution must allow a report administrator to maintain canned reports. |  |  |  |  |  |  |
| 1.1 | Canned report functionality must include: |  |  |  |  |  |  |
|  | (a) Filters |  |  |  |  |  |  |
|  | (b) Sort order |  |  |  |  |  |  |
|  | (c) Selection of fields |  |  |  |  |  |  |
| 2.0 | The solution must support the export of data in a user defined sort order and with user defined fields |  |  |  |  |  |  |
| 3.0 | The solution must allow an authorized administrator to define the user roles that will have access to canned reports. (Optional Requirement) |  |  |  |  |  |  |
| 4.0 | The solution must allow a template administrator to define the user roles that will have access to use and maintain templates. (Optional Requirement) |  |  |  |  |  |  |
| 5.0 | The solution must allow an authorized administrator to maintain the status of a report/template. |  |  |  |  |  |  |
| 5.1 | Statuses must include: |  |  |  |  |  |  |
|  | (a) Active |  |  |  |  |  |  |
|  | (b) Inactive |  |  |  |  |  |  |
|  | (c) Under review |  |  |  |  |  |  |
| 5.2 | The solution must allow a form administrator to identify content on templates that can be modified (i.e., some content will be locked down, while other content, based on roles, can be modified). |  |  |  |  |  |  |
| 6.0 | The solution must support ad hoc queries. |  |  |  |  |  |  |
| 6.1 | The solution must maintain a library of developed ad hoc queries. |  |  |  |  |  |  |
| 6.1.1 | Library information must include: |  |  |  |  |  |  |
|  | (a) User that created it |  |  |  |  |  |  |
|  | (b) Original creation date/time |  |  |  |  |  |  |
|  | (c) Last date/time it was used |  |  |  |  |  |  |
|  | (d) Last date/time it was updated |  |  |  |  |  |  |
|  | (e) Related reports (i.e., was it created based on another ad hoc query?) |  |  |  |  |  |  |
|  | (f) Category |  |  |  |  |  |  |
|  | (g) Description |  |  |  |  |  |  |
| M | Online or web-based forms |  |  |  |  |  |  |
| 1.0 | The solution must allow a program administrator to define and maintain online forms that authenticated users use to submit information to EGLE. |  |  |  |  |  |  |
| 1.1 | Online forms must allow for users of the system to enter data in pre-defined fields. |  |  |  |  |  |  |
| 1.2 | Online forms must all ow the capture and storage of data elements required to support the grant process. |  |  |  |  |  |  |
| 1.3 | Data captured through online forms must be available for querying and reporting. |  |  |  |  |  |  |
| 1.4 | The online forms must include: |  |  |  |  |  |  |
|  | (a) Grant Applications |  |  |  |  |  |  |
|  | (b) Status Reporting |  |  |  |  |  |  |
|  | (c) Financial Reimbursement Requests |  |  |  |  |  |  |
|  | (d) Grant Amendments |  |  |  |  |  |  |
| 2.0 | The online forms must be configurable for each grant program. |  |  |  |  |  |  |
| 3.0 | Forms must support data validation, including required fields, field length, text/numeric fields, and address validation with USPS address format standards |  |  |  |  |  |  |
| 4.0 | The solution must support design features for ease of use. |  |  |  |  |  |  |
| 5.0 | The solution must allow the grant application form to include entity information, project plans, project narratives, timelines, budgets, maps, jurisdictional support resolution, and attachments. |  |  |  |  |  |  |
| 6.0 | The solution must allow grant program specific information to be collected that supports reporting on such items as anticipated grant outcomes. |  |  |  |  |  |  |
| 7.0 | The solution must be able to support the upload of attachments as part of any online form. Note: The attachments can be very large in-size, sometimes up to 500 pages in length. |  |  |  |  |  |  |
| 7.1 | The solution must allow uploading multiple attachments at a time. |  |  |  |  |  |  |
| 8.0 | The solution must maintain the work in progress for an online form (i.e., able to save and come back to complete and submit in a later session). |  |  |  |  |  |  |
| 8.1 | Work in progress forms and documents should not be visible to EGLE or any internal users until the application is officially submitted. |  |  |  |  |  |  |
| N | Application submission |  |  |  |  |  |  |
| 1.0 | The solution must allow the authenticated users (public) to apply for grants. |  |  |  |  |  |  |
| 2.0 | The solution must allow an Grant applicant to submit a completed application online. |  |  |  |  |  |  |
| 7.0 | The solution must support creating an application form for each grant opportunity. |  |  |  |  |  |  |
| 4.0 | The solution must provide the ability to automatically delete an incomplete application after 14 days of inactivity. (Optional Requirement) |  |  |  |  |  |  |
| 4.1 | The solution must notify the application in advance (configurable amount of days) that incomplete applications will be deleted. |  |  |  |  |  |  |
| 4.2 | The solution must notify the applicant in advance (configurable amount of days) that incomplete applications will be deleted 14 days after application deadline. |  |  |  |  |  |  |
| 5.0 | The solution must maintain a unique number for each submitted application. |  |  |  |  |  |  |
| 6.0 | The solution must initiate a workflow when an online application is submitted. |  |  |  |  |  |  |
| 6.1 | The solution must complete data validations to confirm required fields are completed prior to allowing submission of the application. |  |  |  |  |  |  |
| 7.0 | The solution must allow an applicant to request to withdrawal their application. |  |  |  |  |  |  |
| 7.1 | The solution must prevent an applicant from withdrawing their online application based on the status of the application (i.e., after a certain point in the workflow, the application cannot be withdrawn). (Optional Requirement) |  |  |  |  |  |  |
| 7.2 | The solution must notify the grant program administrator when an application has been withdrawn for their program. |  |  |  |  |  |  |
| 7.3 | The solution must allow the ability to withdraw an application to be administratively configured by program. (Optional Requirement) |  |  |  |  |  |  |
| 7.4 | The solution must allow a program administrator to withdraw an application on behalf of the applicant. |  |  |  |  |  |  |
| 7.5 | The solution must maintain a record of the withdrawn application and action to withdraw. |  |  |  |  |  |  |
| 7.6 | The solution must provide notification to the recipient when their application has been withdrawn. |  |  |  |  |  |  |
| 8.0 | The solution must allow a grantee to submit a grant amendment request on a awarded grant. |  |  |  |  |  |  |
| 8.1 | The solution must allow an applicant to print a submitted grant application and associated documents. |  |  |  |  |  |  |
| O | Cyclical Monitoring Reports |  |  |  |  |  |  |
| 1.0 | The solution must allow an eligible Grantee to submit a monthly or cyclical status report using an online form. |  |  |  |  |  |  |
| 1.1 | The solution must allow a Grantee to attached documents to status report submission. |  |  |  |  |  |  |
| 2.0 | The solution must allow grant program administrator to configure the cycle on which monitoring reports are required (e.g. monthly, quarterly, …) |  |  |  |  |  |  |
| 3.0 | The solution must trigger a review workflow when a status report is submitted. |  |  |  |  |  |  |
| 4.0 | The solution must allow grant program administrator to review status reports. |  |  |  |  |  |  |
| 5.0 | The solution must allow grant program administrator to approve or return status reports. |  |  |  |  |  |  |
| 6.0 | The solution must allow rejected status reports to be returned to the grantee for resubmission. |  |  |  |  |  |  |
| 7.0 | The solution must notify grantee that status report has been returned for further information. |  |  |  |  |  |  |
| 8.0 | The solution must allow grantee to resubmit status reports. |  |  |  |  |  |  |
| 9.0 | The solution must alert users that status reports are due, in advance by a configurable number of days (e.g. 14 days, or 7 days, …). |  |  |  |  |  |  |
| 10.0 | The solution must allow grantee to print a submitted monitoring report and associated documents. |  |  |  |  |  |  |
| P | Reimbursement Requests |  |  |  |  |  |  |
| 1.0 | The solution must allow an eligible Grantee to submit a completed Reimbursement request form online. |  |  |  |  |  |  |
| 2.0 | The solution must trigger a review workflow when a reimbursement request is submitted. |  |  |  |  |  |  |
| 3.0 | The solution must allow grant program administrator to review reimbursement request. |  |  |  |  |  |  |
| 4.0 | The solution must allow grant program administrator to approve or return reimbursement request. |  |  |  |  |  |  |
| 5.0 | The solution must allow rejected reimbursement requests must be returned to the grantee for resubmission. |  |  |  |  |  |  |
| 6.0 | The solution must notify grantee that request has been returned for further information. |  |  |  |  |  |  |
| 7.0 | The solution must allow grantee to resubmit reimbursement request. |  |  |  |  |  |  |
| 8.0 | The solution must allow multiple reviews of the reimbursement request, including grant program administration and a financial manager. |  |  |  |  |  |  |
| 9.0 | The solution must allow recording of payment information from Sigma to be recorded in direct relation to the reimbursement request within the grants system for further reference once the final approval is made. |  |  |  |  |  |  |
| Q | Grant Application Review and Evaluation |  |  |  |  |  |  |
| 1.0 | The solution must allow an authorized user to review a grant application and record whether the application is considered administrative complete. |  |  |  |  |  |  |
| 1.1 | Solution must allow grant program administer to configure where there is an automated determination of administrative completeness based on business rules or whether a manual review is necessary. |  |  |  |  |  |  |
| 2.0 | The solution must allow an authorized administrator to configure administratively complete criteria for an application type. (Optional Requirement) |  |  |  |  |  |  |
| 2.1 | Administratively complete criteria must include: (Optional Requirement) |  |  |  |  |  |  |
|  | (a) Required information provided |  |  |  |  |  |  |
|  | (b) Accurate information provided |  |  |  |  |  |  |
| 2.2 | The solution must be able to track and assist EGLE in completing grant evaluation and determination within 90 days of a grant application being deemed administratively complete. |  |  |  |  |  |  |
| 2.3 | The solution must allow an authorized user or users to evaluate and score a grant application. The reviewers are state staff. |  |  |  |  |  |  |
| 2.4 | The solution must allow a program administrator to record the non-administratively complete content and/or items. |  |  |  |  |  |  |
| 2.5 | The solution must allow a program administrator to notify an applicant of deficiencies through the system and via email. |  |  |  |  |  |  |
| 2.5.1 | The solution must allow a program administrator to select the method(s) of notification to the applicant. (Optional Requirement) |  |  |  |  |  |  |
| 2.5.2 | Methods of notification must include: (Optional Requirement) |  |  |  |  |  |  |
|  | (a) Document |  |  |  |  |  |  |
|  | (b) Message |  |  |  |  |  |  |
| 2.5.3 | The solution must notify the applicant a complete list of non-administratively complete content and/or items (one message or document listing all items). |  |  |  |  |  |  |
| 2.5.4 | The solution must re-open an on-line application for applicant updates when the application was determined to be administratively incomplete. |  |  |  |  |  |  |
| 2.5.5 | The solution must provide notifications to identified recipients based on the application type and project location when an administratively complete application is received. |  |  |  |  |  |  |
| 3.0 | The solution must be able to facilitate the scoring of applications by EGLE staff. |  |  |  |  |  |  |
| 3.1 | The solution must allow the application scoring criteria to be administratively configured. |  |  |  |  |  |  |
| 4.0 | The solution must allow a program administrator to record the Grant application outcome. |  |  |  |  |  |  |
| 4.1 | Application outcomes must include: (To be configured/determined) |  |  |  |  |  |  |
|  | (a) Approved without conditions |  |  |  |  |  |  |
|  | (b) Approved with conditions |  |  |  |  |  |  |
|  | (c) Denied |  |  |  |  |  |  |
|  | (d) Letter of Approval |  |  |  |  |  |  |
|  | (e) Notice of Grant Award |  |  |  |  |  |  |
| 4.2 | The solution must allow a program administrator to record the conditions for a conditional approval. |  |  |  |  |  |  |
| R | Paper Applications and Documents |  |  |  |  |  |  |
| 1.0 | The solution must allow a program administrator to record when a paper application is received. |  |  |  |  |  |  |
| 2.0 | The solution must allow a grant program administrator to enter an application on behalf of the applicant (e.g., when an administratively complete paper application is received). |  |  |  |  |  |  |
| 3.0 | The solution must allow a program administrator to upload additional information and include it as part of the grant application package that is received from an applicant for their application (i.e., additional materials or updates received outside of the system related to being administratively incomplete, etc.). |  |  |  |  |  |  |
| 4.0 | The solution must allow a program administrator to record if a received application, or updates to a previously received application are administratively complete. |  |  |  |  |  |  |
| 4.1 | The solution must initiate a workflow when a paper application has been entered. |  |  |  |  |  |  |
| 4.2 | The solution must provide notification to the recipient when their application has been entered by someone else on their behalf. (Optional Requirement) |  |  |  |  |  |  |
| 4.2.1 | The solution must allow a workflow administrator to configure the user notification (i.e., only when the applicant has provided an email, etc.). |  |  |  |  |  |  |
| 4.2.2 | The solution must allow the upload and association of records / documents with a grant application / award. |  |  |  |  |  |  |
| S | Close-Out Documentation |  |  |  |  |  |  |
| 1.0 | The solution must allow sending a close out document to the community detailing the end of the grant. Please note whether this document be emailed, uploaded, and retrieved, or U.S. Postal mail to the grantee. |  |  |  |  |  |  |
| T | Pre-application to Grant Opportunities |  |  |  |  |  |  |
| 1.0 | For some grant programs, the solution must support the ability for an external user to submit a pre-application form that indicates interest in a grant program opportunity. |  |  |  |  |  |  |
| 2.0 | The solution must support the ability for an external user to submit a full application at a later point in time, could be up to 18 months later. |  |  |  |  |  |  |
| U | Risk Assessment |  |  |  |  |  |  |
| 1.0 | The solution must support the tracking and results from a standard risk assessment template before grants are issued. |  |  |  |  |  |  |
| 2.0 | Risk assessments are performed on applications for 3 areas: financial, organizational, and program. |  |  |  |  |  |  |
| V | Award Letter Process |  |  |  |  |  |  |
| 1.0 | The solution must support the creation of an award letter / director's package to be sent the community announcing the grant award before the creation of the grant contract document. |  |  |  |  |  |  |
| 2.0 | The solution must support templates for each grant program type. |  |  |  |  |  |  |
| W | Grant Contract Documentation |  |  |  |  |  |  |
| 1.0 | Once grantees are identified, the solution must generate grant contract document. |  |  |  |  |  |  |
| 2.0 | The solution must issue a unique number to each grant/loan. |  |  |  |  |  |  |
| 3.0 | The solution must provide the ability for grant program administrators to maintain a template of the grant contract document. The template must include items such as standard boilerplate language and program / grant-specific information. |  |  |  |  |  |  |
| 4.0 | The solution must support grant contract documents being electronically signed by multiple parties, including the Division Director of the grant program and the grantee. (Optional Requirement) |  |  |  |  |  |  |
| 5.0 | At a minimum, the solution must support the upload and association of final signed grant contract documents with the grant application / record. Documents will be electronically signed using the State’s One Span software. |  |  |  |  |  |  |
| 6.0 | The solution must support the amending of grants to include but not be limited to duration, dollar amount, and outcomes. |  |  |  |  |  |  |
| 7.0 | The amendment of grant contract documents will be performed using an amendment template and follow the same signing, upload, and association process as the initial grant contract document. |  |  |  |  |  |  |
| 7.1 | The solution must allow amendments within certain thresholds to be processed without a signature requirement. |  |  |  |  |  |  |
| 8.0 | The solution must support sequence numbers for grants amendments issued. |  |  |  |  |  |  |
| 9.0 | The solution must systematically change the status of a grant/loan an administratively configured number of calendar days after the expiration date. |  |  |  |  |  |  |
| 9.1 | The solution must allow an authorized system configuration administrator to configure the number of calendar days. |  |  |  |  |  |  |
| 9.2 | The solution must allow an authorized system configuration administrator to set the status value (i.e., set to “lapse”, “expired”, etc.). |  |  |  |  |  |  |
| 9.3 | The solution must notify the applicant of the status change. |  |  |  |  |  |  |
| 9.4 | The solution must update public facing reports regarding the grant status change (where applicable). |  |  |  |  |  |  |
| X | Loan Requirements |  |  |  |  |  |  |
| 1.0 | The solution must support the financial management and processing of loans, including maintaining and adjusting repayment schedules, loan forgiveness tracking, and other unique aspects associated with loans. (Optional Requirement) |  |  |  |  |  |  |

## SCHEDULE B - PRICING

Price proposals must include all costs for the licensing, support, implementation, and training for the Solution.

- Licensing Fees.  If Contractor is proposing a perpetual license, Contractor shall include the one-time cost of the license, which shall cover all intended users of the Solution (please refer to the estimated number and type of users identified in the User Type and Capacity Section of Schedule A - Statement of Work).  If Contractor is proposing a term-based license, Bidder shall include annual costs for the term-based license for, which shall cover all intended users of the Solution (please refer to the estimated number and type of users identified in the User Type and Capacity Section of Schedule A - Statement of Work).  While the State is looking for precise pricing based on the estimated number of users, Contractor is encouraged to also provide a separate, tiered pricing structure to afford the State discounted pricing based on potential increases in volume in the future.  If Bidder offers an enterprise pricing model (e.g., unlimited number of users), it is encouraged to separately provide that pricing option as well.

If Contractor is proposing a subscription License Model, only Table A must be completed. If Contractor is proposing a Perpetual License Model, License costs must be included in Table B.

Support Service Fees.  If the Contractor is proposing a perpetual license, the Contractor must identify any monthly costs for ongoing support of the Solution (the “Support Service Fees”) to meet the requirements of Schedule D to the Contract Terms - Service Level Agreement. Separate Support Service fees must be documented in Table B below.

- Hosting Fees.   If Contractor is proposing a perpetual license with a separate hosting cost (direct or through a subcontractor), Contractor must provide the monthly hosting cost in Table B below. Contractor shall include the hosting costs to accommodate all intended users of the Solution (please refer to the estimated number and type of users identified in the User Type and Capacity Section of Schedule A - Statement of Work). Contractor must also provide tiered pricing for hosting to accommodate future growth or reductions.

Table A - Subscription License Model

| Subscription Based - Product Name | Annual License Subscription Fee (Price per user) | Annual Tiered Pricing | Annual Enterprise Licensing – Unlimited Number of Users |
| --- | --- | --- | --- |
| (Contractor to enter product name) |  |  |  |
| (Contractor to enter product name) |  |  |  |

Table B – Non-Subscription License Model

| Licensed Product Name | Perpetual Licensing – One Time Cost | Annual Term-Based Pricing | Annual Tiered Pricing | Annual Enterprise Pricing Model – Unlimited Number of Users | Monthly Support Service Fees | Monthly Hosting Fees including tiered pricing |
| --- | --- | --- | --- | --- | --- | --- |
| (Contractor to enter product name) |  |  |  |  |  |  |
| (Contractor to enter product name) |  |  |  |  |  |  |

Licensing and Hosting costs will be paid after installation, configuration, and State testing and acceptance of the Solution.

The contract pricing for Support Fees will be awarded based on a firm fixed fee.  However, for price evaluation purposes, Bidder must provide a breakdown of how Support Fees were calculated.

- Implementation Fees.  All costs associated with Implementation Services are included below (e.g., configuration, customization, migration, integration, testing, etc.) (the “Implementation Fees”).  All costs are firm fixed.

Bidder must provide detailed pricing and a payment schedule for the implementation of their product.

Implementation Fees will be awarded based on a firm fixed fee. However, for price evaluation purposes, Bidder must provide a detailed breakdown of how Implementation Fees were calculated.

- Postproduction Warranty.  The Contractor must provide a 120 calendar days postproduction warranty at no cost to the State.  The postproduction warranty will meet all requirements of the contract, including all Support Services identified in Schedule D.

- Rate Card for Ancillary Professional Services.

| Resource | On-Site Hourly Rate | On-Shore and Off-Site Hourly Rate | Off-Shore Hourly Rate |
| --- | --- | --- | --- |

Price proposals must include a fixed-price hourly-rate rate card for ancillary professional services (e.g., future enhancement configuration services) broken down by role (e.g., Solution design architect).  If Bidder differentiates between on-site and remote services, provide pricing for both.

- Open Source or Third-Party Products

The Contractor must identify any open source or third-party products that include a separate licensing fee and will be used in connection with the proposed Solution.

| Product | Price |
| --- | --- |

- Additional Pricing Terms

The Contractor is encouraged to offer quick payment terms.  The number of days must not include processing time for payment to be received by the Contractor's financial institution.

Quick payment terms: ________ % discount off invoice if paid within ________ days after receipt of invoice.

If Contractor reduces its prices, or offers a lower price to any other entity, private or public, for any of the software or services during the term of this Contract, the State shall have the immediate benefit of such lower prices for new purchases.  Contractor shall send notice to the State’s Contract Administrator with the reduced prices within fifteen (15) Business Days of the reduction taking effect.

Travel and Expenses

The State does not pay for overtime or travel expenses.

Enter company name here

## SCHEDULE C - Insurance requirements

Request For Proposal No. 220000003114

EGLE Grant Management Solution RFP

- General Requirements. Contractor, at its sole expense, must maintain the insurance coverage as specified herein for the duration of the Term. Minimum limits may be satisfied by any combination of primary liability, umbrella or excess liability, and self-insurance coverage. To the extent damages are covered by any required insurance, Contractor waives all rights against the State for such damages. Failure to maintain required insurance does not limit this waiver.

- Qualification of Insurers. Except for self-insured coverage, all policies must be written by an insurer with an A.M. Best rating of A- VII or higher unless otherwise approved by DTMB Enterprise Risk Management.

- Primary and Non-Contributory Coverage. All policies for which the State of Michigan is required to be named as an additional insured must be on a primary and non-contributory basis.

- Claims-Made Coverage. If any required policies provide claims-made coverage, Contractor must:

  - Maintain coverage and provide evidence of coverage for at least 3 years after the later of the expiration or termination of the Contract or the completion of all its duties under the Contract;

  - Purchase extended reporting coverage for a minimum of 3 years after completion of work if coverage is cancelled or not renewed, and not replaced with another claims-made policy form with a retroactive date prior to the Effective Date of this Contract.

- Proof of Insurance.

  - Insurance certificates showing evidence of coverage as required herein must be submitted to DTMB-RiskManagement@michigan.gov within 10 days of the contract execution date.

  - Renewal insurance certificates must be provided on annual basis or as otherwise commensurate with the effective dates of coverage for any insurance required herein.

  - Insurance certificates must be in the form of a standard ACORD Insurance Certificate unless otherwise approved by DTMB Enterprise Risk Management.

  - All insurance certificates must clearly identify the Contract Number (e.g., notated under the Description of Operations on an ACORD form).

  - The State may require additional proofs of insurance or solvency, including but not limited to policy declarations, policy endorsements, policy schedules, self-insured certification/authorization, and balance sheets.

  - In the event any required coverage is cancelled or not renewed, Contractor must provide written notice to DTMB Enterprise Risk Management no later than 5 business days following such cancellation or nonrenewal.

- Subcontractors. Contractor is responsible for ensuring its subcontractors carry and maintain insurance coverage.

- Limits of Coverage & Specific Endorsements.

- Non-Waiver. This Schedule C is not intended to and is not to be construed in any manner as waiving, restricting, or limiting the liability of either party for any obligations under this Contract, including any provisions hereof requiring Contractor to indemnify, defend and hold harmless the State.

## SCHEDULE D – SERVICE LEVEL AGREEMENT

IF THE SOFTWARE IS CONTRACTOR HOSTED, then the following applies:

- Definitions. For purposes of this Schedule, the following terms have the meanings set forth below.  All initial capitalized terms in this Schedule that are not defined in this Schedule shall have the respective meanings given to them in the Contract Terms and Conditions.

“Actual Uptime” means the total minutes in the Service Period that the Hosted Services are Available.

“Availability” has the meaning set forth in Section 2.1.

“Availability Requirement” has the meaning set forth in Section 2.1.

“Available” has the meaning set forth in Section 2.1.

“Contact List” means a current list of Contractor contacts and telephone numbers set forth in the attached Schedule D – Attachment 1 to this Schedule to enable the State to escalate its Support Requests, including: (a) the first person to contact; and (b) the persons in successively more qualified or experienced positions to provide the support sought.

“Corrective Action Plan” has the meaning set forth in Section 3.9.

“Critical Service Error” has the meaning set forth in Section 3.5.

“Exceptions” has the meaning set forth in Section 2.2.

“High Service Error” has the meaning set forth in Section 3.5.

“Low Service Error” has the meaning set forth in Section 3.5.

“Medium Service Error” has the meaning set forth in Section 3.5.

“Resolve” has the meaning set forth in Section 3.6.

"RPO" or "Recovery Point Objective" means the maximum amount of potential data loss in the event of a disaster.

"RTO" or "Recovery Time Objective" means the maximum period of time to fully restore the Hosted Services in the case of a disaster.

“Scheduled Downtime” has the meaning set forth in Section 2.3.

“Scheduled Uptime” means the total minutes in the Service Period.

“Service Availability Credits” has the meaning set forth in Section 2.6(a).

“Service Error” means any failure of any Hosted Service to be Available or otherwise perform in accordance with this Schedule.

“Service Level Credits” has the meaning set forth in Section 3.8.

“Service Level Failure” means a failure to perform the Software Support Services fully in compliance with the Support Service Level Requirements.

“Service Period” has the meaning set forth in Section 2.1.

“Software Support Services” has the meaning set forth in Section 3.

“State Systems” means the information technology infrastructure, including the computers, software, databases, electronic systems (including database management systems) and networks, of the State or any of its designees.

“Support Hours” means 7am to 6pm, Monday through Friday.

“Support Request” has the meaning set forth in Section 3.5.

“Support Service Level Requirements” has the meaning set forth in Section 3.4.

- Service Availability and Service Availably Credits.

  - Availability Requirement.  Contractor will make the Hosted Services and Software Available, as measured over the course of each calendar month during the Term and any additional periods during which Contractor does or is required to perform any Hosted Services (each such calendar month, a “Service Period”), at least 99.9% of the time, excluding only the time the Hosted Services are not Available solely as a result of one or more Exceptions (the “Availability Requirement”).  “Available” means the Hosted Services and Software are available and operable for access and use by the State and its Authorized Users over the Internet in material conformity with the Contract.  “Availability” has a correlative meaning.  The Hosted Services and Software are not considered Available in the event of a material performance degradation or inoperability of the Hosted Services and Software, in whole or in part.  The Availability Requirement will be calculated for the Service Period as follows: the percentage availability of the Service in any month
calculated in accordance with the following formula: ((Hours in a month) - (Hours of outage)) / (Hours in a month of warranted availability)

  - Exceptions. No period of Hosted Services degradation or inoperability will be included in calculating Availability to the extent that such downtime or degradation is due to any of the following (“Exceptions”):

    - Failures of the State’s or its Authorized Users’ internet connectivity;

    - Scheduled Downtime as set forth in Section 2.3.

  - Scheduled Downtime. Contractor must notify the State at least twenty-four (24) hours in advance of all scheduled outages of the Hosted Services or Software in whole or in part (“Scheduled Downtime”).  All such scheduled outages will: (a) last no longer than five (5) hours; (b) be scheduled between the hours of 22:00 and  23:59 local time; and (c) occur no more frequently than once per week; provided that Contractor may request the State to approve extensions of Scheduled Downtime above five (5) hours, and such approval by the State may not be unreasonably withheld or delayed.

  - Software Response Time.  Software response time, defined as the interval from the time the end user sends a transaction to the time a visual confirmation of transaction completion is received, must be less than two (2) seconds for 98% of all transactions.  Unacceptable response times shall be considered to make the Software unavailable and will count against the Availability Requirement.

  - Service Availability Reports. Within thirty (30) days after the end of each Service Period, Contractor will provide to the State a report describing the Availability and other performance of the Hosted Services and Software during that calendar month as compared to the Availability Requirement.  The report must be in electronic or such other form as the State may approve in writing and shall include, at a minimum: (a) the actual performance of the Hosted Services and Software relative to the Availability Requirement; and (b) if Hosted Service performance has failed in any respect to meet or exceed the Availability Requirement during the reporting period, a description in sufficient detail to inform the State of the cause of such failure and the corrective actions the Contractor has taken and will take to ensure that the Availability Requirement are fully met.

  - Remedies for Service Availability Failures.

    - If the actual Availability of the Hosted Services and Software is less than the Availability Requirement for any Service Period, such failure will constitute a Service Error for which Contractor will issue to the State the following credits on the fees payable for Hosted Services and Software provided during the Service Period (“Service Availability Credits”):

| Availability | Credit of Fees |
| --- | --- |
| ≥99.9% | None |
| <99.89% but ≥99.0% | 15% |
| <99.0% but ≥95.0% | 50% |
| <95.0% | 100% |

    - Any Service Availability Credits due under this Section 2.6 will be applied in accordance with payment terms of the Contract.

    - If the actual Availability of the Hosted Services and Software is less than the Availability Requirement in any two (2) of four (4) consecutive Service Periods, then, in addition to all other remedies available to the State, the State may terminate the Contract on written notice to Contractor with no liability, obligation or penalty to the State by reason of such termination.

- Support and Maintenance Services.  Contractor will provide IT Environment Service and Software maintenance and support services (collectively, “Software Support Services”) in accordance with the provisions of this Section 3.  The Software Support Services are included in the Services, and Contractor may not assess any additional fees, costs, or charges for such Software Support Services, unless for premium support offerings.

  - Support Service Responsibilities.  Contractor will:

    - correct all Service Errors in accordance with the Support Service Level Requirements, including by providing defect repair, programming corrections and remedial programming;

    - provide unlimited telephone support, 7am to 6pm, Monday through Friday.

    - provide unlimited online support 24 hours a day, five days a week;

    - provide online access to technical support bulletins and other user support information and forums, to the full extent Contractor makes such resources available to its other customers; and

    - respond to and Resolve Support Requests as specified in this Section 3.

  - Service Monitoring and Management.  Contractor will continuously monitor and manage the Hosted Services and Software to optimize Availability that meets or exceeds the Availability Requirement. Such monitoring and management includes:

    - proactively monitoring on a twenty-four (24) hour by seven (7) day basis all Hosted Service functions, servers, firewall and other components of Hosted Service security;

    - if such monitoring identifies, or Contractor otherwise becomes aware of, any circumstance that is reasonably likely to threaten the Availability of the Hosted Service, taking all necessary and reasonable remedial measures to promptly eliminate such threat and ensure full Availability; and

    - if Contractor receives knowledge that the Hosted Service or any Hosted Service function or component is not Available (including by written notice from the State pursuant to the procedures set forth herein):

      - confirming (or disconfirming) the outage by a direct check of the associated facility or facilities;

      - If Contractor’s facility check in accordance with clause (i) above confirms a Hosted Service outage in whole or in part: (A) notifying the State in writing pursuant to the procedures set forth herein that an outage has occurred, providing such details as may be available, including a Contractor trouble ticket number, if appropriate, and time of outage; and (B) working all problems causing and caused by the outage until they are Resolved as Critical Service Errors in accordance with the Support Request Classification set forth in Section 3.5 and 3.6, or, if determined to be an internet provider problem, open a trouble ticket with the internet provider; and

      - Notifying the State that Contractor has fully corrected the outage and any related problems, along with any pertinent findings or action taken to close the trouble ticket.

  - Service Maintenance. Contractor will continuously maintain the Hosted Services and Software to optimize Availability that meets or exceeds the Availability Requirement.  Such maintenance services include providing to the State and its Authorized Users:

    - all updates, bug fixes, enhancements, Maintenance Releases, New Versions and other improvements to the Hosted Services and Software, including the Software, that Contractor provides at no additional charge to its other similarly situated customers;

    - all such services and repairs as are required to maintain the Hosted Services and Software or are ancillary, necessary, or otherwise related to the State’s or its Authorized Users’ access to or use of the Hosted Services and Software, so that the Hosted Services and Software operate properly in accordance with the Contract and this Schedule.

  - Support Service Level Requirements.  Contractor will correct all Service Errors and respond to and Resolve all Support Requests in accordance with the required times and other terms and conditions set forth in this Section 3 (“Support Service Level Requirements”), and the Contract.

  - Support Requests.  The State will classify its requests for Service Error corrections in accordance with the descriptions set forth in the chart below (each a “Support Request”).  The State will notify Contractor of Support Requests by email, telephone, or such other means as the parties may hereafter agree to in writing.

| Support Request Classification | Description: Any Service Error Comprising or Causing any of the Following Events or Effects |
| --- | --- |
| Critical Service Error | - Issue affecting entire system or single critical production function; - System down or operating in materially degraded state; - Data integrity at risk; - Declared a Critical Support Request by the State; or - Widespread access interruptions. |
| High Service Error | - Primary component failure that materially impairs its performance; or - Data entry or access is materially impaired on a limited basis. |
| Medium Service Error | - IT Environment Services and Software is operating with minor issues that can be addressed with an acceptable (as determined by the State) temporary work around. |
| Low Service Error | - Request for assistance, information, or services that are routine in nature. |

  - Response and Resolution Time Service Levels.  Response and Resolution times will be measured from the time Contractor receives a Support Request until the respective times Contractor has (i) responded to, in the case of response time and (ii) Resolved such Support Request, in the case of Resolution time.  “Resolve” (including “Resolved”, “Resolution” and correlative capitalized terms) means that, as to any Service Error, Contractor has provided the State the corresponding Service Error correction and the State has confirmed such correction and its acceptance thereof. Contractor will respond to and Resolve all Service Errors within the following times based on the severity of the Service Error:

  - Escalation.  With respect to any Critical Service Error Support Request, until such Support Request is Resolved, Contractor will escalate that Support Request within sixty (60) minutes of the receipt of such Support Request by the appropriate Contractor support personnel, including, as applicable, the Contractor Project Manager and Contractor’s management or engineering personnel, as appropriate.

  - Support Service Level Credits.  Failure to achieve any of the Support Service Level Requirements for Critical and High Service Errors will constitute a Service Level Failure for which Contractor will issue to the State the corresponding service credits set forth in Section 3.1 (“Service Level Credits”) in accordance with payment terms set forth in the Contract.

  - Corrective Action Plan.  If two or more Critical Service Errors occur in any thirty (30) day period during (a) the Term or (b) any additional periods during which Contractor does or is required to perform any Hosted Services, Contractor will promptly investigate the root causes of these Service Errors and provide to the State within five (5) Business Days of its receipt of notice of the second such Support Request an analysis of such root causes and a proposed written corrective action plan for the State’s review, comment and approval, which, subject to and upon the State’s written approval, shall be a part of, and by this reference is incorporated in, the Contract as the parties’ corrective action plan (the “Corrective Action Plan”).  The Corrective Action Plan must include, at a minimum: (a) Contractor’s commitment to the State to devote the appropriate time, skilled personnel, systems support and equipment and other resources necessary to Resolve and prevent any further occurrences of the Service Errors giving rise to such Support Requests; (b) a strategy for developing any programming, software updates, fixes, patches, etc. necessary to remedy, and prevent any further occurrences of, such Service Errors; and (c) time frames for implementing the Corrective Action Plan.  There will be no additional charge for Contractor’s preparation or implementation of the Corrective Action Plan in the time frames and manner set forth therein.

- Data Storage, Backup, Restoration and Disaster Recovery.  Contractor must maintain or cause to be maintained backup redundancy and disaster avoidance and recovery procedures designed to safeguard State Data and the State’s other Confidential Information, Contractor’s Processing capability and the availability of the IT Environment Services and Software, in each case throughout the Term and at all times in connection with its actual or required performance of the Services hereunder. All backed up State Data shall be located in the continental United States. The force majeure provisions of this Contract do not limit Contractor’s obligations under this section.

  - Data Storage.  Contractor will provide sufficient storage capacity to meet the needs of the State at no additional cost.

  - Data Backup.  Contractor will conduct, or cause to be conducted, daily back-ups of State Data and perform, or cause to be performed, other periodic offline back-ups of State Data on at least a weekly basis and store and retain such back-ups as specified in Schedule A.  Contractor must, within five (5) Business Days of the State’s request, provide the State, without charge and without any conditions or contingencies whatsoever (including but not limited to the payment of any fees due to Contractor), an extract of State Data in a mutually agreed upon format

  - Data Restoration.  If the data restoration is required due to the actions or inactions of the Contractor or its subcontractors, Contractor will promptly notify the State and complete actions required to restore service to normal production operation.  If requested, Contractor will restore data from a backup upon written notice from the State.  Contractor will restore the data within one (1) Business Day of the State’s request.  Contractor will provide data restorations at its sole cost and expense.

  - Disaster Recovery.  Throughout the Term and at all times in connection with its actual or required performance of the Services, Contractor will maintain and operate a backup and disaster recovery plan to achieve a Recovery Point Objective (RPO) of eight hours, and a Recovery Time Objective (RTO) of twenty-four hours (the “DR Plan”), and implement such DR Plan in the event of any unplanned interruption of the Hosted Services. .  Contractor will actively test, review, and update the DR Plan on at least an annual basis using industry best practices as guidance.  Contractor will provide the State with copies of all such updates to the Plan are provided upon request by the State.  All updates to the DR Plan are subject to the requirements of this Section 4; and provide the State with copies of all reports resulting from any testing of or pursuant to the DR Plan promptly after Contractor’s receipt or preparation.  If Contractor fails to reinstate all material Hosted Services and Software within the periods of time set forth in the DR Plan, the State may, in addition to any other remedies available under this Contract, in its sole discretion, immediately terminate this Contract as a non-curable default.

## SCHEDULE D – Attachment 1 – Contact List

## SCHEDULE E – Data Security Requirements

1. Definitions.  For purposes of this Schedule, the following terms have the meanings set forth below.  All initial capitalized terms in this Schedule that are not defined in this Schedule shall have the respective meanings given to them in the Contract.

“Contractor Security Officer” has the meaning set forth in Section 2 of this Schedule.

“FedRAMP” means the Federal Risk and Authorization Management Program, which is a federally approved risk management program that provides a standardized approach for assessing and monitoring the security of cloud products and services.

“FISMA” means The Federal Information Security Modernization Act of 2014 (Pub.L. No. 113-283 (Dec. 18, 2014.).

“Hosting Provider” means any Permitted Subcontractor that is providing any or all of the Hosted Services under this Contract.

“NIST” means the National Institute of Standards and Technology.

“PCI” means the Payment Card Industry.

“PSP” or “PSPs” means the State’s IT Policies, Standards and Procedures.

“SSAE” means Statement on Standards for Attestation Engagements.

“Security Accreditation Process” has the meaning set forth in Section 6 of this Schedule

2. Security Officer.  Contractor will appoint a Contractor employee to respond to the State’s inquiries regarding the security of the Hosted Services who has sufficient knowledge of the security of the Hosted Services and the authority to act on behalf of Contractor in matters pertaining thereto (“Contractor Security Officer”).

3. Contractor Responsibilities. Contractor is responsible for establishing and maintaining a data privacy and information security program, including physical, technical, administrative, and organizational safeguards, that is designed to:

(a) ensure the security and confidentiality of the State Data;

(b) protect against any anticipated threats or hazards to the security or integrity of the State Data;

(c) protect against unauthorized disclosure, access to, or use of the State Data;

(d) ensure the proper disposal of any State Data in Contractor’s or its subcontractor’s possession; and

(e) ensure that all Contractor Personnel comply with the foregoing.

This responsibility also extends to all service providers and subcontractors with access to State Data or an ability to impact the contracted solution.  Contractor responsibilities are determined from the PSPs based on the services being provided to the State, the type of IT solution, and the applicable laws and regulations.

4. Acceptable Use Standard.  To the extent that Contractor has access to the State’s IT environment, Contractor must comply with the State’s Acceptable Use Standard, see https://www.michigan.gov/dtmb/-/media/Project/Websites/dtmb/Law-and-Policies/IT-Policy/13400013002-Acceptable-Use-of-Information-Technology-Standard.pdf.  All Contractor Personnel will be required, in writing, to agree to the State’s Acceptable Use Standard before accessing State systems or Data.  The State reserves the right to terminate Contractor’s and/or subcontractor(s) or any Contractor Personnel’s access to State systems if the State determines a violation has occurred.

5. Protection of State’s Information.  Throughout the Term and at all times in connection with its actual or required performance of the Services, Contractor will:

5.1 If Hosted Services are provided by a Hosting Provider, ensure each Hosting Provider maintains FedRAMP authorization for all Hosted Services environments throughout the Term, and in the event a Hosting Provider is unable to maintain FedRAMP authorization, the State, at its sole discretion, may either a) require the Contractor to move the Software and State Data to an alternative Hosting Provider selected and approved by the State at Contractor’s sole cost and expense without any increase in Fees, or b) immediately terminate this Contract for cause.

5.2 for Hosted Services provided by the Contractor, maintain either a FedRAMP authorization or an annual SSAE 18 SOC 2 Type II audit based on the Trust Services Criteria.

5.3 ensure that the Software and State Data is securely stored, hosted, supported, administered, accessed, and backed up in the continental United States, and the data center(s) in which State Data resides minimally meets Uptime Institute Tier 3 standards (https://www.uptimeinstitute.com/), or its equivalent;

5.4 maintain and enforce an information security program including safety and physical and technical security policies and procedures with respect to its Processing of the State Data that complies with the requirements of the State’s data security policies as set forth in this Contract, and must, at a minimum, remain compliant with;

5.5 Throughout the Term, Contractor must not provide Hardware or Services from the list of excluded parties in the System for Award Management (SAM) for entities excluded from receiving federal government awards for "covered telecommunications equipment or services.

5.6 provide technical and organizational safeguards against accidental, unlawful or unauthorized access to or use, destruction, loss, alteration, disclosure, encryption, transfer, commingling or processing of such information that ensure a level of security appropriate to the risks presented by the processing of State Data and the nature of such State Data, consistent with best industry practice and applicable standards (including, but not limited to, compliance with FISMA, NIST, CMS, IRS, FBI, SSA, HIPAA, FERPA and PCI requirements as applicable);

5.7 take all reasonable measures to:

(a) secure and defend all locations, equipment, systems and other materials and facilities employed in connection with the Services against “malicious actors” and others who may seek, without authorization, to destroy, disrupt, damage, encrypt, modify, copy, access or otherwise use Hosted Services or the information found therein; and

(b) prevent (i) the State and its Authorized Users from having access to the data of other customers or such other customer’s users of the Services; (ii) State Data from being commingled with or contaminated by the data of other customers or their users of the Services; and (iii) unauthorized access to any of the State Data;

5.8 ensure that State Data is encrypted in transit and at rest using FIPS validated AES encryption modules and a key size of 128 bits or higher;

5.9 ensure the Hosted Services support Identity Federation/Single Sign-on (SSO) capabilities using Security Assertion Markup Language (SAML), Open Authentication (OAuth) or comparable State approved mechanisms;

5.10 ensure the Hosted Services implements NIST compliant multi-factor authentication for privileged/administrative and other identified access.

5.11 Contractor must permanently sanitize or destroy the State’s information, including State Data, from all media both digital and nondigital including backups using National Security Agency (“NSA”) and/or National Institute of Standards and Technology (“NIST”) (NIST Guide for Media Sanitization 800-88) data sanitization methods or as otherwise instructed by the State. Contractor must sanitize information system media, both digital and non-digital, prior to disposal, release out of its control, or release for reuse as specified above.

6. Security Accreditation Process.  Throughout the Term, Contractor will assist the State, at no additional cost, with its Security Accreditation Process, which includes the development, completion and on-going maintenance of a system security plan (SSP) using the State’s automated governance, risk and compliance (GRC) platform, which requires Contractor to submit evidence, upon request from the State, in order to validate Contractor’s security controls within two weeks of the State’s request.  On an annual basis, or as otherwise required by the State such as for significant changes, re-assessment of the system’s controls will be required to receive and maintain authority to operate (ATO). All identified risks from the SSP will be remediated through a Plan of Action and Milestones (POAM) process with remediation time frames and required evidence based on the risk level of the identified risk.  For all findings associated with the Contractor’s solution, at no additional cost, Contractor will be required to create or assist with the creation of State approved POAMs, perform related remediation activities, and provide evidence of compliance. The State will make any decisions on acceptable risk, Contractor may request risk acceptance, supported by compensating controls, however only the State may formally accept risk.  Failure to comply with this section will be deemed a material breach of the Contract.

7. Unauthorized Access.  Contractor may not access, and must not permit any access to, State systems, in whole or in part, whether through the Hosted Services or otherwise, without the State’s express prior written authorization.  Such authorization may be revoked by the State in writing at any time in its sole discretion.  Any access to State systems must be solely in accordance with the Contract and this Schedule, and in no case exceed the scope of the State’s authorization pursuant to this Section.  All State-authorized connectivity or attempted connectivity to State systems shall be only through the State’s security gateways and firewalls and in compliance with the State’s security policies set forth in the Contract as the same may be supplemented or amended by the State and provided to Contractor from time to time.

8. Security Audits.

8.1 During the Term, Contractor will maintain complete and accurate records of its data protection practices, IT security controls, and the security logs relating to State Data, including but not limited to any backup, disaster recovery or other policies, practices or procedures relating to the State Data and any other information relevant to its compliance with this Contract.

8.2 Without limiting any other audit rights of the State, the State has the right to review Contractor’s data privacy and information security program prior to the commencement of Services and from time to time during the term of this Contract. The State, at its own expense, is entitled to perform, or to have performed, an on-site audit of Contractor’s data privacy and information security program.  If the State chooses to perform an on-site audit, Contractor will, make all such records, appropriate personnel and relevant materials available during normal business hours for inspection and audit by the State or an independent data security expert that is reasonably acceptable to Contractor, provided that the State: (i) gives Contractor at least thirty (30) Business Days prior notice of any such audit; (ii) undertakes such audit no more than once per calendar year, except for good cause shown; and (iii) conducts or causes to be conducted such audit in a manner designed to minimize disruption of Contractor’s normal business operations and that complies with the terms and conditions of all data confidentiality, ownership, privacy, security and restricted use provisions of the Contract.  The State may, but is not obligated to, and only if the State has purchased a Dedicated Server, perform such security audits, which shall, at the State’s option and request, include penetration and security tests, of any and all Hosted Services and their housing facilities and operating environments.

8.3 During the Term, Contractor will, when requested by the State, provide a copy of Contractor’s  or SOC 2 Type 2 report(s) to the State within two weeks of the State’s request. T SSAE audit reports will be recognized as Contractor’s Confidential Information.

8.4 With respect to State Data, Contractor and State will mutually agree to the timeframes and requirements of any required safeguards as identified by the State or by any audit of Contractor’s data privacy and information security program.

8.5 The State reserves the right, at its sole election, to immediately terminate this Contract or a Statement of Work without limitation and without liability if the State determines that Contractor fails or has failed to meet its obligations under this Section 8.

9. Application Scanning.  During the Term, Contractor must, at its sole cost and expense, scan all Contractor provided applications, and must analyze, remediate and validate all vulnerabilities identified by the scans as required by the State Secure Web Application and other applicable PSPs.

Contractor’s application scanning and remediation must include each of the following types of scans and activities:

9.1 Dynamic Application Security Testing (DAST) – Scanning interactive application for vulnerabilities, analysis, remediation, and validation (may include Interactive Application Security Testing (IAST).

(a) Contractor must either a) grant the State the right to dynamically scan a deployed version of the Software; or b) in lieu of the State performing the scan, Contractor must dynamically scan a deployed version of the Software using the BurpSuite scanning tool, and provide the State with a vulnerabilities assessment after Contractor has completed such scan, upon request.  These scans and assessments i) must be completed and provided to the State upon request (dates to be provided by the State); and ii) scans must be completed in a non-production environment with verifiable matching source code and supporting infrastructure configurations or the actual production environment.

9.2 Static Application Security Testing (SAST) - Scanning source code for vulnerabilities, analysis, remediation, and validation.

(a) For Contractor provided applications, Contractor, at its sole expense, must provide resources to complete static application source code scanning, including the analysis, remediation and validation of vulnerabilities identified by application source code scans. These scans must be completed for all source code initially, for all updated source code, and for all source code for each major release and Contractor must provide the State with a vulnerability assessment upon request.

9.4 In addition, application scanning and remediation may include the following types of scans and activities if required by regulatory or industry requirements, data classification or otherwise identified by the State.

(b) Penetration Testing – Simulated attack on the application and infrastructure to identify security weaknesses.

10. Infrastructure Scanning.

10.1 For Hosted Services, Contractor must ensure the infrastructure and applications are scanned using an approved scanning tool (Qualys, Tenable, or other PCI Approved Vulnerability Scanning Tool) at least monthly and provide the scan’s assessments to the State in a format that is specified by the State and used to track the remediation.  Contractor will ensure the remediation of issues identified in the scan according to the remediation time requirements documented in the State’s PSPs.

11. Nonexclusive Remedy for Security Breach.

11.1 Any failure of the Services to meet the requirements of this Schedule with respect to the security of any State Data or other Confidential Information of the State, including any related backup, disaster recovery or other policies, practices or procedures, is a material breach of the Contract for which the State, at its option, may terminate the Contract immediately upon written notice to Contractor without any notice or cure period, and Contractor must promptly reimburse to the State any Fees prepaid by the State prorated to the date of such termination.

## SCHEDULE F – Disaster Recovery Plan

(Contractor’s Disaster Recovery Plan is to be included as an attachment)

## SCHEDULE G – Transition in and Out

(Contractor’s Transition In and Out Plan is to be included as an attachment)